# GitHub Copilot Agent (GPT-5.4 mini) in VS Code on the Ubuntu VM – Participant Step-by-Step

Enterprise E-Commerce Engineering Project – a standalone workbook: 35 steps across 3-4 sessions, with the specification, rules and lookup tables.

Model availability: GPT-5.4 mini retires on 19 October 2026 across all Copilot experiences; GitHub names GPT-5.6 Luna as the suggested replacement. If any workshop day falls on or after 19 October 2026, select the replacement model approved and record it in docs/engineering-standards.md (which you create in step 10).

Rules for every step

Never let Copilot install software, download the Maven Wrapper or run mvn / ./mvnw / java -jar builds on the VM. Builds and tests run remotely on GitHub Actions (Reference B; Reference J – Agent restrictions).

Always ask for a plan first and approve it before files change (Reference J).

Approve every terminal command one by one: allow read-only commands (ls, cat, grep, git status, git diff); deny anything that installs, downloads or elevates privileges (Reference J).

Read every diff and choose Keep or Undo per file. You own the generated code (Reference Q – AI governance).

Attach only 3–5 relevant files with #file; never #codebase for a bounded task (Reference L – token optimisation).

Never paste production secrets, customer data or content from other corporate systems into Copilot (Reference Q – AI governance).

A task is done when the remote build is green, not when Copilot says it is fixed (Reference M – loop control).

Who creates what

You write very little from scratch. Most Day 1 files are copied from this document, Copilot writes the code and drafts, and you review and approve everything.

You copy from this document: the four instruction files and docs/business-rules.md (full text in step 10); docs/data-model.md and docs/api-contracts.md (tables in References D and E); the 15 prompt files (full text in step 11); pom.xml and application.yml (full text in step 16).

You assemble: docs/business-requirements.md (headings plus the pasted scenario, Step 6), docs/acceptance-criteria.md (Step 7) and docs/engineering-standards.md (from the cross-service conventions in Reference C, the approved dependency list in Reference J and the approved model name, step 10).

Copilot drafts, you review and approve: the user stories (Step 6), docs/architecture.md (Step 8), ADR-002 to ADR-006 (Step 8), the generated data model and contracts with their check reports, the relationships and indexes, and the six OpenAPI files (Step 9), the traceability matrix (Steps 11, 29 and 35), and all Java code, tests, seeders, CI changes and root-cause analyses from Day 2 onwards.

You write yourself: the six-part BULK5 prompt (Step 31), the evidence log and the exercise answers.

If you don't know how to build a file: (1) open the grey box in the step, or the Reference shown in brackets, and copy its content – you are not expected to invent it; (2) or paste that content into Copilot Chat in Agent mode and send: "Create <path> with exactly the content below. Replace <SERVICE> and <PORT> with <values>. Change nothing else." then review the diff; (3) if you are still stuck or behind, ask the trainer for the reference/day-N branch and compare with the step you are on.

# Part 1 – Set up Copilot (Day 0 / Day 1, first 15 minutes)

## Open Copilot Chat and switch to Agent mode

What it is for: Opens the Copilot Chat panel and puts it in Agent mode, the mode that can read files, create and edit files, and propose terminal commands.

Why: The whole programme is built on GitHub Copilot Agent Mode. Ask and Edit modes cannot plan and change multiple files.

What you do in Copilot

- Click the Copilot icon in the VS Code title bar, or press Ctrl+Alt+I.

- At the bottom of the chat panel open the mode dropdown (Ask / Edit / Agent) and select Agent.

Before you start – terminal checks (copy one line at a time). mvn -version is expected to fail: Maven is not installed on the VM.

java -version git --version code --version mvn -version

Before you start – set your Git identity in the terminal (synthetic corporate identity, once)

git config --global user.name "Your Name" git config --global user.email "your.name@happiestminds.com" git config --global init.defaultBranch main

Expected result: The chat panel shows Agent as the active mode. If Agent is greyed out or missing, the Copilot extension is too old or the organisation policy disables it: report it to the trainer (you cannot update the extension yourself) (Reference H; Reference R – VS Code, Copilot and the model).

## Select the GPT-5.4 mini model

What it is for: Chooses the approved language model that Copilot Agent will use.

Why: Every participant must use the same approved model so that results and productivity measurements are comparable.

What you do in Copilot

- Open the model dropdown next to the mode dropdown.

- Select GPT-5.4 mini (or the approved replacement written in docs/engineering-standards.md, which you create in step 10 – see the notice at the top).

Expected result: GPT-5.4 mini (or the approved replacement) is shown as the selected model. If it is missing: sign out of GitHub in VS Code (Accounts icon, bottom-left), sign in with the corporate account, then Ctrl+Shift+P → Developer: Reload Window. If still missing, the administrator enables it in the Copilot policies (Reference H).

## Confirm Copilot responds

What it is for: A quick test that Copilot, the model and your sign-in all work.

Why: Catches licence, sign-in or policy problems before you start real work.

What you do in Copilot

- Send the prompt below.

- Click the Copilot icon in the status bar (bottom-right) and check the status.

Prompt to send

Reply with the single word READY

Expected result: Copilot replies READY within a few seconds; the status bar shows 'Copilot is ready' with your corporate GitHub account.

## Check (view only) the Copilot settings

What it is for: Confirms the settings that control instruction files, agent mode and command approval.

Why: These settings make Copilot read your repository instructions and force you to approve every command – the basis of human control.

What you do in Copilot

- File → Preferences → Settings, search each name:

  - github.copilot.chat.codeGeneration.useInstructionFiles = true

  - chat.agent.enabled = true

  - github.copilot.chat.agent.autoFix = false (recommended)

  - chat.tools.autoApprove = false

  - chat.promptFiles enabled (needed for /prompt files)

- If a name is not found, search for its last word (e.g. autoApprove). Change nothing that is locked by policy.

Expected result: All values match. Copilot will use .github/copilot-instructions.md (which you create in step 10) automatically and will ask before running any command.

# Part 2 – The standard Agent cycle (use for every coding task)

## Work through the 9-step Agent cycle

What it is for: The fixed routine you follow for every task in Days 2–5: attach context, plan, approve, implement, review, push, read the remote build, loop.

Why: It keeps changes small, reviewable and grounded in the specification, and keeps the developer – not the AI – in charge of what is merged.

What you do in Copilot

- Open the single service repository you are changing (File → Open Folder).

- In the chat input type #file and attach the specification files the task needs (e.g. docs/api-contracts.md, docs/business-rules.md) and the existing classes to change. .github/copilot-instructions.md is attached automatically. You create these files yourself on Day 1: the docs/ files in Steps 8–10 (in ecom-platform), copied into each service repository in Step 13; the instruction files in Step 10.

- End your prompt with: "Produce a numbered implementation plan listing every file you will create or change and the tests you will add. Wait for my approval before changing files."

- Review the plan against the contract and the layering rules; correct it in a follow-up (e.g. "Do not add Lombok", "Use the existing ApiError record").

- Reply: "Approved, implement the plan."

- Approve tool calls one by one: allow read-only commands; deny installs, downloads, privilege elevation, mvn, ./mvnw and java -jar.

- Open Source Control (Ctrl+Shift+G), read every changed file, click Keep or Undo per file in the agent's change list.

- Commit and push – one task, one commit.

- Open the Actions run on GitHub; if red, use the /debugging prompt (step 21) and loop until green.

Prompt to send

When the agent proposes 'mvn test' or './mvnw', click Skip/Cancel and reply: "Compilation is remote; I will push and report the build result to you."

Expected result: One reviewed commit per task and a green GitHub Actions run as evidence.

# Part 3 – Day 1: Agentic specification and architecture generation, context engineering

How Day 1 works: agentic, specification-driven generation

On Day 1 Copilot works as an agent that generates the specification before any code exists. Each artefact is generated from the previous one and checked before the next is built: business scenario → user stories and acceptance criteria with IDs (steps 6–7) → architecture and decision records ADR-001 to ADR-006 (step 8) → data model, API contracts and one OpenAPI file per service (step 9) → business rules and instruction files (step 10) → traceability matrix (step 11). References A–G are the authoritative source: whenever Copilot's output disagrees with them, the Reference wins and the discrepancy is recorded as evidence of agent drift. From Day 2 onwards every test names the AC- and R- IDs it proves, and every CI run reports which IDs are not yet covered, so each requirement can be traced from story to green test.

## Generate user stories and acceptance criteria

What it is for: Copilot acts as a business analyst and turns the business scenario into user stories with Given/When/Then acceptance criteria.

Why: Starting from requirements, not code, gives Copilot (and you) a specification to build and test against.

What you do in Copilot

- In ecom-platform create docs/business-requirements.md with the headings Business objectives, Actors, Functional requirements (by service), Non-functional requirements, Out of scope, Open questions.

- Paste the business scenario and functional outcomes (Reference A) under a 'Source' heading.

- Attach #file:docs/business-requirements.md and send the prompt below.

Prompt to send

Act as a business analyst. From the Source section, write user stories in the form 'As a <customer/administrator>, I want <goal> so that <benefit>' grouped by the six services (Identity, Catalog, Inventory, Cart and Pricing, Order, Payment). For each story write 2–4 acceptance criteria in Given/When/Then form with the HTTP status code expected. Give every story an ID US-<SVC>-NN and every acceptance criterion an ID AC-<SVC>-NN, where SVC is IDN, CAT, INV, CART, ORD or PAY and NN is 01, 02, … numbered per service. Mark any ambiguity you find under 'Open questions' instead of guessing. Do not invent features outside the Source. Write the result into the file under 'Functional requirements'.

Expected result: docs/business-requirements.md is filled with stories and acceptance criteria. If Copilot only writes in chat, say "write into docs/business-requirements.md under the heading…" or click 'Apply in editor'.

## Review the stories and resolve ambiguities

What it is for: You check Copilot's output against the specification in References A–G and correct it.

Why: AI invents features and misses edge cases; human review is a required engineering outcome.

What you do in Copilot

- Compare with the API contracts in Reference E. Ask Copilot to remove invented features (wish lists, stacked coupons, real card numbers) and add missing ones (idempotency, compensation-pending, cancellation refund).

- Write down at least three ambiguities and how you resolved them.

- Add the security, reliability and observability NFRs (Reference G).

- Create docs/acceptance-criteria.md as checkboxes from Reference E and Reference O. Keep the AC-<SVC>-NN IDs from step 6 and give any new criterion the next free ID; tests and the traceability matrix refer to these IDs from Day 2 onwards.

Expected result: A corrected requirements file with at least three resolved ambiguities and an acceptance-criteria checklist.

## Draft the architecture document

What it is for: Copilot drafts docs/architecture.md: six services, ports, boundaries, layered packages, REST communication rules.

Why: A short architecture summary is reusable context that stops Copilot inventing its own structure in each service.

What you do in Copilot

- Attach #file:docs/business-requirements.md.

- Send the architecture prompt (full text below; it lists the six services, H2-per-service rule, package layout, RestClient timeouts, correlation-ID and token propagation).

- Send the decision-record prompt below. Copilot drafts ADR-002 to ADR-006 from the ADR-001 template. Review each one and reject any decision that is not in docs/architecture.md.

Prompt to send

Write docs/architecture.md for a six-service Spring Boot REST platform (identity 8081, catalog 8082, inventory 8083, cart 8084, order 8085, payment 8086). Include: service responsibilities and boundaries; the rule that each service owns its own H2 database and never accesses another's; layered package structure com.happiestminds.ecom.<service>.{api,service,domain,repository,security,client,config}; synchronous REST communication with RestClient, 1 s connect / 2 s read timeouts, X-Correlation-Id propagation, bearer-token propagation and SERVICE tokens for background work; the Order Service as saga orchestrator with the state machine: CREATED → STOCK_RESERVED → PAYMENT_PENDING → CONFIRMED, CREATED → STOCK_UNAVAILABLE, PAYMENT_PENDING → PAYMENT_FAILED → COMPENSATION_PENDING → CANCELLED, CONFIRMED → CANCELLED; and the prohibited runtime infrastructure (Docker, Kubernetes, Kafka, RabbitMQ, Redis, external DB), noting that container images and Kubernetes manifests exist only as optional packaging exercised inside GitHub Actions. Keep it under two pages; use tables.

File: docs/architecture-decisions/ADR-001-orchestrated-saga.md (template for every ADR, including ADR-007 in step 31)

# ADR-001: Orchestrated saga for checkout Status: Accepted Date: <Day 1 date> ## Context Checkout spans Cart, Inventory, Payment and Order. No message broker is permitted. ## Decision The Order Service orchestrates the workflow with synchronous REST calls, persisting the order state before each remote call and compensating (release/refund) on failure. ## Consequences + No infrastructure beyond Spring Boot and H2. + Simple to trace with a correlation ID. - The Order Service must implement recovery for partial failures (recover endpoint, job).

Prompt to send (decision records)

Using ADR-001 as the template (Status, Date, Context, Decision, Consequences with + and -), draft one ADR per decision recorded in docs/architecture.md and write each to docs/architecture-decisions/: ADR-002 database per service on H2 (no shared or external database); ADR-003 synchronous REST with RestClient, 1 s connect / 2 s read timeouts and no message broker; ADR-004 stateless HS256 JWT with the shared JWT_SECRET and SERVICE tokens for background work; ADR-005 Idempotency-Key with a request hash for order and payment creation; ADR-006 per-product optimistic locking (@Version) for atomic stock reservation. Each ADR must cite the US-/AC- IDs or constraints it serves and name the rejected alternative and why. Keep each under half a page. Do not invent decisions that are not in docs/architecture.md.

Expected result: docs/architecture.md exists (about two pages) and ADR-002 to ADR-006 exist alongside ADR-001. Then add a 'Boundary decisions' table.

## Complete the data model and API contracts

What it is for: Copilot generates the data model and API contracts from the requirements and architecture, checks its own output against References D and E, and then generates one OpenAPI file per service from the authoritative contracts.

Why: Exact contracts are the specification Copilot will implement and tests will check. Generating first and checking against the authoritative source shows where an agent drifts, and the machine-readable OpenAPI files give every later prompt and review a precise contract.

What you do in Copilot

- Generate: attach #file:docs/business-requirements.md and #file:docs/architecture.md and send the generation prompt below. Copilot writes docs/exercises/day1-generated-model-and-contracts.md.

- Check: attach the generated file, paste the Reference D and E tables as the authoritative source and send the check prompt below (it becomes /spec-check in step 11). Record the discrepancy count in the evidence log as your first measure of agent drift.

- Adopt the authoritative versions: copy the Reference D tables into docs/data-model.md and the Reference E tables plus the standard error body verbatim into docs/api-contracts.md. Then ask Copilot to add only a short 'Relationships' list per service and the index list to data-model.md. Keep the generated file and its discrepancy table as Day 1 evidence.

- Generate the OpenAPI files: attach #file:docs/api-contracts.md and send the OpenAPI prompt below; Copilot writes docs/openapi/<service>.yaml for each of the six services. Run the check prompt again with api-contracts.md as the authoritative source and fix every discrepancy until the verdict is CONSISTENT.

Prompt to send (generation)

Act as a solution architect. From the attached requirements and architecture, generate (1) a data model per service: entities, fields with types, constraints, unique keys, @Version fields, relationships and indexes; and (2) API contracts per service: method, path, roles, request and response fields, success status and error codes. Follow the architecture rules (database per service, no cross-service foreign keys, UUID string ids, BigDecimal money, standard error body). Reference the US-/AC- IDs each endpoint serves. Do not invent features that are not in the requirements; list every assumption under 'Assumptions'. Write the result as tables into docs/exercises/day1-generated-model-and-contracts.md.

Prompt to send (check; saved as /spec-check in step 11)

Goal: verify the generated artefact <FILE> against the authoritative source and report every discrepancy. Context: #file:<FILE>; the authoritative source attached or pasted below (Reference D/E tables, docs/api-contracts.md or docs/business-rules.md). Constraints: do not edit any file; compare item by item (paths, methods, roles, status codes, error codes, field names and types, constraints, state transitions); flag missing, invented and different items; the authoritative source always wins. Output: a table (location, generated value, authoritative value, type: missing / invented / different), then one verdict line: CONSISTENT or <N> discrepancies. Process: list what you will compare, compare, report.

Prompt to send (OpenAPI)

Generate docs/openapi/<service>.yaml (OpenAPI 3.0.3) for each of the six services from docs/api-contracts.md only. Include: info (title ecom-<service>-service, version 0.1.0); servers http://localhost:<port>; every path and method exactly as in the contract; request and response schemas with the exact JSON field names, types and required fields; the Idempotency-Key and X-Correlation-Id headers where the contract lists them; a bearerAuth (JWT) security scheme with the public paths marked security: []; and the shared ApiError schema on every error response with its status code. Do not add endpoints, fields or status codes that are not in the contract. These files are specification documents only: do not add springdoc or any other dependency.

Standard error body (copy into docs/api-contracts.md)

{ "timestamp": "2026-10-20T09:15:30.123Z", "status": 409, "error": "Conflict", "code": "INSUFFICIENT_STOCK", "message": "Requested quantity exceeds available stock", "path": "/api/inventory/reservations", "correlationId": "7f3b1e2c-...", "details": [ { "field": "items[0].productId", "issue": "available=1, requested=2" } ] }

Expected result: docs/exercises/day1-generated-model-and-contracts.md with its discrepancy table; the authoritative docs/data-model.md and docs/api-contracts.md; six docs/openapi/<service>.yaml files with a CONSISTENT check verdict.

If you are stuck: You do not write these tables. Open References D and E and copy the tables as they are, or paste them into Copilot Chat and ask it to create the file with exactly that content. If you fall behind, compare with the trainer's reference/day-1 branch, which also holds the six OpenAPI files. If the generation run is slow, time-box it to 15 minutes; the check against References D and E is the part that matters.

## Create the four Copilot instruction files

What it is for: Creates the always-on and scoped instruction files Copilot reads automatically: .github/copilot-instructions.md, and .github/instructions/java, security and testing .instructions.md.

Why: Stable rules (no local Maven, layering, naming, required negative tests) live once in files, so every prompt stays short and every answer follows the same standards.

What you do in Copilot

- In ecom-platform create the four files from the full text in the grey boxes below.

- Copy them into each of the six service repositories, replacing <SERVICE> and <PORT>.

- Create docs/business-rules.md and docs/engineering-standards.md (business rules: full text below; engineering standards: the cross-service conventions in Reference C and the approved dependency list in Reference J), including the approved AI model name.

File: .github/copilot-instructions.md

# Copilot instructions – ecom-<SERVICE>-service ## Role and project You are a senior Java backend engineer working on the <SERVICE> microservice of the Happiest Minds Enterprise E-Commerce Order and Fulfilment Platform. The platform has six Spring Boot services (identity 8081, catalog 8082, inventory 8083, cart 8084, order 8085, payment 8086) that communicate only over REST. This service runs on port <PORT> and owns its own H2 database. Specifications are in docs/ (api-contracts.md is authoritative). ## Stack (fixed) Java 21, Spring Boot 3.5.x, Spring Web, Spring Data JPA, H2, Spring Security with HS256 JWT (jjwt 0.12.6), Bean Validation, Actuator, JUnit 5, Mockito, MockMvc. Maven build. Java records for DTOs. No Lombok, no MapStruct, no Flyway, no Testcontainers, no Docker in code or tests (Dockerfile and k8s/ are packaging files only). ## Environment constraints (mandatory) - Maven is NOT installed on this machine. Never run mvn, ./mvnw, or download the Maven Wrapper. Never create mvnw files. Compilation and tests run remotely on GitHub Actions; the developer will paste build results to you. - Never install software, VS Code extensions, packages or tools. Never use sudo, apt, snap, pip, npm, curl ¦ sh, or any download of executables. - Never add a dependency that is not in docs/engineering-standards.md "Approved dependencies". Ask first. - Never modify files unrelated to the current task. Never delete files or run destructive git commands without explicit approval. - Never write secrets, tokens or passwords into code, configuration or documentation. Secrets come from environment variables (JWT_SECRET, SEED_ADMIN_PASSWORD, *_URL). - Never disable, weaken or bypass security controls, validation or tests to make a build pass. Never mark tests @Disabled to hide a failure. - Preserve the API contract in docs/api-contracts.md. If a change to the contract is needed, stop and ask for authorisation. ## Architecture and code rules - Package root com.happiestminds.ecom.<SERVICE> with sub-packages api, service, domain, repository, security, client, config. - Layering: controller -> service -> repository. Controllers contain no business logic. Entities never leave the service layer; DTOs (records) never enter repositories. - Money is BigDecimal (scale 2, RoundingMode.HALF_UP). IDs are UUID strings. Timestamps are java.time.Instant. - Every error is returned through the global @RestControllerAdvice as the standard ApiError body {timestamp,status,error,code,message,path,correlationId,details}. - Business rule violations throw a domain exception with a machine-readable code from docs/business-rules.md; invalid state transitions return HTTP 409. - All outbound calls use the shared RestClient configuration with timeouts and X-Correlation-Id propagation. Never call another service's database. - Log with SLF4J; include correlationId through MDC; never log tokens or passwords. ## Working method 1. Read the relevant files in docs/ and the existing code before proposing changes. 2. Produce a numbered plan listing every file to create or change and the tests to add. Wait for approval before editing files. 3. Make small, reviewable changes. Reuse existing patterns and classes. 4. Add or update unit tests (and *IT integration tests where the task is an endpoint). Include negative tests for validation, authorisation and invalid state transitions. 5. After editing, list the changed files and explain any decision that was not obvious. 6. If a build result is pasted to you, diagnose the root cause first, then propose the minimal fix. Do not guess repeatedly.

File: .github/instructions/java.instructions.md

--- applyTo: "**/*.java" --- - Java 21: use records for DTOs, sealed interfaces or enums for states, switch expressions, text blocks. No Lombok. - Constructor injection only (no @Autowired on fields). One public class per file. - Validation annotations on request records (@NotBlank, @Email, @Positive, @DecimalMin, @Size). Controllers use @Valid and @Validated. - @Transactional only on service methods; never wrap a remote HTTP call inside a transaction. - Entities: @Id String id = UUID.randomUUID().toString(); @Version Long version where concurrent updates are possible; Instant createdAt/updatedAt with @PrePersist/@PreUpdate. - Repositories extend JpaRepository; custom queries use @Query with named parameters; paginated queries return Page<T>. - Do not catch and swallow exceptions. Translate exceptions at the service boundary into domain exceptions with a code. - Use Optional only as a return type. Avoid null returns from service methods.

File: .github/instructions/security.instructions.md

--- applyTo: "**/security/**/*.java,**/*Controller.java,**/config/**/*.java,**/application*.yml" --- - Stateless Spring Security: SessionCreationPolicy.STATELESS, CSRF disabled, no form login. - Public paths only: /actuator/health, /actuator/info, POST /api/users/register, POST /api/auth/login, GET /api/products/**, GET /api/categories/**. Everything else requires a valid bearer JWT. - Roles: CUSTOMER, ADMIN, SERVICE. Use @PreAuthorize("hasRole('ADMIN')") for admin endpoints and hasAnyRole('SERVICE','ADMIN') for internal workflow endpoints. (inventory reservations, payment create/refund, cart checked-out). Never allow CUSTOMER there. - Ownership: compare the path or body customerId with the JWT subject unless the caller has ROLE_ADMIN or ROLE_SERVICE. Never trust a client-supplied userId. - JWT: HS256, secret from environment variable JWT_SECRET (minimum 32 chars), expiry from JWT_EXPIRY_MINUTES. Reject expired or malformed tokens with 401 through the standard error body. Never log tokens. - Passwords: BCryptPasswordEncoder; never return passwordHash in any response. - Error responses never contain stack traces, SQL, or internal class names. - Actuator exposure: management.endpoints.web.exposure.include=health,info only.

File: .github/instructions/testing.instructions.md

--- applyTo: "**/src/test/**" --- - JUnit 5 + AssertJ. Test class name = <ClassUnderTest>Test for unit tests, <Feature>IT for Spring Boot integration tests (run by Failsafe in the verify phase). - Method names describe behaviour: shouldRejectDuplicateSku_whenSkuExists(). - Tests that prove an acceptance criterion or business rule start their @DisplayName with its IDs, e.g. @DisplayName("AC-INV-03 R-INV-01 rejects reservation above available stock"). The CI traceability report and docs/traceability-matrix.md read these IDs. - Arrange-Act-Assert with blank lines between sections. One behaviour per test. - Unit tests mock repositories and clients with Mockito; no Spring context. - Integration tests use @SpringBootTest + @AutoConfigureMockMvc with the H2 in-memory profile "test" (application-test.yml). Outbound clients are replaced with @MockitoBean (org.springframework.test.context.bean.override.mockito; @MockBean is deprecated since Spring Boot 3.4). - Every endpoint gets: happy path, validation failure (400), unauthenticated (401), wrong role (403), not found (404), and invalid state (409) where applicable. - Concurrency tests use an ExecutorService with a CountDownLatch and assert exact counts. - Tests never call the network, never sleep more than 100 ms, and never depend on order. - Never disable a failing test. Fix the code or the test with justification.

File: docs/business-rules.md (extract; complete it on Day 1)

# Business rules Each rule has an ID, a statement, the error code returned when violated, and the HTTP status. ## Identity R-IDN-01 Email is unique (case-insensitive). EMAIL_ALREADY_EXISTS, 409. R-IDN-02 Password minimum 8 characters, stored only as BCrypt hash. VALIDATION_ERROR, 400. R-IDN-03 A user can read or update only their own profile unless ADMIN. FORBIDDEN, 403. R-IDN-04 New registrations receive role CUSTOMER only. ## Catalog R-CAT-01 SKU is unique, upper-case, pattern [A-Z]{3}-[0-9]{3}. SKU_ALREADY_EXISTS, 409. R-CAT-02 Price amount > 0 with at most 2 decimals; currency INR. INVALID_PRICE, 400. R-CAT-03 Only ADMIN creates or updates products and categories. FORBIDDEN, 403. R-CAT-04 Search is case-insensitive on name; pagination max size 100. ## Inventory R-INV-01 availableQuantity and reservedQuantity are never negative. INSUFFICIENT_STOCK, 409. R-INV-02 Reserve, confirm and release are atomic per product and protected by @Version. R-INV-03 A reservation request with an existing orderRef returns the existing reservation. R-INV-04 confirm allowed from PENDING or CONFIRMED (idempotent); release allowed from PENDING, RELEASED or EXPIRED (idempotent: RELEASED and EXPIRED return 200 unchanged); confirm from RELEASED/EXPIRED or release from CONFIRMED: INVALID_RESERVATION_STATE, 409. R-INV-05 PENDING reservations expire after INVENTORY_RESERVATION_TTL_MINUTES (default 15). R-INV-06 Adjustments by ADMIN or SERVICE only; a repeated adjustment with the same reference returns the original result and does not change stock again. R-INV-07 Reservation create/confirm/release accept SERVICE and ADMIN only. FORBIDDEN, 403. ## Cart and pricing R-CART-01 Quantity per item 1..100. INVALID_QUANTITY, 400. R-CART-02 Only active products can be added. PRODUCT_NOT_FOUND, 404. R-CART-03 unitPrice is re-read from Catalog at checkout; client totals are ignored. R-CART-04 PERCENT discount = subtotal x value / 100 (HALF_UP, 2 dp). FIXED = min(value, subtotal). R-CART-05 A discount applies only if active, within validity, and subtotal >= minimumOrderTotal. DISCOUNT_NOT_APPLICABLE, 422. R-CART-06 total = subtotal - discountAmount, never below 0.00. ## Orders R-ORD-01 Idempotency-Key header is required; same key returns the existing order (200); same key + different request body (hash): IDEMPOTENCY_CONFLICT, 422. R-ORD-02 Legal transitions are only those in docs/architecture.md state table. INVALID_ORDER_STATE, 409. R-ORD-03 An order is CONFIRMED only after payment SUCCEEDED and reservation CONFIRMED. R-ORD-04 Payment DECLINED -> release reservation -> CANCELLED; release failure -> COMPENSATION_PENDING (recoverable). R-ORD-05 A payment timeout is reconciled (query by orderId / same key) before any decision. R-ORD-06 Cancellation allowed from CONFIRMED (refund + restock), PAYMENT_FAILED, COMPENSATION_PENDING. R-ORD-07 Inventory unreachable during reservation: order CANCELLED (INVENTORY_UNAVAILABLE), 503. R-ORD-08 Payment SUCCEEDED but reservation EXPIRED/RELEASED: refund, then CANCELLED (RESERVATION_LOST); never CONFIRMED without stock. R-ORD-09 Marking the cart checked-out is best effort and never fails a CONFIRMED order. ## Payments R-PAY-01 Idempotency-Key required; same key + same requestHash returns original (200); same key + different hash: IDEMPOTENCY_CONFLICT, 422. R-PAY-02 Outcome: simulatedOutcome wins; else amount ending .99 DECLINED, .98 TIMEOUT behaviour, else SUCCEEDED. R-PAY-03 Refund only from SUCCEEDED; a repeated refund returns the existing refund (look it up before the state check). INVALID_PAYMENT_STATE, 409. R-PAY-05 Create and refund accept SERVICE and ADMIN only; a CUSTOMER may read only payments whose customerId equals the token subject. FORBIDDEN, 403. R-PAY-04 No real payment provider is ever called.

Expected result: Every repository has the four instruction files; Copilot applies java rules to *.java, security rules to security/controller/config files, and testing rules to src/test.

If you are stuck: The full text of each file is in the grey boxes above – copy it; do not write your own. Or paste the template into Copilot Chat and send: "Create .github/copilot-instructions.md with exactly this content, replacing <SERVICE> with identity and <PORT> with 8081. Change nothing else." Repeat for each file and each repository, then review the diff. docs/business-rules.md is also in a grey box above.

## Install the prompt library as / commands

What it is for: Creates 15 reusable prompt files: rest-api, entity-repository, service-logic, exception-handling, validation, security, database-integration, unit-testing, code-review, refactoring, debugging, root-cause-analysis, ci-cd, spec-check, traceability.

Why: Reusable, six-part prompts (Goal, Context, Constraints, Acceptance criteria, Tests required, Process) give consistent results across all services.

What you do in Copilot

- Create ecom-platform/prompts/ with one file per prompt (e.g. prompts/rest-api.prompt.md).

- Copy them into each service repository as .github/prompts/<name>.prompt.md.

- In Copilot Chat type / followed by the name (e.g. /rest-api) to invoke one; fill in the <placeholders>.

- In ecom-platform attach docs/acceptance-criteria.md and docs/business-rules.md and run /traceability once to create the skeleton docs/traceability-matrix.md. No tests exist yet, so every row is Gap; you update it on Days 4 and 5.

File: prompts/rest-api.prompt.md

Goal: implement the <ENDPOINT LIST> endpoints of the <SERVICE> service exactly as specified. Context: #file:docs/api-contracts.md (section <SERVICE>), #file:docs/business-rules.md, #file:docs/engineering-standards.md, existing: <controller/service/entity files>. Constraints: controller -> service -> repository; DTOs as records in api package; standard ApiError via the existing GlobalExceptionHandler; no new dependencies; do not touch other features; preserve existing endpoints. Acceptance criteria: <copy the acceptance criteria lines for this feature>. Tests: <Feature>ControllerIT with happy path, 400 validation, 401, 403, 404, 409 cases; <Service>Test unit tests for each business rule R-<...>; each @DisplayName starts with the AC-/R- IDs it proves. Process: produce a numbered plan of files and tests, wait for approval, then implement, then list every changed file.

File: prompts/entity-repository.prompt.md

Goal: create JPA entities and Spring Data repositories for <ENTITY LIST> of the <SERVICE>. Context: #file:docs/data-model.md (section <SERVICE>), #file:docs/engineering-standards.md. Constraints: UUID string ids; Instant createdAt/updatedAt via @PrePersist/@PreUpdate; @Version where listed; unique constraints and indexes exactly as in the data model; enums for states; BigDecimal(12,2) for money; no Lombok. Acceptance criteria: schema generates on H2 with ddl-auto=update without errors; unique constraints enforced. Tests: <Entity>RepositoryTest with @DataJpaTest: save/find, unique violation, version increment on update. Process: plan, wait for approval, implement, list files.

File: prompts/service-logic.prompt.md

Goal: implement the business logic of <USE CASE> in <Service>Service. Context: #file:docs/business-rules.md (rules <IDS>), #file:docs/api-contracts.md, the entity and repository classes. Constraints: @Transactional on the service method only; no remote calls inside the transaction; throw <DomainException> with codes from business rules; invalid state transitions -> InvalidStateException (409). Acceptance criteria: <list each rule as an observable behaviour>. Tests: <Service>Test with Mockito for every rule, including the negative cases. Process: plan, wait, implement, list files.

File: prompts/exception-handling.prompt.md

Goal: add or extend the global exception handling of the <SERVICE> service. Context: #file:docs/api-contracts.md (standard error body), existing GlobalExceptionHandler and ApiError record if present. Constraints: one @RestControllerAdvice; map MethodArgumentNotValidException -> 400 VALIDATION_ERROR with field details; domain NotFound -> 404; Conflict/InvalidState -> 409; IdempotencyConflict -> 422; AccessDenied -> 403; Authentication -> 401; DependencyUnavailable -> 503; any other -> 500 INTERNAL_ERROR without internals. Include correlationId from MDC. Tests: GlobalExceptionHandlerTest asserting status, code and that no stack trace leaks. Process: plan, wait, implement, list files.

File: prompts/validation.prompt.md

Goal: add input validation to <REQUEST DTOs>. Context: #file:docs/api-contracts.md, #file:docs/business-rules.md. Constraints: Bean Validation annotations on records; custom validator only when a standard annotation cannot express the rule; controllers annotated @Validated; messages are short and user-safe. Tests: controller IT cases returning 400 with the field name in details. Process: plan, wait, implement, list files.

File: prompts/security.prompt.md

Goal: implement JWT security for the <SERVICE> service. Context: #file:.github/instructions/security.instructions.md, #file:docs/architecture.md (security section), existing config classes. Constraints: SecurityFilterChain with public paths as listed; JwtAuthenticationFilter validating HS256 with JWT_SECRET; roles mapped to ROLE_*; method security enabled; 401/403 through the standard error body; no secrets in code. Tests: SecurityIT: public path OK without token, protected path 401 without token, 401 expired token, 403 wrong role, 200 correct role. Process: plan, wait, implement, list files.

File: prompts/database-integration.prompt.md

Goal: configure persistence for the <SERVICE> service. Context: #file:docs/engineering-standards.md, #file:docs/data-model.md. Constraints: application.yml with H2 file database ./data/<service>db (runtime) and application-test.yml with H2 in-memory; ddl-auto=update; idempotent DataSeeder CommandLineRunner creating only missing seed rows; data/ in .gitignore. Tests: DataSeederTest proving a second run inserts nothing. Process: plan, wait, implement, list files.

File: prompts/unit-testing.prompt.md

Goal: write unit tests for <CLASS>. Context: #file:.github/instructions/testing.instructions.md, #file:<class under test>, #file:docs/business-rules.md. Constraints: Mockito for collaborators; one behaviour per test; cover every rule R-<...> and every exception path; no Spring context. Acceptance criteria: each public method has at least one positive and one negative test. Process: list the test cases first, wait, implement.

File: prompts/code-review.prompt.md

Goal: review the current changes of <FEATURE> as a strict senior reviewer. Context: #file:docs/api-contracts.md, #file:docs/business-rules.md, #file:docs/engineering-standards.md, the changed files. Checklist: contract compliance; layering; transaction boundaries; concurrency; idempotency; validation; authorisation and ownership; error codes; BigDecimal use; logging of secrets; test coverage of negative paths; unrelated changes. Output: a table of findings (severity, file:line, issue, suggested fix). Do not change code.

File: prompts/refactoring.prompt.md

Goal: refactor <TARGET> to <OBJECTIVE> without changing behaviour. Context: the target classes and their tests, #file:docs/engineering-standards.md. Constraints: public API and contract unchanged; existing tests must pass unchanged; no new dependencies; small steps, one concern per step. Process: list the refactoring steps, wait, implement step 1 only, stop for review.

File: prompts/debugging.prompt.md

Goal: diagnose the remote build or test failure below and propose the minimal fix. Context: the error block pasted below, #file:<file named in the error>, the related test. Constraints: identify the root cause before proposing any change; do not change tests to make them pass; do not touch unrelated files; explain why the fix addresses the cause. Process: (1) root cause, (2) evidence from the code, (3) minimal fix, (4) how to verify. <paste 10-30 lines of the build log here>

File: prompts/root-cause-analysis.prompt.md

Goal: perform root-cause analysis of the runtime failure below using the logs. Context: log excerpt with correlationId <ID> from services <LIST>, #file:docs/architecture.md. Constraints: reconstruct the sequence of calls by correlationId; name the first failing step; distinguish cause from symptoms; state what evidence would confirm the hypothesis. Output: timeline table, root cause, proposed fix, proposed regression test. <paste log lines here>

File: prompts/ci-cd.prompt.md

Goal: create or adjust .github/workflows/ci.yml for the <SERVICE> service. Context: #file:docs/engineering-standards.md (CI section), existing workflow if any. Constraints: ubuntu-latest; actions/checkout@v4; actions/setup-java@v4 temurin 21 with cache maven; mvn -B -ntp verify; concurrency group; timeout-minutes 15; upload surefire/failsafe reports and the JAR with retention-days 3; permissions contents: read; never add secrets in plain text; no Docker in ci.yml (containers run only in the ecom-platform k8s and portability workflows); keep the report-only traceability step. Process: show the full file, explain each change, wait for approval.

File: prompts/spec-check.prompt.md

Goal: verify the generated artefact <FILE> against the authoritative source and report every discrepancy. Context: #file:<FILE>; the authoritative source attached or pasted below (Reference D/E tables, docs/api-contracts.md or docs/business-rules.md). Constraints: do not edit any file; compare item by item (paths, methods, roles, status codes, error codes, field names and types, constraints, state transitions); flag missing, invented and different items; the authoritative source always wins. Output: a table (location, generated value, authoritative value, type: missing / invented / different), then one verdict line: CONSISTENT or <N> discrepancies. Process: list what you will compare, compare, report.

File: prompts/traceability.prompt.md

Goal: create or update docs/traceability-matrix.md for <SERVICES>. Context: #file:docs/acceptance-criteria.md, #file:docs/business-rules.md, #file:docs/api-contracts.md, #file:docs/traceability-matrix.md (if it exists), and the 'Traceability' section of the latest CI job summary of each service, pasted below. Constraints: one row per acceptance criterion; columns Story ¦ AC ¦ Rules ¦ Endpoint ¦ Test (Class#method) ¦ Status (Covered / Gap); an AC or rule counts as Covered only if a test whose @DisplayName starts with its ID passed on the runner; never invent a test name; do not change code or tests. Output: the updated matrix, then a gap list with the test you propose for each gap. Process: plan, wait for approval, write the file. <paste the Traceability lines from each service's CI job summary here>

Expected result: Typing / in the chat lists the 15 prompts, and docs/traceability-matrix.md exists in ecom-platform with every acceptance criterion marked Gap.

If you are stuck: The full text of all 15 prompts is in the grey boxes above. Paste one at a time into Copilot Chat and ask it to create .github/prompts/<name>.prompt.md with exactly that content, then review the diff.

## Verify Copilot is reading the instructions

What it is for: A test question that proves the instruction file is loaded.

Why: If Copilot cannot repeat your rules, it will not follow them.

What you do in Copilot

- Open a service repository in Agent mode and send the prompt below.

Prompt to send

What constraints apply to builds on this machine?

Expected result: Copilot repeats the 'Maven is not installed… builds are remote on GitHub Actions' rule. If not, the file is not at .github/copilot-instructions.md (created in step 10) or useInstructionFiles is off.

## Distribute the docs to every service repository

What it is for: Copies the shared specification files from ecom-platform into the docs/ folder of each service repository.

Why: Copilot can only attach files from the repository you have open. Without local copies, the #file:docs/… attachments used from Day 2 onwards find nothing.

What you do in Copilot

- Copy docs/api-contracts.md (step 9), docs/business-rules.md (step 10), docs/data-model.md (step 9), docs/engineering-standards.md (step 10), docs/architecture.md (step 8), docs/acceptance-criteria.md (step 7) and that service's own docs/openapi/<service>.yaml (step 9) from ecom-platform into the docs/ folder of each of the six service repositories.

- Optionally trim api-contracts.md and data-model.md to that service's own sections to keep context small; keep architecture.md whole.

File: .gitignore (append to the Java template in every repository)

target/ data/ logs/ *.log .env .vscode/ .idea/ *.mv.db *.trace.db

Expected result: Every service repository has a docs/ folder containing the seven files, so the #file:docs/… attachments used from Day 2 onwards resolve.

## Multi-repository context exercise

What it is for: You decide which of 30+ repositories a business change touches, using only one-line descriptions.

Why: Shows why loading every repository into Copilot's context wastes tokens, dilutes attention and risks edits in the wrong place.

What you do in Copilot

- Read repo-landscape/catalog.md (Reference T).

- List repositories that change, contracts to read, and repositories to ignore for the loyalty-points change.

- Record it in docs/exercises/day1-multirepo.md.

Expected result: Reference answer: change 4 repositories, read 2 contracts, ignore 24+.

# Part 4 – Day 2: Identity, Catalog and Inventory

## Before-and-after prompting comparison

What it is for: Run the same Inventory task twice: once with an ad hoc prompt and no files, once specification-driven.

Why: Measures the difference context engineering makes (iterations, missing rules, review findings).

What you do in Copilot

- Before: with no files attached send the ad hoc prompt below and record what is missing.

- After: attach docs/api-contracts.md (step 9), data-model.md (step 9), business-rules.md (step 10), acceptance-criteria.md (step 7), engineering-standards.md (step 10) and use /service-logic with rules R-INV-01 to R-INV-07.

- Record both in the productivity capture sheet.

Prompt to send

Create an Inventory Service with reservation functionality.

File: docs/evidence/productivity.md

¦ Task ¦ Approach ¦ Start ¦ End ¦ Minutes ¦ Prompt iterations ¦ Red builds ¦ Files outside scope ¦ Review findings H/M/L ¦ Tests generated ¦ Rework % ¦ ¦ --- ¦ --- ¦ --- ¦ --- ¦ --- ¦ --- ¦ --- ¦ --- ¦ --- ¦ --- ¦ --- ¦ ¦ Inventory reservation ¦ ad hoc ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ Inventory reservation ¦ structured ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ BULK5 enhancement ¦ structured ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ Oversell defect loop ¦ structured ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ Observations (improvements and limitations):

Expected result: The ad hoc output lacks business rules, concurrency protection, idempotency, standard errors and negative tests; the specification-driven output needs fewer corrections.

## Generate the common service kit

What it is for: Copilot creates the shared infrastructure classes (ApiError, GlobalExceptionHandler, CorrelationIdFilter, JwtService, JwtAuthenticationFilter, SecurityConfig, RestClientConfig, DataSeeder) plus KitIT in ecom-identity-service.

Why: One bounded task builds the skeleton every service reuses, so Copilot can repeat the same pattern six times.

What you do in Copilot

- Create pom.xml and application.yml / application-test.yml exactly as shown in the grey boxes below.

- Attach #file:docs/engineering-standards.md (step 10), #file:docs/api-contracts.md (step 9), #file:.github/instructions/security.instructions.md (step 10).

- Send the 'Common service kit' prompt (full text below: items 1–9 plus KitIT, ending 'Plan first; wait for approval.').

- Review the plan and diff: no Lombok; JWT secret read from configuration; 500 responses never include ex.toString(). Compare with the reference JwtService and SecurityConfig.

- Commit 'feat: common service kit' and push.

File: pom.xml (identity; change artifactId/name per service)

<?xml version="1.0" encoding="UTF-8"?> <project xmlns="http://maven.apache.org/POM/4.0.0" xmlns:xsi="http://www.w3.org/2001/XMLSchema-instance" xsi:schemaLocation="http://maven.apache.org/POM/4.0.0 https://maven.apache.org/xsd/maven-4.0.0.xsd"> <modelVersion>4.0.0</modelVersion> <parent> <groupId>org.springframework.boot</groupId> <artifactId>spring-boot-starter-parent</artifactId> <version>3.5.16</version> <relativePath/> </parent> <groupId>com.happiestminds.ecom</groupId> <artifactId>identity-service</artifactId> <version>0.1.0-SNAPSHOT</version> <name>identity-service</name> <properties> <java.version>21</java.version> <jjwt.version>0.12.6</jjwt.version> </properties> <dependencies> <dependency><groupId>org.springframework.boot</groupId><artifactId>spring-boot-starter-web</artifactId></dependency> <dependency><groupId>org.springframework.boot</groupId><artifactId>spring-boot-starter-validation</artifactId></dependency> <dependency><groupId>org.springframework.boot</groupId><artifactId>spring-boot-starter-data-jpa</artifactId></dependency> <dependency><groupId>org.springframework.boot</groupId><artifactId>spring-boot-starter-security</artifactId></dependency> <dependency><groupId>org.springframework.boot</groupId><artifactId>spring-boot-starter-actuator</artifactId></dependency> <dependency><groupId>com.h2database</groupId><artifactId>h2</artifactId><scope>runtime</scope></dependency> <dependency><groupId>io.jsonwebtoken</groupId><artifactId>jjwt-api</artifactId><version>${jjwt.version}</version></dependency> <dependency><groupId>io.jsonwebtoken</groupId><artifactId>jjwt-impl</artifactId><version>${jjwt.version}</version><scope>runtime</scope></dependency> <dependency><groupId>io.jsonwebtoken</groupId><artifactId>jjwt-jackson</artifactId><version>${jjwt.version}</version><scope>runtime</scope></dependency> <dependency><groupId>org.springframework.boot</groupId><artifactId>spring-boot-starter-test</artifactId><scope>test</scope></dependency> <dependency><groupId>org.springframework.security</groupId><artifactId>spring-security-test</artifactId><scope>test</scope></dependency> </dependencies> <build> <plugins> <plugin><groupId>org.springframework.boot</groupId><artifactId>spring-boot-maven-plugin</artifactId></plugin> <plugin> <groupId>org.apache.maven.plugins</groupId> <artifactId>maven-failsafe-plugin</artifactId> <executions><execution><goals><goal>integration-test</goal><goal>verify</goal></goals></execution></executions> </plugin> </plugins> </build> </project>

File: src/main/resources/application.yml (identity)

spring: application: name: identity-service datasource: url: jdbc:h2:file:./data/identitydb;AUTO_SERVER=FALSE;LOCK_TIMEOUT=10000 username: sa password: "" driver-class-name: org.h2.Driver jpa: hibernate: ddl-auto: update open-in-view: false server: port: ${SERVER_PORT:8081} management: endpoints: web: exposure: include: health,info endpoint: health: show-details: always ecom: jwt: secret: ${JWT_SECRET:change-me-this-is-only-a-local-dev-secret-0123456789} expiry-minutes: ${JWT_EXPIRY_MINUTES:60} seed: admin-password: ${SEED_ADMIN_PASSWORD:Admin#12345} clients: connect-timeout-ms: ${CLIENT_CONNECT_TIMEOUT_MS:1000} read-timeout-ms: ${CLIENT_READ_TIMEOUT_MS:2000} identity-url: ${IDENTITY_URL:http://localhost:8081} catalog-url: ${CATALOG_URL:http://localhost:8082} inventory-url: ${INVENTORY_URL:http://localhost:8083} cart-url: ${CART_URL:http://localhost:8084} order-url: ${ORDER_URL:http://localhost:8085} payment-url: ${PAYMENT_URL:http://localhost:8086} logging: pattern: console: "%d{yyyy-MM-dd'T'HH:mm:ss.SSSXXX} %-5level [${spring.application.name}] [%X{correlationId:-}] %logger{36} - %msg%n"

File: src/test/resources/application-test.yml (same in every service)

spring: datasource: url: jdbc:h2:mem:testdb;DB_CLOSE_DELAY=-1;LOCK_TIMEOUT=10000 jpa: hibernate: ddl-auto: create-drop ecom: jwt: secret: test-secret-test-secret-test-secret-0123456789

Prompt to send – Common service kit

Create the common infrastructure of this service in package com.happiestminds.ecom.identity: (1) IdentityServiceApplication with @SpringBootApplication and @EnableScheduling (2) api/ApiError record {Instant timestamp, int status, String error, String code, String message, String path, String correlationId, List<FieldIssue> details} with nested record FieldIssue(String field, String issue) (3) api/GlobalExceptionHandler (@RestControllerAdvice) mapping MethodArgumentNotValidException→400 VALIDATION_ERROR with field details, NotFoundException→404, ConflictException→409, InvalidStateException→409, IdempotencyConflictException→422, DependencyUnavailableException→503, AccessDeniedException→403 FORBIDDEN, AuthenticationException→401 UNAUTHENTICATED, Exception→500 INTERNAL_ERROR with a generic message; each domain exception carries a code and lives in package service/exception (4) config/CorrelationIdFilter (OncePerRequestFilter) reading X-Correlation-Id or generating a UUID, storing it in MDC key correlationId and echoing it in the response header (5) security/JwtService using jjwt 0.12 (Keys.hmacShaKeyFor on ecom.jwt.secret) with methods String issue(String subject, String email, List<String> roles) honouring ecom.jwt.expiry-minutes, String issueServiceToken(String serviceName) (role SERVICE, 5 minutes), and Claims parse(String token) that throws on expiry or bad signature (6) security/JwtAuthenticationFilter (OncePerRequestFilter) that reads the Bearer token, calls JwtService.parse, and sets a UsernamePasswordAuthenticationToken with principal = subject and authorities ROLE_<role>; invalid tokens result in 401 through the standard ApiError written as JSON (7) security/SecurityConfig with a stateless SecurityFilterChain, CSRF disabled, permitAll for /actuator/health, /actuator/info, POST /api/users/register, POST /api/auth/login, everything else authenticated, @EnableMethodSecurity, the JWT filter before UsernamePasswordAuthenticationFilter, and JSON 401/403 handlers using ApiError (8) config/RestClientConfig exposing a RestClient.Builder bean with SimpleClientHttpRequestFactory connect/read timeouts from ecom.clients.*, and an interceptor that forwards X-Correlation-Id from MDC and, when the outgoing request has no Authorization header yet, the current request's Authorization header (clients that set a service token explicitly must not be overwritten) (9) config/DataSeeder implementing CommandLineRunner, empty for now. Add KitIT (@SpringBootTest, @AutoConfigureMockMvc, profile test) proving: GET /actuator/health is 200 without a token; GET /api/users/me is 401 without a token and returns the ApiError body with code UNAUTHENTICATED and a correlationId; a token issued by JwtService for role CUSTOMER passes the filter (use a tiny test controller or assert 404 rather than 401). Plan first; wait for approval.

Reference code: security/JwtService.java (reference)

package com.happiestminds.ecom.identity.security; import io.jsonwebtoken.Claims; import io.jsonwebtoken.Jwts; import io.jsonwebtoken.security.Keys; import org.springframework.beans.factory.annotation.Value; import org.springframework.stereotype.Service; import javax.crypto.SecretKey; import java.nio.charset.StandardCharsets; import java.time.Duration; import java.time.Instant; import java.util.Date; import java.util.List; @Service public class JwtService { private final SecretKey key; private final long expiryMinutes; public JwtService(@Value("${ecom.jwt.secret}") String secret, @Value("${ecom.jwt.expiry-minutes:60}") long expiryMinutes) { if (secret == null ¦¦ secret.length() < 32) { throw new IllegalStateException("JWT_SECRET must be at least 32 characters"); } this.key = Keys.hmacShaKeyFor(secret.getBytes(StandardCharsets.UTF_8)); this.expiryMinutes = expiryMinutes; } public String issue(String subject, String email, List<String> roles) { Instant now = Instant.now(); return Jwts.builder() .subject(subject) .claim("email", email) .claim("roles", roles) .issuedAt(Date.from(now)) .expiration(Date.from(now.plus(Duration.ofMinutes(expiryMinutes)))) .signWith(key) .compact(); } public String issueServiceToken(String serviceName) { Instant now = Instant.now(); return Jwts.builder().subject(serviceName).claim("roles", List.of("SERVICE")) .issuedAt(Date.from(now)).expiration(Date.from(now.plus(Duration.ofMinutes(5)))) .signWith(key).compact(); } public Claims parse(String token) { return Jwts.parser().verifyWith(key).build().parseSignedClaims(token).getPayload(); } }

Reference code: security/SecurityConfig.java (reference, identity; other services change the permitAll list)

package com.happiestminds.ecom.identity.security; import org.springframework.context.annotation.Bean; import org.springframework.context.annotation.Configuration; import org.springframework.http.HttpMethod; import org.springframework.security.config.annotation.method.configuration.EnableMethodSecurity; import org.springframework.security.config.annotation.web.builders.HttpSecurity; import org.springframework.security.config.annotation.web.configurers.AbstractHttpConfigurer; import org.springframework.security.config.http.SessionCreationPolicy; import org.springframework.security.crypto.bcrypt.BCryptPasswordEncoder; import org.springframework.security.crypto.password.PasswordEncoder; import org.springframework.security.web.SecurityFilterChain; import org.springframework.security.web.authentication.UsernamePasswordAuthenticationFilter; @Configuration @EnableMethodSecurity public class SecurityConfig { @Bean SecurityFilterChain filterChain(HttpSecurity http, JwtAuthenticationFilter jwtFilter, JsonAuthHandlers handlers) throws Exception { http.csrf(AbstractHttpConfigurer::disable) .sessionManagement(s -> s.sessionCreationPolicy(SessionCreationPolicy.STATELESS)) .authorizeHttpRequests(a -> a .requestMatchers("/actuator/health", "/actuator/info").permitAll() .requestMatchers(HttpMethod.POST, "/api/users/register", "/api/auth/login").permitAll() .anyRequest().authenticated()) .exceptionHandling(e -> e.authenticationEntryPoint(handlers.entryPoint()) .accessDeniedHandler(handlers.accessDenied())) .addFilterBefore(jwtFilter, UsernamePasswordAuthenticationFilter.class); return http.build(); } @Bean PasswordEncoder passwordEncoder() { return new BCryptPasswordEncoder(); } }

Expected result: Green Actions run in about 5–6 minutes (cold cache).

## Let Copilot replicate the kit to the other five services

What it is for: Copilot recreates the kit in catalog, inventory, cart, order and payment with the right package, port and database.

Why: Renaming across many files is mechanical work where Copilot saves time.

What you do in Copilot

- Open the target repository, attach the kit files with #file, and send (example for Catalog):

Prompt to send

The folder ../ecom-identity-service contains the common kit under com.happiestminds.ecom.identity. Recreate the same classes here under com.happiestminds.ecom.catalog with port 8082, database catalogdb and public GET access to /api/products/** and /api/categories/**. Change nothing else.

Expected result: All five repositories build green after push.

## Build the Identity service

What it is for: Entities, registration, login, profile, seeder and tests for Identity.

Why: Authentication is the foundation every other service relies on.

What you do in Copilot

- /entity-repository with the Identity section of docs/data-model.md (created in step 9; User, Role, UserProfile, repositories).

- /rest-api for register, login, GET/PUT /api/users/me, GET /api/users/{id} (ADMIN).

- Check the diff: email lower-cased; password hashed; CUSTOMER role; identical INVALID_CREDENTIALS for wrong password and unknown email; /me uses the JWT subject.

- Ask for the DataSeeder (roles and admin user, only if missing).

- /unit-testing for UserServiceTest and AuthControllerIT.

- Push and loop until green.

Expected result: Green run with AuthControllerIT and UserServiceTest in the job summary; commit 'feat: identity registration, login, profile'.

## Build the Catalog service

What it is for: Category, Product, ProductPrice, search, endpoints, seeder and tests.

Why: Catalog owns price and product truth for the platform.

What you do in Copilot

- /entity-repository (unique constraints and indexes from Reference D – Catalog domain, search @Query returning Page<Product>).

- /rest-api from Reference E – Product Catalog Service. Check: SKU upper-cased and pattern-checked; price validation; SKU immutable on PUT; page size capped at 100; sort whitelist.

- Ask for the seeder (products in Reference E – Deterministic seed data).

- /unit-testing for ProductServiceTest and ProductControllerIT.

Expected result: Green Catalog build.

## Build Inventory with an atomic reservation

What it is for: InventoryStock, StockReservation, adjustments, idempotent confirm/release and a concurrency test.

Why: Prevents overselling the last unit – the central concurrency requirement.

What you do in Copilot

- /entity-repository (InventoryStock with @Version, StockReservation unique orderRef+productId, InventoryAdjustment).

- /service-logic with rules R-INV-01…05; verify the diff contains an atomic conditional update ('where availableQuantity >= :qty').

- Confirm/release idempotent rules (R-INV rules in docs/business-rules.md), /rest-api from Reference E – Inventory Service (reservations SERVICE/ADMIN only).

- /unit-testing for ReservationServiceTest; add InventoryConcurrencyIT.

Reference code: repository/InventoryStockRepository.java (reference)

public interface InventoryStockRepository extends JpaRepository<InventoryStock, String> { @Modifying(clearAutomatically = true, flushAutomatically = true) @Query(""" update InventoryStock s set s.availableQuantity = s.availableQuantity - :qty, s.reservedQuantity = s.reservedQuantity + :qty, s.version = s.version + 1, s.updatedAt = CURRENT_TIMESTAMP where s.productId = :productId and s.availableQuantity >= :qty """) int reserve(@Param("productId") String productId, @Param("qty") int qty); @Modifying(clearAutomatically = true, flushAutomatically = true) @Query(""" update InventoryStock s set s.reservedQuantity = s.reservedQuantity - :qty, s.availableQuantity = s.availableQuantity + :qty, s.version = s.version + 1 where s.productId = :productId and s.reservedQuantity >= :qty """) int release(@Param("productId") String productId, @Param("qty") int qty); @Modifying(clearAutomatically = true, flushAutomatically = true) @Query(""" update InventoryStock s set s.reservedQuantity = s.reservedQuantity - :qty, s.version = s.version + 1 where s.productId = :productId and s.reservedQuantity >= :qty """) int confirm(@Param("productId") String productId, @Param("qty") int qty); }

Reference code: service/ReservationService.java (reference, core method)

@Transactional public ReservationResponse reserve(ReservationRequest request) { // R-INV-03: duplicate request for the same orderRef returns the existing reservation List<StockReservation> existing = reservations.findByOrderRef(request.orderRef()); if (!existing.isEmpty()) { return ReservationResponse.from(existing); } List<StockReservation> created = new ArrayList<>(); for (ReservationItem item : request.items()) { int updated = stocks.reserve(item.productId(), item.quantity()); // atomic: 0 or 1 row if (updated == 0) { // transaction rolls back the earlier rows of this request (local transaction) throw new ConflictException("INSUFFICIENT_STOCK", "Requested quantity exceeds available stock", List.of(new ApiError.FieldIssue("items.productId", item.productId()))); } created.add(reservations.save(StockReservation.pending(request.orderRef(), item, ttlMinutes))); } log.info("Reservation created orderRef={} items={}", request.orderRef(), created.size()); return ReservationResponse.from(created); }

Reference code: src/test/java/.../InventoryConcurrencyIT.java (reference)

@SpringBootTest @ActiveProfiles("test") class InventoryConcurrencyIT { @Autowired ReservationService service; @Autowired InventoryStockRepository stocks; @Test void shouldAllowExactlyOneReservation_whenTwentyCustomersWantTheLastUnit() throws Exception { stocks.save(InventoryStock.of("LAPTOP-LAST", 1, 0)); int threads = 20; ExecutorService pool = Executors.newFixedThreadPool(threads); CountDownLatch start = new CountDownLatch(1); AtomicInteger ok = new AtomicInteger(), conflict = new AtomicInteger(); List<Future<?>> futures = new ArrayList<>(); for (int i = 0; i < threads; i++) { String orderRef = "order-" + i; futures.add(pool.submit(() -> { start.await(); try { service.reserve(new ReservationRequest(orderRef, List.of(new ReservationItem("LAPTOP-LAST", 1)))); ok.incrementAndGet(); } catch (ConflictException e) { conflict.incrementAndGet(); } return null; })); } start.countDown(); for (Future<?> f : futures) f.get(10, TimeUnit.SECONDS); pool.shutdown(); assertThat(ok.get()).isEqualTo(1); assertThat(conflict.get()).isEqualTo(threads - 1); InventoryStock stock = stocks.findById("LAPTOP-LAST").orElseThrow(); assertThat(stock.getAvailableQuantity() + stock.getReservedQuantity()).isEqualTo(1); } }

Expected result: Green build; the concurrency test asserts exactly one success for the last unit.

## Debug red builds with the /debugging prompt

What it is for: Copilot diagnoses a remote build or test failure from the error you paste in.

Why: Root cause first, then a minimal fix, then verification – instead of guessing.

What you do in Copilot

- Copy the first error block from the Actions log.

- Run /debugging, attach the failing class and test, paste the error.

- Expect four parts: root cause, evidence from the code, minimal fix, how to verify.

- Approve, push, and log each iteration (defect, root cause, fix, verification) in the evidence log.

- If Copilot proposes a second fix without new evidence, stop and give more evidence. Three failed attempts means the diagnosis is wrong.

File: docs/evidence/day-N.md

# Day N evidence – <participant> ## Builds ¦ Repository ¦ Commit ¦ CI run URL ¦ Result ¦ Runner minutes ¦ ¦ ---------- ¦ ------ ¦ ---------- ¦ ------ ¦ -------------- ¦ ## Loops (one row per defect or red build) ¦ # ¦ Symptom ¦ Root cause ¦ Fix (commit) ¦ Iterations ¦ Minutes ¦ Verified by ¦ ¦ --- ¦ ------- ¦ ---------- ¦ ------------ ¦ ---------- ¦ ------- ¦ ----------- ¦ ## Context changes ¦ File ¦ Change ¦ Why (what Copilot got wrong) ¦ ¦ ---- ¦ ------ ¦ ---------------------------- ¦ ## Review ¦ Finding ¦ Severity ¦ Resolved (commit) ¦ ¦ ------- ¦ -------- ¦ ----------------- ¦ ## Notes and limitations observed

Expected result: Green run; an evidence-log entry per loop iteration.

## Feed repeated corrections back into the instructions

What it is for: Add rules you had to correct more than once to copilot-instructions.md (e.g. 'always upper-case SKUs').

Why: Each correction made once in context prevents the same mistake in every future prompt.

What you do in Copilot

- Edit .github/copilot-instructions.md (created in step 10); commit with the day's work.

- Answer in the evidence log: which rule did Copilot get wrong first, and which file would have prevented it?

Expected result: Updated instructions; three green run URLs (Identity, Catalog, Inventory) as the Day 2 checkpoint.

# Part 5 – Day 3: Cart, Payment, Order and integration

## Build Cart and Pricing

What it is for: Cart entities, a CatalogClient, a pricing engine with discount strategies, endpoints and tests.

Why: Cart computes totals; a strategy per discount type lets Day 4 add a new rule without touching others.

What you do in Copilot

- /entity-repository: ShoppingCart, CartItem, DiscountRule.

- Ask for client/CatalogClient using the shared RestClient.Builder (404 → PRODUCT_NOT_FOUND; timeout → DependencyUnavailableException).

- /service-logic with R-CART-01…06: PricingService.summarise with BigDecimal scale 2 HALF_UP and one strategy per DiscountRule.type.

- /rest-api from Reference E – Shopping Cart and Pricing Service (checkout-summary re-reads each product once).

- /unit-testing: PricingServiceTest and CartControllerIT.

- If Copilot creates a second RestClient @Bean per client, remove it.

Expected result: Green Cart build.

## Build Payment Simulation

What it is for: PaymentTransaction, attempts, refunds, the simulator rules and idempotency.

Why: Payment must never charge twice for the same Idempotency-Key.

What you do in Copilot

- Ask for the entities, then /service-logic with R-PAY-01…04.

- Check: INITIATED row committed before the simulated delay; no database transaction held open during the sleep.

- /unit-testing: PaymentServiceTest and PaymentControllerIT.

Reference code: service/PaymentService.java (reference, core method)

// Not @Transactional: two short transactions, and the simulated delay runs outside both. public PaymentResult create(String idempotencyKey, PaymentRequest req) { String hash = requestHash(req.orderId(), req.amount(), req.currency()); Optional<PaymentTransaction> existing = payments.findByIdempotencyKey(idempotencyKey); if (existing.isPresent()) { return replay(existing.get(), hash); // 200 original, or 422 } PaymentTransaction initiated = PaymentTransaction.initiated(idempotencyKey, hash, req); try { txTemplate.executeWithoutResult(s -> payments.saveAndFlush(initiated)); // tx 1: INITIATED committed } catch (DataIntegrityViolationException sameKeyAtTheSameTime) { return replay(payments.findByIdempotencyKey(idempotencyKey).orElseThrow(), hash); } Outcome outcome = simulator.decide(req); // SUCCESS / DECLINED / TIMEOUT if (outcome == Outcome.TIMEOUT) { simulator.sleep(simulatedTimeoutMs); // caller gives up at 2 s; no lock held } PaymentTransaction done = txTemplate.execute(s -> { // tx 2: outcome + attempt row PaymentTransaction fresh = payments.findById(initiated.getId()).orElseThrow(); fresh.recordAttempt(outcome); // TIMEOUT is recorded as SUCCEEDED return payments.save(fresh); }); return PaymentResult.created(done); } private PaymentResult replay(PaymentTransaction tx, String hash) { if (!tx.getRequestHash().equals(hash)) { throw new IdempotencyConflictException("IDEMPOTENCY_CONFLICT", "Idempotency key reused with different request details"); } return PaymentResult.existing(tx); // 200, no second charge }

Expected result: Green Payment build.

## Build Order entities, state machine and clients

What it is for: Order, OrderItem, OrderStatusHistory, OrderStatus.canTransitionTo and clients for Cart, Inventory and Payment.

Why: An explicit state machine makes illegal order transitions impossible.

What you do in Copilot

- Ask Copilot for the entities and enum per Reference F – Order state machine; compare with the reference OrderStatus.

- Ask for CartClient, InventoryClient, PaymentClient with the error mapping and token-propagation rules in docs/architecture.md (step 8).

- /unit-testing for OrderStatusTest.

Reference code: domain/OrderStatus.java (reference)

public enum OrderStatus { CREATED, STOCK_RESERVED, STOCK_UNAVAILABLE, PAYMENT_PENDING, PAYMENT_FAILED, COMPENSATION_PENDING, CONFIRMED, CANCELLED; private static final Map<OrderStatus, Set<OrderStatus>> LEGAL = Map.of( CREATED, EnumSet.of(STOCK_RESERVED, STOCK_UNAVAILABLE, CANCELLED), STOCK_RESERVED, EnumSet.of(PAYMENT_PENDING), PAYMENT_PENDING, EnumSet.of(CONFIRMED, PAYMENT_FAILED, COMPENSATION_PENDING), PAYMENT_FAILED, EnumSet.of(COMPENSATION_PENDING, CANCELLED), COMPENSATION_PENDING, EnumSet.of(CANCELLED), CONFIRMED, EnumSet.of(CANCELLED), STOCK_UNAVAILABLE, EnumSet.noneOf(OrderStatus.class), CANCELLED, EnumSet.noneOf(OrderStatus.class)); public boolean canTransitionTo(OrderStatus target) { return LEGAL.get(this).contains(target); } }

Expected result: Order compiles and OrderStatusTest is green.

## Build the checkout orchestrator with compensation

What it is for: CheckoutOrchestrator: reserve → pay → confirm, with compensation on failure and recovery.

Why: Distributed checkout must leave consistent state when any service fails.

What you do in Copilot

- /service-logic with R-ORD-01…06 and Reference F. Insist: one persisted state change per step, each in its own short transaction, no remote call inside a transaction.

- Reject the diff if Copilot puts @Transactional on checkout(); keep it only on OrderTransactions methods (and add the rule to copilot-instructions.md, created in step 10).

- /rest-api for Reference E – Order Management Service (Idempotency-Key required; ownership checks; cancel refunds and restocks).

- /unit-testing for CheckoutOrchestratorTest with the three clients mocked.

Reference code: service/CheckoutOrchestrator.java (reference skeleton)

public OrderResponse checkout(String customerId, String idempotencyKey, CheckoutRequest req) { String requestHash = hash(req); // SHA-256 of the body (R-ORD-01) Optional<Order> dup = orders.findByCustomerIdAndIdempotencyKey(customerId, idempotencyKey); if (dup.isPresent()) { return verifySameRequest(dup.get(), requestHash); // 200 existing or 422 conflict } CheckoutSummary summary = cartClient.checkoutSummary(customerId); // trusted prices, customer token if (summary.items().isEmpty()) throw new UnprocessableException("EMPTY_CART", "Cart is empty"); Order order; try { order = tx.createOrder(customerId, idempotencyKey, requestHash, summary); // CREATED, cartRef stored } catch (DataIntegrityViolationException sameKeyAtTheSameTime) { return verifySameRequest(orders.findByCustomerIdAndIdempotencyKey(customerId, idempotencyKey) .orElseThrow(), requestHash); } ReservationResponse res; try { res = inventoryClient.reserve(order.getId(), summary.items()); // service token } catch (ConflictException insufficient) { tx.transition(order.getId(), OrderStatus.STOCK_UNAVAILABLE, insufficient.getMessage()); throw insufficient; // 409 to caller } catch (DependencyUnavailableException inventoryDown) { tx.transition(order.getId(), OrderStatus.CANCELLED, "INVENTORY_UNAVAILABLE"); throw inventoryDown; // 503; never confirmed } tx.markReserved(order.getId(), res.reservationId()); // STOCK_RESERVED tx.transition(order.getId(), OrderStatus.PAYMENT_PENDING, "payment requested"); PaymentResult pay; try { pay = paymentClient.create(order.getId(), customerId, summary.total(), summary.currency(), req.simulatedPaymentOutcome()); // Idempotency-Key = orderId } catch (DependencyUnavailableException timeout) { log.warn("Payment call failed for order {}; left in PAYMENT_PENDING for reconciliation", order.getId()); throw timeout; // 503; recover endpoint/job resumes } return pay.status() == PaymentStatus.SUCCEEDED ? complete(order.getId(), res.reservationId(), pay.id()) : compensate(order.getId(), res.reservationId(), pay.failureReason()); } OrderResponse complete(String orderId, String reservationId, String paymentId) { try { inventoryClient.confirm(reservationId); // idempotent } catch (InvalidStateException reservationLost) { // EXPIRED or RELEASED after payment tx.transition(orderId, OrderStatus.COMPENSATION_PENDING, "reservation lost; refund requested"); paymentClient.refund(paymentId, "RESERVATION_LOST"); // idempotent; 503 keeps it pending return OrderResponse.from(tx.transition(orderId, OrderStatus.CANCELLED, "RESERVATION_LOST")); } Order confirmed = tx.confirm(orderId, paymentId); // CONFIRMED try { cartClient.markCheckedOut(confirmed.getCartRef()); // best effort (R-ORD-09) tx.markCartCheckedOut(orderId); } catch (RuntimeException e) { log.warn("Cart {} not marked checked-out; recovery job will retry", confirmed.getCartRef()); } return OrderResponse.from(orders.findById(orderId).orElseThrow()); } OrderResponse compensate(String orderId, String reservationId, String reason) { tx.transition(orderId, OrderStatus.PAYMENT_FAILED, reason); tx.transition(orderId, OrderStatus.COMPENSATION_PENDING, "release requested"); try { inventoryClient.release(reservationId); // idempotent, also for EXPIRED return OrderResponse.from(tx.transition(orderId, OrderStatus.CANCELLED, "stock released")); } catch (DependencyUnavailableException e) { log.warn("Release failed for order {}; stays COMPENSATION_PENDING", orderId); return OrderResponse.from(orders.findById(orderId).orElseThrow()); // recoverable } }

Expected result: Green Order build.

## Diagnose integration failures with /root-cause-analysis

What it is for: Copilot analyses service logs to find where a cross-service request failed.

Why: Runtime failures span services; the correlation ID ties the log lines together.

What you do in Copilot

- Push all six services and run the integration workflow (Actions → integration → Run workflow).

- If it fails, download service-logs, find the correlation ID next to the failed step, search all six logs.

- Run /root-cause-analysis and paste those log lines.

File: ecom-platform/.github/workflows/integration.yml

name: integration on: workflow_dispatch: inputs: repo_prefix: description: "Prefix of your service repositories (e.g. ab-), empty for none" default: "" identity_ref: { description: "identity ref", default: "main" } catalog_ref: { description: "catalog ref", default: "main" } inventory_ref: { description: "inventory ref", default: "main" } cart_ref: { description: "cart ref", default: "main" } order_ref: { description: "order ref", default: "main" } payment_ref: { description: "payment ref", default: "main" } inject_failure: description: "Failure to inject" type: choice options: [ none, payment_down ] default: none concurrency: group: integration-${{ github.ref }} cancel-in-progress: false permissions: contents: read env: JWT_SECRET: ${{ secrets.JWT_SECRET }} SEED_ADMIN_PASSWORD: ${{ secrets.SEED_ADMIN_PASSWORD }} IDENTITY_URL: http://localhost:8081 CATALOG_URL: http://localhost:8082 INVENTORY_URL: http://localhost:8083 CART_URL: http://localhost:8084 ORDER_URL: http://localhost:8085 PAYMENT_URL: http://localhost:8086 jobs: integrate: runs-on: ubuntu-latest timeout-minutes: 30 steps: - name: Check out platform repository (scripts) uses: actions/checkout@v4 - name: Check out identity uses: actions/checkout@v4 with: repository: ${{ github.repository_owner }}/${{ inputs.repo_prefix }}ecom-identity-service ref: ${{ inputs.identity_ref }} token: ${{ secrets.SERVICE_REPOS_TOKEN }} path: services/identity - name: Check out catalog uses: actions/checkout@v4 with: repository: ${{ github.repository_owner }}/${{ inputs.repo_prefix }}ecom-catalog-service ref: ${{ inputs.catalog_ref }} token: ${{ secrets.SERVICE_REPOS_TOKEN }} path: services/catalog - name: Check out inventory uses: actions/checkout@v4 with: repository: ${{ github.repository_owner }}/${{ inputs.repo_prefix }}ecom-inventory-service ref: ${{ inputs.inventory_ref }} token: ${{ secrets.SERVICE_REPOS_TOKEN }} path: services/inventory - name: Check out cart uses: actions/checkout@v4 with: repository: ${{ github.repository_owner }}/${{ inputs.repo_prefix }}ecom-cart-service ref: ${{ inputs.cart_ref }} token: ${{ secrets.SERVICE_REPOS_TOKEN }} path: services/cart - name: Check out order uses: actions/checkout@v4 with: repository: ${{ github.repository_owner }}/${{ inputs.repo_prefix }}ecom-order-service ref: ${{ inputs.order_ref }} token: ${{ secrets.SERVICE_REPOS_TOKEN }} path: services/order - name: Check out payment uses: actions/checkout@v4 with: repository: ${{ github.repository_owner }}/${{ inputs.repo_prefix }}ecom-payment-service ref: ${{ inputs.payment_ref }} token: ${{ secrets.SERVICE_REPOS_TOKEN }} path: services/payment - name: Set up Java 21 with Maven cache uses: actions/setup-java@v4 with: distribution: temurin java-version: '21' cache: maven cache-dependency-path: services/*/pom.xml - name: Build the six services (tests already ran in each service CI) run: ¦ set -e for s in identity catalog inventory cart order payment; do echo "::group::build $s" (cd services/$s && mvn -B -ntp -DskipTests package) echo "::endgroup::" done - name: Prepare per-service H2 data directories and logs run: mkdir -p data logs pids - name: Start services in dependency order and wait for readiness run: ¦ set -e start() { # name port local name=$1 port=$2 echo "starting $name on $port" SERVER_PORT=$port nohup java -jar services/$name/target/*.jar > logs/$name.log 2>&1 & echo $! > pids/$name.pid } wait_up() { # port local port=$1 for i in $(seq 1 45); do if curl -sf "http://localhost:$port/actuator/health" ¦ grep -q '"UP"'; then echo "port $port UP"; return 0; fi sleep 2 done echo "port $port NOT READY"; return 1 } start identity 8081; wait_up 8081 start catalog 8082; wait_up 8082 start inventory 8083; wait_up 8083 start cart 8084; wait_up 8084 if [ "${{ inputs.inject_failure }}" = "payment_down" ]; then start payment 9999; wait_up 9999 # Order still points at 8086 -> unreachable else start payment 8086; wait_up 8086 fi start order 8085; wait_up 8085 echo "## Readiness" >> "$GITHUB_STEP_SUMMARY" for p in 8081 8082 8083 8084 8085 8086; do echo "- $p: $(curl -s http://localhost:$p/actuator/health ¦¦ echo down)" >> "$GITHUB_STEP_SUMMARY" done - name: Smoke tests (business scenarios) id: smoke continue-on-error: ${{ inputs.inject_failure != 'none' }} run: bash scripts/smoke-test.sh ¦ tee smoke-results.txt - name: Concurrency test (last unit, 10 parallel checkouts) if: ${{ inputs.inject_failure == 'none' }} run: bash scripts/concurrency-test.sh ¦ tee -a smoke-results.txt - name: Service timeout scenario (inventory down) if: ${{ inputs.inject_failure == 'none' }} run: ¦ kill "$(cat pids/inventory.pid)" && sleep 3 bash scripts/smoke-test.sh timeout ¦ tee -a smoke-results.txt SERVER_PORT=8083 nohup java -jar services/inventory/target/*.jar > logs/inventory-restart.log 2>&1 & for i in $(seq 1 45); do curl -sf http://localhost:8083/actuator/health ¦ grep -q UP && break; sleep 2; done - name: Publish results summary if: always() run: ¦ echo "## Smoke results" >> "$GITHUB_STEP_SUMMARY" grep -E '^(PASS¦FAIL¦RESULT)' smoke-results.txt >> "$GITHUB_STEP_SUMMARY" ¦¦ true if grep -q '^FAIL' smoke-results.txt && [ "${{ inputs.inject_failure }}" = "none" ]; then exit 1; fi - name: Upload logs and results if: always() uses: actions/upload-artifact@v4 with: name: service-logs path: ¦ logs/ smoke-results.txt retention-days: 3 - name: Shut down all temporary processes if: always() run: pkill -f 'java -jar' ¦¦ true

File: ecom-platform/scripts/smoke-test.sh

#!/usr/bin/env bash # Runs the end-to-end business scenarios against the six services. # Usage: smoke-test.sh -> full scenario set # smoke-test.sh timeout -> only the "inventory unavailable" scenario set -uo pipefail ID=${IDENTITY_URL:-http://localhost:8081}; CAT=${CATALOG_URL:-http://localhost:8082} INV=${INVENTORY_URL:-http://localhost:8083}; CART=${CART_URL:-http://localhost:8084} ORD=${ORDER_URL:-http://localhost:8085}; PAY=${PAYMENT_URL:-http://localhost:8086} ADMIN_PW=${SEED_ADMIN_PASSWORD:-Admin#12345} PASS=0; FAIL=0; IK="" pass() { echo "PASS $1"; PASS=$((PASS+1)); } fail() { echo "FAIL $1 (code=$CODE body=$(echo "$BODY" ¦ head -c 300))"; FAIL=$((FAIL+1)); } cid() { cat /proc/sys/kernel/random/uuid; } req() { # METHOD URL TOKEN DATA [CORRELATION]; sets CODE and BODY; uses IK if set rm -f /tmp/body.json # never read the previous response by mistake local m=$1 u=$2 t=$3 d=$4 c=${5:-} local a=(-s -o /tmp/body.json -w '%{http_code}' -X "$m" "$u" -H 'Content-Type: application/json') [ -n "$t" ] && a+=(-H "Authorization: Bearer $t") [ -n "$c" ] && a+=(-H "X-Correlation-Id: $c") [ -n "$IK" ] && a+=(-H "Idempotency-Key: $IK") [ -n "$d" ] && a+=(-d "$d") CODE=$(curl "${a[@]}" ¦¦ echo 000); BODY=$(cat /tmp/body.json 2>/dev/null ¦¦ echo "") } j() { echo "$BODY" ¦ jq -r "$1"; } # ---------- common setup: admin token, a customer, a product with stock 5 ---------- req POST "$ID/api/auth/login" "" "{\"email\":\"admin@ecom.test\",\"password\":\"$ADMIN_PW\"}" ADMIN=$(j .accessToken); [ "$CODE" = "200" ] && [ -n "$ADMIN" ] ¦¦ { echo "FATAL admin login $CODE"; exit 1; } STAMP=$(date +%s) EMAIL="smoke-$STAMP@ecom.test" req POST "$ID/api/users/register" "" "{\"email\":\"$EMAIL\",\"password\":\"Smoke#12345\",\"fullName\":\"Smoke Tester\"}" [ "$CODE" = "201" ] && pass "Customer registration" ¦¦ fail "Customer registration" req POST "$ID/api/auth/login" "" "{\"email\":\"$EMAIL\",\"password\":\"Smoke#12345\"}" TOKEN=$(j .accessToken); [ "$CODE" = "200" ] && [ -n "$TOKEN" ] && pass "Customer authentication" ¦¦ fail "Customer authentication" USERID=$(j .userId) if [ "${1:-}" = "timeout" ]; then req GET "$CAT/api/products/search?q=ProBook" "" "" PID=$(j '.content[0].id') req POST "$CART/api/carts/items" "$TOKEN" "{\"productId\":\"$PID\",\"quantity\":1}" IK=$(cid); C=$(cid); req POST "$ORD/api/orders" "$TOKEN" "{}" "$C"; IK="" if [ "$CODE" = "503" ] && [ "$(j .code)" = "DEPENDENCY_UNAVAILABLE" ]; then pass "Service timeout: order not confirmed (cid=$C)"; else fail "Service timeout (cid=$C)"; fi echo "RESULT timeout-scenario PASS=$PASS FAIL=$FAIL"; exit $([ $FAIL -eq 0 ] && echo 0 ¦¦ echo 1) fi SKU="SMK-$((STAMP % 900 + 100))" req POST "$CAT/api/categories" "$ADMIN" "{\"name\":\"Smoke-$STAMP\",\"description\":\"smoke\"}" CATID=$(j .id) req POST "$CAT/api/products" "$ADMIN" "{\"sku\":\"$SKU\",\"name\":\"Smoke Laptop $STAMP\",\"description\":\"d\",\"categoryId\":\"$CATID\",\"price\":{\"amount\":1200.00,\"currency\":\"INR\"},\"active\":true}" PID=$(j .id) req GET "$CAT/api/products/$PID" "" "" [ "$CODE" = "200" ] && [ "$(j .sku)" = "$SKU" ] && pass "Catalog management" ¦¦ fail "Catalog management" req POST "$INV/api/inventory/$PID/adjustments" "$ADMIN" '{"delta":5,"reason":"SMOKE_SEED"}' [ "$CODE" = "200" ] ¦¦ fail "Inventory seed" req GET "$CAT/api/products/search?q=Smoke%20Laptop%20$STAMP" "" "" [ "$CODE" = "200" ] && [ "$(j '.content ¦ length')" -ge 1 ] && pass "Product search" ¦¦ fail "Product search" # ---------- successful checkout ---------- req POST "$CART/api/carts/items" "$TOKEN" "{\"productId\":\"$PID\",\"quantity\":1}" IK1=$(cid); IK=$IK1; C=$(cid); req POST "$ORD/api/orders" "$TOKEN" "{}" "$C"; IK="" ORDER1=$(j .id) if [ "$CODE" = "201" ] && [ "$(j .status)" = "CONFIRMED" ]; then pass "Successful checkout (order=$ORDER1 cid=$C)"; else fail "Successful checkout (cid=$C)"; fi req GET "$INV/api/inventory/$PID" "$TOKEN" "" [ "$(j .availableQuantity)" = "4" ] && [ "$(j .reservedQuantity)" = "0" ] && pass "Stock reduced after checkout" ¦¦ fail "Stock reduced after checkout" req GET "$PAY/api/payments?orderId=$ORDER1" "$TOKEN" "" [ "$(j 'length')" = "1" ] && pass "Exactly one payment for the order" ¦¦ fail "Exactly one payment for the order" # ---------- duplicate request ---------- IK=$IK1; req POST "$ORD/api/orders" "$TOKEN" "{}"; IK="" [ "$CODE" = "200" ] && [ "$(j .id)" = "$ORDER1" ] && pass "Duplicate request returns same order" ¦¦ fail "Duplicate request" req GET "$PAY/api/payments?orderId=$ORDER1" "$TOKEN" "" [ "$(j 'length')" = "1" ] && pass "Duplicate request created no second payment" ¦¦ fail "Duplicate payment" # ---------- insufficient stock ---------- req POST "$CART/api/carts/items" "$TOKEN" "{\"productId\":\"$PID\",\"quantity\":10}" ITEM=$(j '.items[0].id') IK=$(cid); req POST "$ORD/api/orders" "$TOKEN" "{}"; IK="" [ "$CODE" = "409" ] && [ "$(j .code)" = "INSUFFICIENT_STOCK" ] && pass "Insufficient stock rejected" ¦¦ fail "Insufficient stock" req DELETE "$CART/api/carts/items/$ITEM" "$TOKEN" "" # ---------- payment failure and compensation ---------- req POST "$CART/api/carts/items" "$TOKEN" "{\"productId\":\"$PID\",\"quantity\":1}" ITEM=$(j '.items[0].id') IK=$(cid); C=$(cid); req POST "$ORD/api/orders" "$TOKEN" '{"simulatedPaymentOutcome":"DECLINED"}' "$C"; IK="" ORDER2=$(j .id) [ "$CODE" = "201" ] && [ "$(j .status)" = "CANCELLED" ] && pass "Payment failure -> order CANCELLED (order=$ORDER2 cid=$C)" ¦¦ fail "Payment failure (cid=$C)" req GET "$INV/api/inventory/$PID" "$TOKEN" "" [ "$(j .availableQuantity)" = "4" ] && [ "$(j .reservedQuantity)" = "0" ] && pass "Reservation released after payment failure" ¦¦ fail "Reservation released" req DELETE "$CART/api/carts/items/$ITEM" "$TOKEN" "" # ---------- unauthorised access ---------- req POST "$INV/api/inventory/$PID/adjustments" "$TOKEN" '{"delta":1,"reason":"HACK"}' [ "$CODE" = "403" ] && pass "Unauthorised access denied" ¦¦ fail "Unauthorised access" H=${TOKEN%%.*}; P=$(( ${#H} + 5 )) # change one character inside the payload X=${TOKEN:$P:1}; [ "$X" = "A" ] && Y=B ¦¦ Y=A; BAD="${TOKEN:0:$P}$Y${TOKEN:$((P+1))}" req GET "$ID/api/users/me" "$BAD" "" [ "$CODE" = "401" ] && pass "Tampered token rejected" ¦¦ fail "Tampered token" # ---------- order cancellation ---------- req POST "$ORD/api/orders/$ORDER1/cancel" "$TOKEN" '{}' [ "$CODE" = "200" ] && [ "$(j .status)" = "CANCELLED" ] && pass "Order cancellation" ¦¦ fail "Order cancellation" req GET "$INV/api/inventory/$PID" "$TOKEN" "" [ "$(j .availableQuantity)" = "5" ] && pass "Stock restored after cancellation" ¦¦ fail "Stock restored after cancellation" req GET "$PAY/api/payments?orderId=$ORDER1" "$TOKEN" "" [ "$(j '.[0].status')" = "REFUNDED" ] && pass "Refund recorded" ¦¦ fail "Refund recorded" # ---------- customer cannot drive the workflow directly (R-PAY-05) ---------- IK=$(cid); req POST "$PAY/api/payments" "$TOKEN" "{\"orderId\":\"x\",\"customerId\":\"$USERID\",\"amount\":1.00,\"currency\":\"INR\"}"; IK="" [ "$CODE" = "403" ] && pass "Customer cannot create payments directly" ¦¦ fail "Customer payment create" # ---------- payment timeout and reconciliation (Reference F) ---------- req POST "$CART/api/carts/items" "$TOKEN" "{\"productId\":\"$PID\",\"quantity\":1}" IK=$(cid); C=$(cid); req POST "$ORD/api/orders" "$TOKEN" '{"simulatedPaymentOutcome":"TIMEOUT"}' "$C"; IK="" [ "$CODE" = "503" ] && pass "Payment timeout reported as 503 (cid=$C)" ¦¦ fail "Payment timeout response (cid=$C)" sleep 8 # Payment records SUCCEEDED after its 5 s simulated delay req GET "$ORD/api/orders/customer/$USERID" "$TOKEN" "" ORDER3=$(j '.content[0].id') req POST "$ORD/api/orders/$ORDER3/recover" "$ADMIN" '{}' [ "$(j .status)" = "CONFIRMED" ] && pass "Recover after payment timeout -> CONFIRMED (order=$ORDER3)" ¦¦ fail "Recover after payment timeout" req GET "$PAY/api/payments?orderId=$ORDER3" "$TOKEN" "" [ "$(j 'length')" = "1" ] && pass "Payment timeout: exactly one payment" ¦¦ fail "Payment timeout: second charge" req GET "$INV/api/inventory/$PID" "$TOKEN" "" [ "$(j .availableQuantity)" = "4" ] && [ "$(j .reservedQuantity)" = "0" ] && pass "Stock consistent after reconciliation" ¦¦ fail "Stock after reconciliation" echo "RESULT smoke PASS=$PASS FAIL=$FAIL" [ $FAIL -eq 0 ]

Expected result: Smoke tests show successful checkout → CONFIRMED, declined → CANCELLED with stock restored, duplicate key → same order.

# Part 6 – Day 4: Loop engineering, security and enterprise change

## Fix the injected concurrency defect in a controlled loop

What it is for: The trainer's patch breaks atomic reservation; you use Copilot to diagnose and fix it, proven on the runner.

Why: Teaches the difference between an AI explanation and a verified fix.

What you do in Copilot

- On branch fix/inventory-oversell apply the defect, push and copy the failing assertion (expected 1 but was 7).

- /debugging: attach ReservationService, InventoryStockRepository, InventoryStock and the test.

- Expected root cause: non-atomic check-then-act without optimistic locking. Reject answers proposing synchronized, fewer threads or marking the test flaky.

- Approve the plan that restores the atomic update (or @Version with retry); push.

- Verify on the runner and with the integration concurrency step; keep InventoryConcurrencyIT as the permanent guard; merge only when green; log iterations and time.

The injected defect (do NOT keep this)

InventoryStock stock = stocks.findById(item.productId()).orElseThrow(...); if (stock.getAvailableQuantity() < item.quantity()) { throw new ConflictException("INSUFFICIENT_STOCK", "..."); } stock.setAvailableQuantity(stock.getAvailableQuantity() - item.quantity()); stock.setReservedQuantity(stock.getReservedQuantity() + item.quantity()); stocks.save(stock);

File: ecom-platform/scripts/concurrency-test.sh (the integration concurrency step)

#!/usr/bin/env bash # 10 customers try to buy the single remaining unit at the same moment. set -uo pipefail ID=${IDENTITY_URL:-http://localhost:8081}; CAT=${CATALOG_URL:-http://localhost:8082} INV=${INVENTORY_URL:-http://localhost:8083}; CART=${CART_URL:-http://localhost:8084} ORD=${ORDER_URL:-http://localhost:8085} ADMIN_PW=${SEED_ADMIN_PASSWORD:-Admin#12345} N=10; STAMP=$(date +%s) ADMIN=$(curl -s -X POST "$ID/api/auth/login" -H 'Content-Type: application/json' \ -d "{\"email\":\"admin@ecom.test\",\"password\":\"$ADMIN_PW\"}" ¦ jq -r .accessToken) CATID=$(curl -s -X POST "$CAT/api/categories" -H "Authorization: Bearer $ADMIN" -H 'Content-Type: application/json' \ -d "{\"name\":\"Conc-$STAMP\",\"description\":\"c\"}" ¦ jq -r .id) PID=$(curl -s -X POST "$CAT/api/products" -H "Authorization: Bearer $ADMIN" -H 'Content-Type: application/json' \ -d "{\"sku\":\"CNC-$((STAMP % 900 + 100))\",\"name\":\"Last Unit $STAMP\",\"description\":\"d\",\"categoryId\":\"$CATID\",\"price\":{\"amount\":999.00,\"currency\":\"INR\"},\"active\":true}" ¦ jq -r .id) curl -s -o /dev/null -X POST "$INV/api/inventory/$PID/adjustments" -H "Authorization: Bearer $ADMIN" \ -H 'Content-Type: application/json' -d '{"delta":1,"reason":"CONCURRENCY_SEED"}' mkdir -p /tmp/conc; rm -f /tmp/conc/* for i in $(seq 1 $N); do EMAIL="conc-$STAMP-$i@ecom.test" curl -s -o /dev/null -X POST "$ID/api/users/register" -H 'Content-Type: application/json' \ -d "{\"email\":\"$EMAIL\",\"password\":\"Conc#12345\",\"fullName\":\"C $i\"}" T=$(curl -s -X POST "$ID/api/auth/login" -H 'Content-Type: application/json' \ -d "{\"email\":\"$EMAIL\",\"password\":\"Conc#12345\"}" ¦ jq -r .accessToken) curl -s -o /dev/null -X POST "$CART/api/carts/items" -H "Authorization: Bearer $T" \ -H 'Content-Type: application/json' -d "{\"productId\":\"$PID\",\"quantity\":1}" echo "$T" > /tmp/conc/token-$i done checkout() { # i local T; T=$(cat /tmp/conc/token-$1) curl -s -o /tmp/conc/body-$1 -w '%{http_code}' -X POST "$ORD/api/orders" -H "Authorization: Bearer $T" \ -H "Idempotency-Key: $(cat /proc/sys/kernel/random/uuid)" -H 'Content-Type: application/json' -d '{}' > /tmp/conc/code-$1 } export -f checkout; export ORD seq 1 $N ¦ xargs -P $N -I{} bash -c 'checkout {}' CONFIRMED=$(grep -l '"CONFIRMED"' /tmp/conc/body-* 2>/dev/null ¦ wc -l) REJECTED=$(grep -l 'INSUFFICIENT_STOCK' /tmp/conc/body-* 2>/dev/null ¦ wc -l) STOCK=$(curl -s "$INV/api/inventory/$PID" -H "Authorization: Bearer $ADMIN") AVAIL=$(echo "$STOCK" ¦ jq -r .availableQuantity); RES=$(echo "$STOCK" ¦ jq -r .reservedQuantity) echo "confirmed=$CONFIRMED rejected=$REJECTED available=$AVAIL reserved=$RES" if [ "$CONFIRMED" = "1" ] && [ "$REJECTED" = "$((N-1))" ] && [ "$AVAIL" = "0" ] && [ "$RES" = "0" ]; then echo "PASS Concurrent checkout: exactly one valid purchase"; echo "RESULT concurrency PASS=1 FAIL=0"; exit 0 else echo "FAIL Concurrent checkout"; echo "RESULT concurrency PASS=0 FAIL=1"; exit 1 fi

Expected result: Exactly one CONFIRMED order for the last unit; documented loop in the evidence log.

## Add tests for every failure scenario

What it is for: Declined payment, payment timeout with reconciliation, compensation failure and duplicate requests – each proven by a test.

Why: Recovery and idempotency logic must be guarded against regression.

What you do in Copilot

- Check which scenarios lack a unit test or IT.

- Use /unit-testing (orchestrator with mocks) to add each missing test.

- Push, then paste the 'Traceability' lines from each service's CI job summary into /traceability (step 11) in ecom-platform to update docs/traceability-matrix.md. Every AC- and R- ID must map to a passing test or be listed as a gap with a reason.

Expected result: Each scenario has a passing test on the runner, and docs/traceability-matrix.md shows no unexplained gaps.

## AI-assisted security review

What it is for: Copilot reviews the code against a security checklist; you then verify each item yourself.

Why: AI finds candidates quickly, but security must be proven by tests and human checks.

What you do in Copilot

- Run /code-review with the security checklist on the services.

- Verify by hand or with ITs: expired/tampered JWT → 401; CUSTOMER on admin/service endpoints → 403; no cross-customer data; no passwordHash in responses; no stack traces in 500s; no committed secrets; actuator only health and info; no passwords in logs; audit rows exist.

Expected result: Security checklist complete; findings fixed or recorded.

## Implement the BULK5 enterprise enhancement

What it is for: A new business rule: 5% off a line with five or more units, combinable with one code discount.

Why: Practises changing an existing codebase: impact analysis, context first, additive contract, regression.

What you do in Copilot

- Impact analysis with the 30-repository catalogue.

- Update context first: R-CART-07 in docs/business-rules.md (step 10), discounts[] in docs/api-contracts.md and docs/openapi/cart.yaml (step 9), a new AC-CART row in docs/acceptance-criteria.md (step 7), ADR-007. Run /spec-check on cart.yaml against the updated contract.

- Write your own six-part prompt (Goal, Context, Constraints, Acceptance criteria, Tests required, Process) – no template. Attach the updated rules, PricingService and its test.

- Implement on branch feature/bulk5 (QUANTITY_PERCENT strategy, seeded BULK5, additive discounts[]).

- Tests: 4 units no discount; 5 units 5%; combined with WELCOME10; total never negative; existing tests unchanged.

- Never delete a breaking existing test – fix the rule or update its expectation with a comment referencing R-CART-07.

Expected result: Green Cart and Order builds; reviewed pull request merged; docs updated in the same PR.

## AI code review of the day's changes

What it is for: Copilot reviews Cart, Inventory and Order changes as a strict senior reviewer.

Why: Catches contract, layering, transaction and concurrency issues before merge.

What you do in Copilot

- Run /code-review on each feature's changes.

- Fix high-severity findings; record the rest as repository issues.

Expected result: Review findings recorded; high findings fixed.

# Part 7 – Day 5: CI/CD, operations and capstone

## Adjust CI workflows with /ci-cd (if needed)

What it is for: Copilot creates or adjusts .github/workflows/ci.yml for a service, then generates the container, Kubernetes, Bitbucket and Azure DevOps files and runs them on GitHub (Reference U).

Why: Keeps every service's pipeline consistent (checkout, Java 21, Maven, caching, tests, packaging, artifacts).

What you do in Copilot

- Attach #file:docs/engineering-standards.md (created in step 10; CI section) and the existing workflow.

- Run /ci-cd; Copilot shows the full file and explains each change; approve before it writes.

- Containers and Kubernetes (Reference U): ask Copilot to create the Dockerfile in each service repository, and k8s/config.yaml and k8s/service-template.yaml in ecom-platform, from the Reference U templates. Check the ports and environment variables against Reference C before you approve.

- Pipeline portability: run /ci-cd again with "convert ci.yml into bitbucket-pipelines.yml and azure-pipelines.yml with the same build steps (Reference U)", review both files, commit them, then add k8s.yml and portability.yml to ecom-platform and run Actions → portability for one service.

- Run Actions → k8s with chaos = none. Read the job summary: all six deployments become available and the smoke-test order is CONFIRMED.

File: .github/workflows/ci.yml

name: ci on: push: branches: [ main ] paths-ignore: [ 'docs/**', '**/*.md' ] pull_request: branches: [ main ] workflow_dispatch: concurrency: group: ci-${{ github.ref }} cancel-in-progress: true permissions: contents: read jobs: build: runs-on: ubuntu-latest timeout-minutes: 15 steps: - name: Check out source uses: actions/checkout@v4 - name: Set up Java 21 (Temurin) with Maven dependency cache uses: actions/setup-java@v4 with: distribution: temurin java-version: '21' cache: maven - name: Show tool versions run: ¦ java -version mvn -version - name: Build, unit test, integration test and package run: mvn -B -ntp -U verify - name: Summarise test results if: always() run: ¦ echo "## Test results" >> "$GITHUB_STEP_SUMMARY" total=0; failed=0; errors=0; skipped=0 for f in target/surefire-reports/*.xml target/failsafe-reports/*.xml; do [ -f "$f" ] ¦¦ continue t=$(grep -o 'tests="[0-9]*"' "$f" ¦ head -1 ¦ grep -o '[0-9]*'); total=$((total+${t:-0})) fl=$(grep -o 'failures="[0-9]*"' "$f" ¦ head -1 ¦ grep -o '[0-9]*'); failed=$((failed+${fl:-0})) e=$(grep -o 'errors="[0-9]*"' "$f" ¦ head -1 ¦ grep -o '[0-9]*'); errors=$((errors+${e:-0})) s=$(grep -o 'skipped="[0-9]*"' "$f" ¦ head -1 ¦ grep -o '[0-9]*'); skipped=$((skipped+${s:-0})) done echo "Tests: $total, Failures: $failed, Errors: $errors, Skipped: $skipped" >> "$GITHUB_STEP_SUMMARY" - name: Traceability report (report only; never fails the build) if: always() run: ¦ case "${{ github.event.repository.name }}" in *identity*) p=IDN ;; *catalog*) p=CAT ;; *inventory*) p=INV ;; *cart*) p=CART ;; *order*) p=ORD ;; *payment*) p=PAY ;; *) p=NONE ;; esac defined=$(cat docs/business-rules.md docs/acceptance-criteria.md 2>/dev/null ¦ grep -oE "(R¦AC)-$p-[0-9]+" ¦ sort -u ¦¦ true) tested=$(grep -rhoE "(R¦AC)-$p-[0-9]+" src/test 2>/dev/null ¦ sort -u ¦¦ true) missing=$(comm -23 <(printf '%s\n' "$defined") <(printf '%s\n' "$tested") ¦ grep . ¦ tr '\n' ' ' ¦¦ true) echo "## Traceability ($p)" >> "$GITHUB_STEP_SUMMARY" echo "Defined IDs: $(printf '%s\n' "$defined" ¦ grep -c . ¦¦ true); referenced by tests: $(printf '%s\n' "$tested" ¦ grep -c . ¦¦ true)" >> "$GITHUB_STEP_SUMMARY" echo "Not yet referenced by any test: ${missing:-none}" >> "$GITHUB_STEP_SUMMARY" - name: Upload test reports if: always() uses: actions/upload-artifact@v4 with: name: test-reports path: ¦ target/surefire-reports/ target/failsafe-reports/ retention-days: 3 if-no-files-found: ignore - name: Upload executable JAR if: success() uses: actions/upload-artifact@v4 with: name: service-jar path: target/*.jar retention-days: 3

Expected result: All six main branches green, portability passes for at least one service, and the k8s run reports Order status: CONFIRMED.

## Root-cause analysis of an operational failure

What it is for: The trainer runs the integration workflow with inject_failure=payment_down; you diagnose it from logs with Copilot.

Why: Practises AI-assisted incident analysis using correlation IDs.

What you do in Copilot

- Download service-logs; take the lines for the failing correlation ID.

- Run /root-cause-analysis with those lines.

- Write the analysis into docs/exercises/day5-rca.md.

- Kubernetes and AIOps variant (Reference U): run Actions → k8s with chaos = payment_down, download the ops-report artifact, and send the AIOps analysis prompt with ops-report.md, pods.txt, events.txt and the k8s-smoke-1 log lines attached.

Expected result: Identified: payment create failed (connection refused on 8086), order left PAYMENT_PENDING, no compensation yet, recovery job retrying. In the k8s variant the operations report shows payment as NO POD and order with ERROR or WARN lines for k8s-smoke-1, and docs/exercises/day5-aiops.md names the Payment Service outage as the cause, with at least one reviewed monitor in ecom-platform/ops/monitors/.

## Capture productivity and present the capstone

What it is for: Fill the productivity metrics (iterations, minutes, red builds, review findings) for the Day 2 and Day 4 tasks and demonstrate the result.

Why: Shows measured, not assumed, improvement from structured AI practice – including limitations.

What you do in Copilot

- Complete the metrics table in Reference P and the capture sheet.

- Demonstrate: green integration run, green k8s run (Reference U), checkout and declined checkout, concurrency result, BULK5 PR, one loop, correlation-ID trace, and the final traceability matrix (one requirement traced from story to green test).

- Write the handover in ecom-platform/README.md.

File: README.md (service README template; use the same structure for the ecom-platform handover)

# ecom-<service>-service Port: <port>. Part of the Happiest Minds Enterprise E-Commerce Order and Fulfilment Platform. ## Responsibilities <one paragraph from docs/architecture.md> ## Build and test Maven is not installed on developer VMs. Push to GitHub; `.github/workflows/ci.yml` runs `mvn -B -ntp verify` on a hosted Ubuntu runner and publishes test reports and the JAR. ## Run (approved environments only) `JWT_SECRET=<min 32 chars> SERVER_PORT=<port> java -jar target/<service>-0.1.0-SNAPSHOT.jar` ## Environment variables JWT_SECRET, JWT_EXPIRY_MINUTES, SERVER_PORT, SEED_ADMIN_PASSWORD (identity only), CATALOG_URL / INVENTORY_URL / CART_URL / PAYMENT_URL (callers only), CLIENT_CONNECT_TIMEOUT_MS, CLIENT_READ_TIMEOUT_MS. ## Owner <participant name>

Manual successful checkout for the demonstration (only where local JAR execution is permitted)

# Only where local JAR execution is permitted and all six services run locally (step 35). curl -s -X POST http://localhost:8081/api/users/register -H 'Content-Type: application/json' \ -d '{"email":"asha@ecom.test","password":"Asha#12345","fullName":"Asha Demo"}' TOKEN=$(curl -s -X POST http://localhost:8081/api/auth/login -H 'Content-Type: application/json' \ -d '{"email":"asha@ecom.test","password":"Asha#12345"}' ¦ jq -r .accessToken) curl -s -X POST http://localhost:8084/api/carts/items -H "Authorization: Bearer $TOKEN" \ -H 'Content-Type: application/json' -d "{\"productId\":\"$PRODUCT_ID\",\"quantity\":1}" curl -s -X POST http://localhost:8085/api/orders -H "Authorization: Bearer $TOKEN" \ -H "Idempotency-Key: $(cat /proc/sys/kernel/random/uuid)" -H "X-Correlation-Id: demo-checkout-1" \ -H 'Content-Type: application/json' -d '{}' ¦ jq '{id, status, totalAmount, paymentRef}' # PRODUCT_ID: use 11111111-0000-0000-0000-000000000001 (seeded LAP-001) or an id from GET /api/products.

Expected result: Completed productivity sheet, capstone demonstration and handover README.

# Reference A – Business scenario and outcomes

References A–U contain the specification, rules and lookup tables that the steps point to. You do not need any other document.

### Vision

Diagram: see Figure 2 in the Appendix – Diagrams and flows.

The objective is to enable Happiest Minds Java backend developers to move beyond basic AI code generation and develop the ability to engineer complete software solutions using GitHub Copilot Agent. The programme demonstrates how AI is incorporated throughout the software development lifecycle, from business requirements to continuous improvement.

The programme shows how Context Engineering, Loop Engineering, Prompt Engineering, Token Optimisation and AI Production Engineering work together to improve the efficiency and quality of day-to-day Java development. The primary objective is engineering capability development, with the generation of appropriate code within the shortest possible time.

### Functional outcomes

The finished application must support all of the following. Each one maps to a service and to an end-to-end scenario in Reference O.

Customer registration and authentication.

User profile management.

Product catalog and category management.

Product search and filtering.

Stock availability and inventory reservations.

Shopping cart management.

Pricing and discount calculation.

Order creation and order-state transitions.

Simulated payment processing.

Payment failure and compensation.

Order cancellation and simulated refunds.

Inventory updates following successful transactions.

Administrative operations.

Operational logging and diagnostics.

### Engineering outcomes

By the end of the programme every participant must be able to:

Interpret business requirements and identify ambiguities.

Translate requirements into technical specifications.

Design appropriate microservice boundaries.

Create effective Context Engineering artefacts.

Use Copilot Agent for multi-file implementation.

Review and validate generated code.

Establish controlled development-feedback loops.

Diagnose compilation and runtime failures.

Implement secure Java backend functionality.

Maintain consistency across repositories.

Introduce new requirements into existing services.

Execute automated validation through GitHub Actions.

Analyse application health and operational failures.

Measure AI-assisted development effectiveness.

### Delivery outcome

By the end of the programme the participating teams must have developed and validated an integrated e-commerce backend with clearly demonstrated business workflows and engineering controls. Individual participants develop, modify, review and validate all parts of the application. A complete six-service implementation is required from every participant, built independently.

### Enterprise retail commerce platform

A retail organisation currently manages product availability, customer information and order processing through disconnected systems. As order volumes increase, the organisation experiences inventory inconsistencies, duplicate checkout requests, unsuccessful payments and difficulty coordinating changes across backend components.

The business requires a modern microservices-based e-commerce backend. The new platform must allow customers to browse products, maintain shopping carts, place orders, make simulated payments and track their orders. Administrators must manage products, inventory and relevant transactional information. The architecture must provide reliable service integration while remaining maintainable, secure and adaptable to changing requirements.

### The central engineering challenge

Diagram: see Figure 3 in the Appendix – Diagrams and flows.

A customer wants to purchase the final available laptop in inventory. At the same time, another customer attempts to purchase the same product. The system must ensure that only one customer receives a valid reservation. If the selected customer's payment fails, the inventory must become available again. If the payment succeeds but the Order Service encounters a timeout, the system must avoid creating an incorrect second payment or losing the confirmed payment.

This scenario drives three design decisions you will implement:

- Optimistic locking in the Inventory Service (a @Version column and an atomic update) so that concurrent reservations cannot oversell.

- Compensation in the Order Service so that a failed payment releases the reservation and the order moves to a failure state, never to CONFIRMED.

- Idempotency keys in the Order and Payment Services so that a retried request after a timeout returns the original transaction instead of charging twice.

# Reference B – Golden rules and constraints

These rules come from the specification's environment, governance and agent-restriction sections. They apply to you and to Copilot Agent. They are repeated inside .github/copilot-instructions.md so the agent follows them too.

Allowed and prohibited activities

| Allowed | Prohibited |
| --- | --- |
| Write and edit Java, YAML, Markdown and shell files in VS Code | Install Maven, Docker, Kubernetes, a database server, Java packages, development utilities or monitoring agents on the VM |
| Use Copilot Agent Mode with the approved model (GPT-5.4 mini) | Install new VS Code extensions |
| Commit and push with the Git integration already in VS Code | Use privileged installation commands (sudo apt, snap, pip install, npm install -g) |
| Trigger builds and tests on GitHub Actions and read the results, including the Kubernetes, pipeline-portability and operations-report workflows (Reference U) | Download unauthorised executable tools (including the Maven Wrapper mvnw download) |
| Run java -version and, where corporate policy permits, run an approved prebuilt JAR with java -jar | Configure local infrastructure requiring administrator access |
| Use H2 (embedded, in-memory or file) inside each service | Use Kafka, RabbitMQ, Redis or an external database; run Docker or Kubernetes on the VM (they run only inside GitHub Actions jobs – Reference U) |
| Use synthetic users, synthetic products and synthetic card-free payment simulation | Use real customer data, real payment gateways, production secrets or personal credentials |
| Store secrets in GitHub Actions secrets and environment variables | Commit secrets or disable security controls to make a demo pass |
| Ask Copilot for a plan, review it, approve it, review the diff | Accept generated code without reading it, or bypass failing tests |

Do not: Copilot Agent restrictions (must be written into repository instructions)

Do not install software. Do not run privileged commands. Do not execute local Maven Wrapper downloads. Do not introduce unapproved dependencies. Do not bypass tests. Do not modify unrelated files. Do not commit production secrets. Do not disable security controls. Do not execute destructive operations without approval. Prefer remote build feedback when compilation is required. Preserve existing API contracts unless a change is explicitly authorised.

Note: Local Java usage

Java 21 execution is confirmed on the VM. That only means java runs. Do not assume the Java compiler (javac), Maven, a database server or any other tool is available. Compilation and tests always happen on the GitHub-hosted runner. Local java -jar of an approved artifact is optional and only where corporate policy permits it.

# Reference C – Application architecture

### Core microservices

The project contains exactly six services. Each is an independently buildable Spring Boot application in its own repository, with its own H2 database.

The six core microservices

| Microservice | Responsibilities | Primary complexity |
| --- | --- | --- |
| Identity and User Profile | Customer registration, authentication, JWT, profile, RBAC | Security and authorisation |
| Product Catalog | Products, categories, SKU, pricing information, search | Data modelling and query optimisation |
| Inventory | Stock, reservations, release, adjustments | Concurrency and transaction consistency |
| Cart and Pricing | Cart items, totals, discount rules, checkout summary | Business rules and price consistency |
| Order Management | Checkout, order states, orchestration, cancellation | Distributed workflows and compensation |
| Payment Simulation | Payment processing, status, failures, refunds | Idempotency and failure recovery |

An optional notification capability may be added only after all core deliverables are complete (see Day 5 stretch goal).

### Architectural principles

Diagram: see Figure 4 in the Appendix – Diagrams and flows.

Each service must:

Be an independently buildable Spring Boot application.

Expose explicitly defined REST APIs.

Contain its own controller, service, domain and repository layers.

Own its persistence model.

Validate inputs and business rules.

Return standardised API responses.

Expose appropriate health information.

Support structured logging.

Have automated developer tests.

Avoid direct access to another service's database.

The system must not depend on Docker, Kubernetes, Kafka, Redis or a separately installed database server: every service must still build, test and run as a plain JAR. Container images and Kubernetes manifests are optional packaging, exercised only inside GitHub Actions (Reference U).

### Logical architecture

Diagram: see Figure 5 in the Appendix – Diagrams and flows.

The flow from the specification is: Customer / Administrator → Identity and User Profile Service → Product Catalog and Cart/Pricing Services → Order Management Service → Inventory Service + Payment Simulation Service → Order Confirmation / Failure Compensation.

The Order Management Service coordinates the checkout workflow.

Spring-supported REST clients (RestClient) handle inter-service communication.

Service endpoints, timeouts and configuration values are externally configurable through application.yml and environment variables.

### Representative remote service ports

Representative ports for the approved remote integration environment

| Service | Port | Environment variable for its URL (used by callers) |
| --- | --- | --- |
| Identity | 8081 | IDENTITY_URL |
| Catalog | 8082 | CATALOG_URL |
| Inventory | 8083 | INVENTORY_URL |
| Cart and Pricing | 8084 | CART_URL |
| Order | 8085 | ORDER_URL |
| Payment | 8086 | PAYMENT_URL |

These are the ports used by the integration workflow on the GitHub-hosted runner. Each service must avoid port conflicts and use the configured service URLs. The integration workflow starts services in a dependency-aware order (Identity → Catalog → Inventory → Cart → Payment → Order) and validates readiness through /actuator/health before executing business tests.

### Standard conventions used by all six services

To keep the services consistent (and to let Copilot reuse one pattern), every service uses the conventions below. They are written into the shared docs/engineering-standards.md artefact in step 10.

Cross-service conventions

| Convention | Standard |
| --- | --- |
| Group / package | com.happiestminds.ecom.<service> with sub-packages api, service, domain, repository, security, client, config |
| Java version | 21 (records for DTOs, var allowed, no Lombok) |
| Spring Boot | 3.5.16, the final open-source 3.5 release (spring-boot-starter-parent; see Critical Notices and ADR-008), Jakarta EE namespaces |
| Build | Maven, mvn -B -ntp verify on GitHub Actions; no mvnw wrapper |
| Persistence | Spring Data JPA, H2; tests use jdbc:h2:mem, runtime uses jdbc:h2:file:./data/<service>db;LOCK_TIMEOUT=10000 |
| Money | java.math.BigDecimal with scale 2 and RoundingMode.HALF_UP; currency INR |
| IDs | UUID strings for all entity primary keys |
| Timestamps | java.time.Instant in UTC, fields createdAt, updatedAt |
| Error body | { "timestamp", "status", "error", "code", "message", "path", "correlationId", "details": [] } |
| Correlation | Header X-Correlation-Id: read if present, otherwise generated; put in MDC; propagated on every outbound call |
| Security | HS256 JWT, secret from JWT_SECRET env var, roles CUSTOMER, ADMIN, SERVICE |
| Health | Spring Boot Actuator /actuator/health (and /actuator/info) exposed without authentication |
| Tests | JUnit 5, Spring Boot Test, MockMvc, Mockito; integration tests named *IT and run in the verify phase |

# Reference D – Domain and data model

Diagram: see Figure 6 in the Appendix – Diagrams and flows.

Each service owns its data. There are no foreign keys between services; an ID from another service is stored as a plain value ("logical reference") and validated by calling that service's API.

### Identity domain

Entities: User, UserProfile, Role.

Identity entities

| Entity | Attributes |
| --- | --- |
| User | id (UUID), email (unique, lower-cased), passwordHash (BCrypt), status (ACTIVE, LOCKED), roles (many-to-many with Role), createdAt, updatedAt |
| Role | id, name (CUSTOMER, ADMIN) |
| UserProfile | id, user (one-to-one), fullName, phone, addressLine1, city, postcode, updatedAt |

Rules: email uniqueness is enforced by a unique constraint and by a service-level check that returns a meaningful error; passwords are never stored in plaintext (BCrypt with strength 10).

### Catalog domain

Entities: Product, Category, ProductPrice.

Catalog entities

| Entity | Attributes |
| --- | --- |
| Category | id, name (unique), description, parent (optional self-reference) |
| Product | id, sku (unique, upper-case), name, description, category, active, createdAt, updatedAt |
| ProductPrice | id, product, amount (BigDecimal 12,2), currency (INR), validFrom, validTo (nullable); the current price is the row where now is inside the validity window |

Rules: prices use BigDecimal, never double or float; indexes on sku, category_id and name support search and filtering.

### Inventory domain

Entities: InventoryStock, StockReservation, InventoryAdjustment.

Inventory entities

| Entity | Attributes |
| --- | --- |
| InventoryStock | productId (primary key, logical reference), availableQuantity, reservedQuantity, version (@Version), updatedAt |
| StockReservation | id, productId, quantity, status (PENDING, CONFIRMED, RELEASED, EXPIRED), orderRef, expiresAt, createdAt, updatedAt, version; unique constraint on (orderRef, productId) |
| InventoryAdjustment | id, productId, delta (positive or negative), reason, actor, createdAt |

Rules: the service must maintain consistent stock counts and prevent overselling. Invariant: availableQuantity + reservedQuantity changes only through an InventoryAdjustment (restock, correction, cancellation restock) or a reservation confirmation, which removes the sold units from reservedQuantity. Reserve, release and expiry only move units between the two columns.

### Cart and Pricing domain

Entities: ShoppingCart, CartItem, DiscountRule.

Cart and Pricing entities

| Entity | Attributes |
| --- | --- |
| ShoppingCart | id, customerId (logical reference, one ACTIVE cart per customer), status (ACTIVE, CHECKED_OUT), discountCode (nullable), createdAt, updatedAt |
| CartItem | id, cart, productId, sku, productName, quantity (1..100), unitPrice (BigDecimal, fetched from Catalog when added); unique (cart_id, productId) |
| DiscountRule | id, code (unique), type (PERCENT, FIXED), value, minimumOrderTotal, active, validFrom, validTo |

Rules: final checkout prices are validated by the authoritative pricing logic (the Cart service re-reads the current price from Catalog at checkout) rather than trusting client-submitted totals.

### Order domain

Entities: Order, OrderItem, OrderStatusHistory.

Order entities

| Entity | Attributes |
| --- | --- |
| Order | id, customerId, status (see state machine), subtotal, discountAmount, totalAmount, currency, reservationRef, paymentRef, idempotencyKey (unique per customer), requestHash (SHA-256 of the request body, for IDEMPOTENCY_CONFLICT), cartRef (cart id from the checkout summary), cartCheckedOut (boolean), failureReason, correlationId, createdAt, updatedAt, version |
| OrderItem | id, order, productId, sku, productName, quantity, unitPriceSnapshot, lineTotal |
| OrderStatusHistory | id, order, fromStatus, toStatus, reason, correlationId, changedAt |

Rules: order-state transitions follow explicit business rules (Reference F – Order state machine); every transition is recorded in OrderStatusHistory.

### Payment domain

Entities: PaymentTransaction, PaymentAttempt, Refund.

Payment entities

| Entity | Attributes |
| --- | --- |
| PaymentTransaction | id, orderId, customerId (supplied by the Order Service; used for ownership checks), amount, currency, status (INITIATED, SUCCEEDED, DECLINED, TIMED_OUT, REFUNDED), idempotencyKey (unique), requestHash (SHA-256 of orderId+amount+currency), failureReason, createdAt, updatedAt |
| PaymentAttempt | id, payment, attemptNumber, outcome, simulatedDelayMs, attemptedAt |
| Refund | id, payment, amount, status (REQUESTED, COMPLETED, REJECTED), reason, createdAt |

Rules: payment requests must not create duplicate logical transactions when retried. The same idempotency key with the same requestHash returns the original transaction; the same key with a different hash is rejected with HTTP 422 IDEMPOTENCY_CONFLICT.

### Data integrity requirements

The project must demonstrate every item below. The right-hand column says where you implement it.

Data integrity requirements and their implementation

| Requirement | How it is implemented |
| --- | --- |
| Primary and foreign keys | JPA @Id on every entity; @ManyToOne/@OneToMany within a service only |
| Unique constraints | @Table(uniqueConstraints = ...) on email, SKU, category name, discount code, idempotency keys, (orderRef, productId) |
| Entity validation | Bean Validation on DTOs (@NotBlank, @Email, @Positive, @DecimalMin) plus service-level business checks |
| Optimistic locking | @Version on InventoryStock, StockReservation, Order |
| Transaction boundaries | @Transactional on service methods; one local transaction per service call, never spanning a remote call |
| Appropriate indexing | @Index on sku, category_id, name, customer_id, order_id, product_id, status |
| Persistent state within the active execution environment | File-based H2 (jdbc:h2:file:./data/<service>db) on the runner during integration; in-memory for unit tests |
| Repeatable database initialisation | spring.jpa.hibernate.ddl-auto=update plus a DataSeeder CommandLineRunner that is idempotent (inserts only if missing) |
| Deterministic test data | Seeded admin user, two categories, four products, fixed SKUs and fixed stock values (see Reference E – Deterministic seed data) |
| Separate H2 per service | Each service has its own data/ directory and database name; no shared schema |

Watch out: A local transaction is not a distributed transaction

A @Transactional method inside the Order Service only protects the Order Service's own H2 rows. It does not roll back a reservation made in the Inventory Service or a payment made in the Payment Service. Cross-service consistency is achieved with persisted state, compensation and idempotent retries (Reference F), never by pretending one database transaction covers several services.

# Reference E – API contracts and seed data

This section is the authoritative API contract. Copy it into docs/api-contracts.md in step 9 and attach that file whenever Copilot implements or changes an endpoint. All endpoints return JSON. All endpoints except registration, login, health and product browsing require Authorization: Bearer <JWT>.

### Identity and User Profile Service (port 8081)

Required functionality: register customers; reject duplicate accounts; authenticate users; generate JWT access tokens; validate authenticated requests; retrieve and modify profiles; implement Customer and Admin roles.

Identity API contract

| Endpoint | Auth | Request → Response |
| --- | --- | --- |
| POST /api/users/register | none | {email, password, fullName} → 201 {id, email, roles:["CUSTOMER"]}; 409 EMAIL_ALREADY_EXISTS; 400 on invalid email or password shorter than 8 characters |
| POST /api/auth/login | none | {email, password} → 200 {accessToken, tokenType:"Bearer", expiresInSeconds, userId, roles}; 401 INVALID_CREDENTIALS |
| GET /api/users/me | CUSTOMER / ADMIN | → 200 {id, email, roles, profile:{fullName, phone, addressLine1, city, postcode}} |
| PUT /api/users/me | CUSTOMER / ADMIN | {fullName, phone, addressLine1, city, postcode} → 200 updated profile; 400 on validation failure |
| GET /api/users/{id} | ADMIN | → 200 user (administrative lookup); 404 USER_NOT_FOUND |
| GET /actuator/health | none | → 200 {status:"UP"} |

JWT claims: sub = user id, email, roles (array), iat, exp (default 60 minutes, configurable via JWT_EXPIRY_MINUTES). Signed HS256 with JWT_SECRET (minimum 32 characters).

Acceptance criteria:

Duplicate registration is rejected (409).

Incorrect credentials do not authenticate users (401, no detail about which part was wrong).

Expired or invalid tokens are rejected (401) by every service.

Customers cannot modify other customers' profiles (/me only operates on the token subject).

Customer accounts cannot execute administrator-only operations (403).

### Product Catalog Service (port 8082)

Required functionality: create products; maintain categories; update product information; maintain unique SKUs; search and filter products; provide pagination and sorting; enforce administrative authorisation.

Catalog API contract

| Endpoint | Auth | Request → Response |
| --- | --- | --- |
| POST /api/categories | ADMIN | {name, description, parentId?} → 201 category; 409 CATEGORY_ALREADY_EXISTS |
| GET /api/categories | none | → 200 list |
| POST /api/products | ADMIN | {sku, name, description, categoryId, price:{amount, currency}, active} → 201 product with current price; 409 SKU_ALREADY_EXISTS; 400 INVALID_PRICE when amount ≤ 0 or more than 2 decimals |
| GET /api/products | none | query page (0-based), size (default 20, max 100), sort (e.g. name,asc) → 200 {content:[...], page, size, totalElements, totalPages} |
| GET /api/products/{id} | none | → 200 product; 404 PRODUCT_NOT_FOUND |
| PUT /api/products/{id} | ADMIN | same body as create (SKU immutable) → 200; 404; 409 |
| GET /api/products/search | none | query q (name contains, case-insensitive), categoryId, minPrice, maxPrice, active, plus pagination → 200 page |
| GET /api/products/by-sku/{sku} | none | → 200 product (used by Cart to validate SKUs) |

Acceptance criteria:

A product cannot have an invalid price.

Duplicate SKUs are rejected.

Invalid products return meaningful errors (standard error body with details).

Search and pagination produce consistent results (stable sort, same total across pages).

Unauthorised users cannot modify catalog information.

### Inventory Service (port 8083)

Required functionality: retrieve available stock; maintain inventory quantities; reserve stock during checkout; confirm successful reservations; release failed reservations; handle duplicate reservation requests; protect against concurrent updates.

Inventory API contract

| Endpoint | Auth | Request → Response |
| --- | --- | --- |
| GET /api/inventory/{productId} | any authenticated | → 200 {productId, availableQuantity, reservedQuantity, version}; 404 STOCK_NOT_FOUND |
| POST /api/inventory/{productId}/adjustments | ADMIN / SERVICE | {delta, reason, reference?} → 200 new stock (creates the stock row if missing); a repeated request with the same reference returns the original result without applying the delta again; 409 NEGATIVE_STOCK if result would be below zero |
| POST /api/inventory/reservations | SERVICE / ADMIN | {orderRef, items:[{productId, quantity}]} → 201 {reservationId, status:"PENDING", expiresAt, items}; 409 INSUFFICIENT_STOCK with the offending productId in details; a repeated request with the same orderRef returns the existing reservation (200) |
| POST /api/inventory/reservations/{id}/confirm | SERVICE / ADMIN | → 200 {reservationId, status:"CONFIRMED"}; idempotent (confirming a CONFIRMED reservation returns 200 unchanged); 409 INVALID_RESERVATION_STATE if RELEASED or EXPIRED |
| POST /api/inventory/reservations/{id}/release | SERVICE / ADMIN | → 200 {reservationId, status:"RELEASED"}; idempotent (releasing twice does not add stock twice); releasing an EXPIRED reservation also returns 200 unchanged (its stock was already returned by the expiry job); 409 if CONFIRMED |
| GET /api/inventory/reservations/{id} | any authenticated | → 200 reservation; 404 |

Acceptance criteria:

Reservations cannot exceed available stock.

Concurrent requests cannot oversell products.

Reservation confirmation is idempotent.

Releasing a reservation twice does not increase stock twice.

Invalid state transitions are rejected.

Reservation quantities: reserve moves quantity from available to reserved; confirm removes it from reserved (the sale is final); release and expire move it from reserved back to available. A reservation expires after INVENTORY_RESERVATION_TTL_MINUTES (default 15) through a scheduled job.

Note: Why reservation and payment endpoints are service-only

In version 1.0 a customer token could call reserve, confirm, release and POST /api/payments directly, so one customer could release another customer's reservation or create payments with arbitrary amounts. The checkout workflow is owned by the Order Service, so these endpoints now accept only SERVICE (the Order Service's service token) and ADMIN. Customers still read stock with GET /api/inventory/{productId}, and read their own payments (Reference E – Payment Simulation Service).

### Shopping Cart and Pricing Service (port 8084)

Required functionality: create shopping carts; add products; update quantities; remove products; calculate totals; apply discount rules; produce checkout summaries.

Cart and Pricing API contract

| Endpoint | Auth | Request → Response |
| --- | --- | --- |
| GET /api/carts/current | CUSTOMER | → 200 the customer's ACTIVE cart (created on first access): {id, customerId, items:[...], subtotal, discountCode, discountAmount, total, currency} |
| POST /api/carts/items | CUSTOMER | {productId, quantity} → 201 cart; validates product via Catalog (active must be true); 400 INVALID_QUANTITY for quantity < 1 or > 100; 404 PRODUCT_NOT_FOUND; adding an existing product increases its quantity |
| PUT /api/carts/items/{itemId} | CUSTOMER | {quantity} → 200 cart; 400 on invalid quantity |
| DELETE /api/carts/items/{itemId} | CUSTOMER | → 204 |
| POST /api/carts/discount | CUSTOMER | {code} → 200 cart with discount applied; 404 DISCOUNT_NOT_FOUND; 422 DISCOUNT_NOT_APPLICABLE (inactive, expired, below minimum total) |
| POST /api/carts/checkout-summary | CUSTOMER / SERVICE | optional {customerId} when called by SERVICE → 200 {cartId, customerId, items:[{productId, sku, productName, quantity, unitPrice, lineTotal}], subtotal, discountCode, discountAmount, total, currency} with prices re-validated against Catalog; 422 EMPTY_CART |
| POST /api/carts/{cartId}/checked-out | SERVICE | → 200 marks the cart CHECKED_OUT after order confirmation (a new ACTIVE cart is created on next access) |
| POST /api/discounts / GET /api/discounts | ADMIN | manage DiscountRule rows |

Discount rules (initial business rules, from docs/business-rules.md):

PERCENT: discountAmount = subtotal × value / 100, rounded HALF_UP to 2 decimals.

FIXED: discountAmount = min(value, subtotal).

A rule applies only when active is true, now is within validFrom..validTo, and subtotal ≥ minimumOrderTotal.

Only one discount code per cart. total = subtotal − discountAmount, never below zero.

Seeded rules: WELCOME10 (PERCENT 10, minimum 500.00) and FLAT200 (FIXED 200.00, minimum 2000.00).

Acceptance criteria:

Invalid quantities are rejected.

Discounts follow specified business rules.

Monetary calculations remain consistent (BigDecimal, scale 2, HALF_UP everywhere).

The checkout total is calculated using trusted pricing information (Catalog price at checkout time, never a client-submitted number).

Cart changes do not corrupt existing orders (orders keep their own price snapshots).

### Order Management Service (port 8085)

Required functionality: create orders; validate customer and cart; request inventory reservations; initiate payment; maintain order states; handle failed operations; support cancellation; retrieve customer order history.

Order API contract

| Endpoint | Auth | Request → Response |
| --- | --- | --- |
| POST /api/orders | CUSTOMER | header Idempotency-Key (required, UUID) and optional body {simulatedPaymentOutcome: "SUCCESS" or "DECLINED" or "TIMEOUT"} → 201 {id, status, items, subtotal, discountAmount, totalAmount, currency, reservationRef, paymentRef, createdAt}; 200 with the existing order when the same key is repeated; 422 IDEMPOTENCY_CONFLICT when the same key is reused with a different request body; a declined payment still returns 201 with status: CANCELLED (or COMPENSATION_PENDING) and failureReason, because the order resource exists for audit; 409 INSUFFICIENT_STOCK; 422 EMPTY_CART; 503 DEPENDENCY_UNAVAILABLE when a downstream service cannot be reached (order left in a recoverable state, see Reference F) |
| GET /api/orders/{id} | owner or ADMIN | → 200 order with statusHistory; 403 if another customer's order; 404 |
| GET /api/orders/customer/{customerId} | owner or ADMIN | → 200 paginated list, newest first |
| POST /api/orders/{id}/cancel | owner or ADMIN | → 200 order CANCELLED (refund + stock restored through an idempotent adjustment with reference cancel-<orderId> if it was CONFIRMED); 409 INVALID_ORDER_STATE for states that cannot be cancelled |
| POST /api/orders/{id}/recover | ADMIN / SERVICE | → 200 re-runs the pending step for orders in PAYMENT_PENDING or COMPENSATION_PENDING, and re-sends the cart checked-out call for CONFIRMED orders whose cartCheckedOut is false (safe to call repeatedly) |

Acceptance criteria:

Orders are not confirmed without successful payment.

Inventory reservation occurs before payment confirmation.

Payment failure triggers appropriate compensation.

Order status accurately represents the workflow.

Invalid state transitions are rejected.

Duplicate requests do not create multiple logical orders.

### Payment Simulation Service (port 8086)

Required functionality: simulate successful payment; simulate declined payment; simulate payment timeout; retrieve payment status; prevent duplicate charges; simulate refunds. No real financial transaction is ever performed.

Payment API contract

| Endpoint | Auth | Request → Response |
| --- | --- | --- |
| POST /api/payments | SERVICE / ADMIN | header Idempotency-Key (required) and body {orderId, customerId, amount, currency, simulatedOutcome?} → 201 {id, orderId, amount, currency, status, failureReason, createdAt}; same key + same request → 200 original transaction; same key + different request → 422 IDEMPOTENCY_CONFLICT |
| GET /api/payments/{id} | CUSTOMER (own payments only) / SERVICE / ADMIN | → 200 transaction with attempts |
| GET /api/payments?orderId= | CUSTOMER (own payments only) / SERVICE / ADMIN | → 200 list of transactions for the order (used for reconciliation) |
| POST /api/payments/{id}/refund | SERVICE / ADMIN | {amount?, reason} → 201 {refundId, status:"COMPLETED"}; 409 INVALID_PAYMENT_STATE unless status is SUCCEEDED; repeat refund of the same payment returns the existing refund (the existing refund is looked up before the state check, because the payment is REFUNDED by then) |

Simulation rules (deterministic, so tests are repeatable):

If simulatedOutcome is given it wins: SUCCESS → SUCCEEDED; DECLINED → DECLINED with failureReason = "CARD_DECLINED"; TIMEOUT → the service sleeps PAYMENT_SIMULATED_TIMEOUT_MS (default 5000, longer than the Order client timeout of 2000 ms) and then records SUCCEEDED, so the caller sees a timeout while the payment actually succeeded (this is the Reference F – Payment success with order failure scenario).

Otherwise by amount: an amount whose cents part is .99 → DECLINED; .98 → TIMEOUT behaviour; anything else → SUCCEEDED.

Because the cents part decides the outcome, keep catalogue prices and test amounts away from .98 and .99 unless you want a decline or a timeout, and remember that a discount changes the cents of the total.

Acceptance criteria:

The same idempotency key and request cannot generate duplicate payment transactions.

Reusing a key with conflicting request details is rejected.

Payment failures are recorded (PaymentAttempt row and failureReason).

Refund requests follow valid transaction states.

No actual financial transactions are performed.

### Deterministic seed data (all services)

The DataSeeder in each service creates these rows on start-up if they do not exist. Values are synthetic. The integration tests depend on them.

Seed data

| Service | Seed data |
| --- | --- |
| Identity | Admin user admin@ecom.test with password from SEED_ADMIN_PASSWORD (default Admin#12345), roles ADMIN + CUSTOMER; roles CUSTOMER and ADMIN |
| Catalog | Categories Laptops, Accessories; products with fixed IDs so that other services can seed against them: LAP-001 "ProBook 14" 55,000.00 INR, LAP-002 "UltraSlim 13" 72,999.99 INR (decline-trigger price), ACC-001 "USB-C Hub" 1,499.00 INR, ACC-002 "Wireless Mouse" 899.00 INR |
| Inventory | Stock for LAP-001 = 5, LAP-002 = 1 (the "last laptop"), ACC-001 = 50, ACC-002 = 100, seeded against the same fixed product IDs as Catalog (11111111-0000-0000-0000-000000000001 to …0004 in the order LAP-001, LAP-002, ACC-001, ACC-002). No start-up call to Catalog is needed. The integration scripts create their own products and stock through the API, so they never depend on this seed. |
| Cart | Discount rules WELCOME10 and FLAT200 as defined in Reference E – Shopping Cart and Pricing Service |
| Order, Payment | No seed data |

Catalog seeds the four products with IDs 11111111-0000-0000-0000-000000000001 (LAP-001), …0002 (LAP-002), …0003 (ACC-001) and …0004 (ACC-002). Version 1.0 left Inventory to "resolve IDs from Catalog by SKU", which needed Catalog to be running before Inventory started; fixed IDs make the seed deterministic, as Reference D – Data integrity requirements requires.

# Reference F – Checkout orchestration and order state machine

The central implementation exercise demonstrates how multiple services cooperate in one business transaction. The Order Service implements an orchestrated saga: a sequence of local transactions in different services, each persisted, with compensating actions when a later step fails.

### Successful checkout

Diagram: see Figure 7 in the Appendix – Diagrams and flows.

The steps, exactly as the specification lists them:

- Validate the authenticated customer (JWT subject and role CUSTOMER).

- Retrieve cart information (POST /api/carts/checkout-summary).

- Validate product and pricing information (the Cart service re-reads Catalog prices; the Order service checks the summary is non-empty and totals add up).

- Create an initial order (status CREATED, items with price snapshots, idempotency key stored).

- Request inventory reservation (POST /api/inventory/reservations with orderRef = orderId, using the Order Service's service token). If Inventory cannot be reached, the order moves to CANCELLED with reason INVENTORY_UNAVAILABLE and the client receives 503; any reservation that was created but not acknowledged expires through the TTL.

- Record the reservation reference (status STOCK_RESERVED).

- Initiate simulated payment (POST /api/payments with Idempotency-Key = orderId; status PAYMENT_PENDING is persisted before the call).

- Receive payment success.

- Confirm inventory reservation (POST .../confirm).

- Mark the order as confirmed (CONFIRMED) and tell the Cart service that the cart (cartRef) is checked out. This call is best effort: if it fails, the order stays CONFIRMED, cartCheckedOut stays false and the recovery job re-sends it.

- Publish the final order status through the API (GET /api/orders/{id}).

### Failed payment

Diagram: see Figure 8 in the Appendix – Diagrams and flows.

- Order is created.

- Stock is reserved.

- Payment fails (DECLINED).

- Failure is recorded (PAYMENT_FAILED, failureReason).

- Inventory release is requested.

- Release result is validated (HTTP 200 and status RELEASED).

- Order transitions to CANCELLED (failure or cancellation state).

If stock release is unsuccessful (timeout, 5xx), the order is left in COMPENSATION_PENDING. The system must retain a recoverable compensation-pending state rather than incorrectly treating recovery as complete. The recover endpoint (and a scheduled retry every ORDER_RECOVERY_INTERVAL_MS, default 60000) retries the release; because release is idempotent (including for a reservation that has meanwhile EXPIRED) this is safe.

### Payment success with order failure

Diagram: see Figure 9 in the Appendix – Diagrams and flows.

The application must handle a payment that succeeds while subsequent order confirmation is delayed or unsuccessful (for example the Order Service times out waiting for the Payment Service, or crashes after the payment returns). The order remains in PAYMENT_PENDING. Recovery queries GET /api/payments?orderId= or repeats POST /api/payments with the same idempotency key, which returns the original transaction. If it is SUCCEEDED the order continues with reservation confirmation; if DECLINED it follows the compensation path; if still INITIATED it waits and retries with bounded backoff. Blindly initiating another payment (with a new key) must be prevented.

Paid, but the stock hold is gone. If reconciliation takes longer than the reservation TTL (15 minutes) the reservation may have EXPIRED, and confirm returns 409 INVALID_RESERVATION_STATE. The order must not be CONFIRMED without stock, and the money must not be kept: the order moves PAYMENT_PENDING → COMPENSATION_PENDING, the payment is refunded (idempotent), and the order becomes CANCELLED with reason RESERVATION_LOST. If the refund call fails, the order stays COMPENSATION_PENDING and the recovery job retries the refund.

### Transaction design concepts

Transaction design concepts

| Concept | Meaning in this project |
| --- | --- |
| Local database transaction | One @Transactional service method writing to one service's H2. ACID within that service only. |
| Distributed business transaction | The whole checkout across Cart, Inventory, Payment and Order. Not atomic; made consistent through state and compensation. |
| Compensation | An explicit action that undoes an earlier step: release a reservation, refund a payment, restock after cancellation. |
| Idempotency | Repeating a request with the same key produces the same result without a second side effect: reservations by orderRef, payments by Idempotency-Key, orders by Idempotency-Key. |
| Eventual consistency | For a short period the Inventory may show stock reserved for an order that will be cancelled; the recovery job closes the gap. |
| Retry-safe operations | Confirm, release, refund and recover may be called repeatedly; they check current state first. |

The project does not require Kafka or a workflow orchestration product: ordinary REST calls and persistent state transitions are sufficient.

### Order state machine

Diagram: see Figures 10 and 11 in the Appendix – Diagrams and flows.

Order state transitions

| From | To | Trigger |
| --- | --- | --- |
| CREATED | STOCK_RESERVED | Inventory returned 201/200 PENDING reservation |
| CREATED | STOCK_UNAVAILABLE | Inventory returned 409 INSUFFICIENT_STOCK (terminal; HTTP 409 to the client) |
| CREATED | CANCELLED | Inventory unreachable (timeout, connection refused, 5xx): reason INVENTORY_UNAVAILABLE; HTTP 503 to the client |
| STOCK_RESERVED | PAYMENT_PENDING | Persisted immediately before calling Payment |
| PAYMENT_PENDING | CONFIRMED | Payment SUCCEEDED and reservation confirmed |
| PAYMENT_PENDING | PAYMENT_FAILED | Payment DECLINED, or timeout verified as DECLINED by reconciliation |
| PAYMENT_PENDING | COMPENSATION_PENDING | Payment SUCCEEDED but confirm rejected because the reservation EXPIRED or was RELEASED: refund requested |
| PAYMENT_FAILED | COMPENSATION_PENDING | Release requested (persisted before the call) |
| COMPENSATION_PENDING | CANCELLED | Release returned RELEASED or EXPIRED, or the refund (reservation-lost case) completed |
| CONFIRMED | CANCELLED | Customer or admin cancels: refund then restock via inventory adjustment |
| PAYMENT_FAILED / COMPENSATION_PENDING | CANCELLED | Cancel request when release eventually succeeds |

# Reference G – Security, reliability and observability

### Security engineering

Diagram: see Figure 12 in the Appendix – Diagrams and flows.

The project must include all of the following. Each item is verified in the Day 4 security review.

Security requirements

| Requirement | Implementation |
| --- | --- |
| Spring Security | spring-boot-starter-security in every service, stateless session, CSRF disabled for the REST API |
| JWT authentication | HS256 tokens issued by Identity; a JwtAuthenticationFilter in every service validates signature and expiry using JWT_SECRET |
| Customer and Admin roles | ROLE_CUSTOMER, ROLE_ADMIN; plus ROLE_SERVICE for service-to-service calls |
| Role-based API authorisation | @PreAuthorize("hasRole('ADMIN')") on administrative endpoints; SecurityFilterChain rules for public paths |
| Secure password hashing | BCryptPasswordEncoder |
| Input validation | Bean Validation on all request DTOs; @Validated on controllers |
| Protected administrative endpoints | Product/category writes, inventory adjustments, discount management, user lookup |
| Customer-resource ownership checks | Orders, carts, profiles and payments compare customerId with the token sub unless the caller is ADMIN or SERVICE |
| Safe exception responses | @RestControllerAdvice returns the standard error body; never stack traces, SQL or internal class names |
| Prevention of sensitive-data leakage | passwordHash never serialised; logs never print tokens or passwords; Actuator exposes only health and info |
| Configuration-based secrets management | JWT_SECRET, SEED_ADMIN_PASSWORD, service URLs via environment variables; GitHub Actions secrets in workflows; .gitignore excludes .env and data/ |
| Audit information for important operations | InventoryAdjustment.actor, OrderStatusHistory, PaymentAttempt, createdAt/updatedAt everywhere |

Watch out: A user ID in a request is not proof of identity

A user ID supplied by an API client must not automatically be trusted. The customer identity always comes from the JWT subject. Endpoints that accept a customerId (order history, checkout-summary called by the Order Service) must check that it equals the token subject or that the caller holds ADMIN or SERVICE.

Inter-service authentication: in the approved demonstration environment, services trust tokens signed with the shared JWT_SECRET. The Order Service propagates the customer's bearer token only to the Cart Service (the cart belongs to the customer). For every call to Inventory and Payment, and for all background work with no customer context (recovery job, compensation retries, marking a cart checked-out), it uses a short-lived service token (roles: ["SERVICE"], subject = service name) minted with the same secret. Inventory reservation endpoints and Payment write endpoints accept only SERVICE and ADMIN, so a customer cannot drive the checkout workflow directly. This trust mechanism is deliberately constrained to the demo environment and is documented as ADR-004 on Day 1 (step 8).

The application uses synthetic credentials and test data only.

### Reliability, concurrency and performance

Reliability requirements

| Area | Requirement and implementation |
| --- | --- |
| Concurrency | The Inventory Service protects against overselling with optimistic locking (@Version) plus a single retry on OptimisticLockException; a concurrent purchase test proves exactly one of N parallel reservations for the last unit succeeds. |
| Idempotency | Order creation and Payment operations handle repeated requests safely: the same idempotency key never produces a repeated logical transaction. |
| Timeouts | Every RestClient has connect timeout 1000 ms and read timeout 2000 ms (CLIENT_READ_TIMEOUT_MS), so a hanging dependency never blocks the caller indefinitely. |
| Controlled retries | At most 2 retries with 500 ms backoff for idempotent GET/confirm/release calls; never for the initial payment POST (reconciliation is used instead). |
| Explicit failure responses | Standard error body with machine-readable code; 503 DEPENDENCY_UNAVAILABLE when a downstream call fails. |
| Persistent business states | Every order, reservation and payment state is written to H2 before the next remote call. |
| Compensation handling | Release on payment failure; refund and restock on cancellation; COMPENSATION_PENDING when compensation itself fails. |
| Safe recovery | POST /api/orders/{id}/recover and the scheduled recovery job resume from the persisted state. |

Performance review (Day 4): identify inefficient database queries (N+1 on order items), excessive API calls (re-reading Catalog per cart item instead of once per SKU), missing pagination, long-running transactions (a remote call inside @Transactional), unnecessary data retrieval, potential database contention (hot InventoryStock rows) and opportunities for appropriate caching (category list). The exercise does not depend on production-scale infrastructure.

### Observability

The application must provide: health endpoints; application logs; correlation IDs; API error information; order and payment status; remote test reports; failure diagnostics.

Observability requirements

| Capability | Implementation |
| --- | --- |
| Health endpoints | Actuator /actuator/health (shows db component) and /actuator/info |
| Application logs | Logback JSON-like single-line pattern: ts level [service] [correlationId] logger - message; INFO for state changes, WARN for compensation, ERROR for failed recovery |
| Correlation IDs | CorrelationIdFilter + MDC + RestClient interceptor that forwards X-Correlation-Id |
| API error information | Standard error body with correlationId so a client error can be matched to server logs |
| Order and payment status | GET /api/orders/{id} includes statusHistory; GET /api/payments/{id} includes attempts |
| Remote test reports | Surefire/Failsafe XML and the GitHub Actions job summary, uploaded as artifacts |
| Failure diagnostics | Integration workflow uploads every service's logs/<service>.log on failure |

Participants must demonstrate AI-assisted root-cause analysis using these logs and test outputs (Day 4 and Day 5).

# Reference H – VM environment, Copilot settings and model

### Model scheduling: GPT-5.4 mini availability

The requested GPT-5.4 mini model is subject to GitHub's announced 19 October 2026 deprecation. Training dates must be checked against model availability. If the model becomes unavailable, an authorised replacement must be approved before delivery. No replacement is assumed to be part of the specification.

Status on 16 October 2026: GitHub's changelog of 18 September 2026 confirms the retirement on 19 October 2026 across all Copilot experiences and names GPT-5.6 Luna as the suggested replacement for GPT-5.4 mini. Unless every workshop day falls before 19 October, step 3 below is mandatory.

Procedure for the trainer, at least five working days before Day 1:

- Open VS Code → Copilot Chat → model picker and confirm that "GPT-5.4 mini" is listed and selectable in Agent mode.

- Check the GitHub Copilot changelog for the model's retirement date and any successor model.

- If the training dates fall on or after the retirement date, raise a written request to the GitHub administrator naming the proposed replacement model, and obtain approval in writing.

- Record the approved model name in docs/engineering-standards.md (section "Approved AI model") so every participant selects the same model.

- On Day 1, during the 0–15 minute verification block, every participant confirms the approved model is selected.

If something goes wrong: The model is missing from the picker on a participant's VM

Cause: the organisation's Copilot policy has not enabled the model for that user, or the user is signed in with a personal GitHub account. Fix: sign out of GitHub in VS Code (Accounts icon, bottom-left), sign in with the corporate account, reload the window (Ctrl+Shift+P → "Developer: Reload Window"). If still missing, the administrator enables the model under Copilot policies for the organisation. Do not install or update anything.

Do these checks on your Ubuntu/Linux VM. Each check has an expected result. Nothing here installs anything.

### VS Code and the integrated terminal

- Open VS Code from the application menu.

- Open a terminal inside VS Code: menu Terminal → New Terminal (or the shortcut Ctrl + backtick).

- Run the commands below and compare with the expected results.

Terminal checks (copy one line at a time)

The terminal commands are in step 1 (Before you start – terminal checks).

| Command | Expected result |
| --- | --- |
| java -version | openjdk version "21.x" (or Temurin/Oracle 21). Any 21.x is fine. |
| git --version | git version 2.x |
| code --version | A version number; confirms VS Code is on the PATH. |
| mvn -version | mvn: command not found. This is correct. Maven is not installed and must not be installed. |

If something goes wrong: java -version shows version 17 or 11

Local Java is only used for optional JAR execution. Builds run remotely on Java 21, so a lower local version does not block the workshop. Do not attempt to install Java 21. Tell the trainer; if local JAR execution is required for you, the trainer requests a VM update through the normal corporate process.

### GitHub Copilot Agent Mode and the model

- Open the Copilot Chat panel: click the Copilot icon in the title bar, or press Ctrl+Alt+I.

- At the bottom of the chat panel, open the mode dropdown (it shows "Ask", "Edit", "Agent") and select Agent.

- Open the model dropdown next to it and select GPT-5.4 mini (or the approved replacement – see Model scheduling above).

- Type Reply with the single word READY and send. Expected: Copilot replies "READY" within a few seconds.

- Check Copilot status: click the Copilot icon in the status bar (bottom-right). Expected: "Copilot is ready" and your corporate GitHub account is listed.

Copilot settings to confirm (view only; change nothing that is locked by policy)

| Setting (File → Preferences → Settings) | Expected value |
| --- | --- |
| github.copilot.chat.codeGeneration.useInstructionFiles | true (default), so .github/copilot-instructions.md is used |
| chat.agent.enabled | true |
| github.copilot.chat.agent.autoFix | false is recommended: you, not the agent, decide on fixes |
| chat.tools.autoApprove | false: every terminal command the agent wants to run must be approved by you |

Note: Setting names change between VS Code releases

If a setting in the Copilot settings table above is not found, search the Settings editor for the last word (for example "autoApprove" or "instructionFiles"). Prompt files in .github/prompts/ (step 11) also need chat.promptFiles enabled (on by default in current releases). You only view these settings; anything locked by policy is changed by the administrator.

If something goes wrong: Agent mode is greyed out or missing

Cause: the Copilot extension version pre-installed on the VM is older than the agent-mode release, or the organisation policy disables agent mode. Fix: you cannot update the extension yourself. Report it to the trainer immediately; the administrator enables "Copilot agent mode" in the organisation's Copilot policy or arranges the extension update through the approved software process. Until then continue in "Edit" mode with the same prompts (you will apply edits manually).

### Git identity and GitHub sign-in

- In the terminal set your identity (synthetic corporate identity, once) – the commands are in step 1 (Before you start – set your Git identity).

- Sign in to GitHub inside VS Code: click the Accounts icon (bottom-left) → Sign in with GitHub → complete the browser flow with your corporate GitHub account.

- Verify: Source Control view (Ctrl+Shift+G) shows no error, and the Accounts icon lists your GitHub user.

If something goes wrong: Push is rejected with "Authentication failed" or "Permission denied (publickey)"

Use HTTPS clone URLs, not SSH, so that VS Code's GitHub sign-in supplies the credentials. If the remote is already SSH: git remote set-url origin https://github.com/<owner>/<repo>.git. If a password prompt appears in the terminal, cancel it and push from the Source Control view instead (the "…" menu → Push), which uses the VS Code credential helper.

### Verify remote build access

- Open https://github.com in the VM browser and sign in.

- Open the trainer's ecom-platform repository → Actions tab. Expected: you can see the reference integration run and open its logs. If you see "This repository has no workflows" or a 404, your access to the organisation is missing; tell the trainer.

- Confirm you are allowed to create repositories in the organisation (or in your own account if the trainer says so): on the GitHub home page click New repository and check that the organisation appears in the Owner dropdown. Do not create anything yet.

### Participant readiness checklist

☐  Java 21 runs; Maven is absent (expected).

☐  Copilot Agent mode works with the approved model.

☐  Git identity set; GitHub signed in inside VS Code; HTTPS remotes.

☐  Actions tab of the reference repository is visible to you.

☐  You can create repositories in the agreed owner (organisation or your account).

☐  You have read References A–G and know where the API contracts are (Reference E).

# Reference I – Repositories and remote builds

### Create Your Repositories

Diagram: see Figure 13 in the Appendix – Diagrams and flows.

Each participant creates seven repositories: six service repositories and one platform repository. This mirrors the enterprise multi-repository landscape. Repository creation happens in the GitHub web UI (no CLI tools are needed).

#### Naming

Prefix every repository with your name so that fifty participants repos can coexist in one organisation, for example vaibhav-ecom-identity-service. This document refers to repositories without the prefix.

The seven repositories

| Repository | Purpose |
| --- | --- |
| ecom-platform | Shared context artefacts (docs/), prompt library (prompts/), ADRs, the integration workflow, test scripts, the 30-repository catalogue, README with operating and recovery procedures |
| ecom-identity-service | Identity and User Profile Service |
| ecom-catalog-service | Product Catalog Service |
| ecom-inventory-service | Inventory Service |
| ecom-cart-service | Cart and Pricing Service |
| ecom-order-service | Order Management Service |
| ecom-payment-service | Payment Simulation Service |

#### Create the repositories on GitHub (web UI)

Repeat for each of the seven names:

- GitHub → New repository.

- Owner: the agreed organisation (or your account). Name: <initials>-ecom-<name>.

- Visibility: Private (or Internal if the organisation uses it).

- Tick Add a README file. Choose .gitignore template: Java. Licence: none.

- Click Create repository.

- Open Settings → Actions → General: confirm "Allow all actions and reusable workflows" (or the organisation's allow-list that includes actions/checkout, actions/setup-java, actions/upload-artifact). Under Workflow permissions keep "Read repository contents and packages permissions".

#### Clone the repositories in VS Code

- Create one parent folder for the workshop on the VM, for example ~/ecom.

- In VS Code: Ctrl+Shift+P → Git: Clone → paste the HTTPS URL → choose ~/ecom as the parent folder → Open when prompted.

- Repeat for the other six repositories. Alternatively, use a multi-root workspace: File → Add Folder to Workspace for each clone, then File → Save Workspace As ~/ecom/ecom.code-workspace.

Tip: One VS Code window per service while coding

Copilot Agent reads the open workspace. Working with a single service repository open keeps the agent's context small and task-specific (Reference L – Token optimisation). Open the ecom-platform folder in a second window when you need the shared documents, or copy the specific document you need into the service's docs/ folder.

#### Initial commit in every service repository

In each service repository, create the following four files (Copilot can generate them from the templates in steps 10, 13, 33 and 35). Then commit with the message chore: bootstrap repository and push from the Source Control view.

.gitignore additions: target/, data/, logs/, .env, *.log, .vscode/.

README.md: service name, port, purpose, how it is built (remotely), the environment variables it reads.

.github/copilot-instructions.md: the repository instructions from step 10.

.github/workflows/ci.yml: the CI workflow from step 33.

Checkpoint: Repositories ready

All seven repositories exist, are cloned under ~/ecom, each has its first commit pushed, and the Actions tab shows the ci.yml workflow (it will show a failed or skipped first run until a pom.xml exists; that is expected).

#### Cross-repository access for the integration workflow (trainer and each participant)

The integration workflow in ecom-platform checks out the six service repositories. It needs a token with least-privilege, read-only access.

- GitHub → your profile photo → Settings → Developer settings → Personal access tokens → Fine-grained tokens → Generate new token.

- Name: ecom-integration-readonly. Expiration: 30 days (covers the workshop). Resource owner: the organisation. Repository access: Only select repositories → select your six service repositories.

- Permissions → Repository permissions → Contents: Read-only, Metadata: Read-only (automatic). Nothing else.

- Generate, copy the token once.

- In ecom-platform → Settings → Secrets and variables → Actions → New repository secret: name SERVICE_REPOS_TOKEN, value = the token.

- Also add the secret JWT_SECRET with a random 48-character string (used by all six services during integration) and SEED_ADMIN_PASSWORD with a synthetic value.

Watch out: Fine-grained tokens owned by an organisation may need approval

If the resource owner is an organisation, the organisation must allow fine-grained tokens, and an owner may have to approve each token. Until it is approved, the integration workflow's checkout step fails with "Not Found" for every service repository. Ask the trainer to approve tokens on Day 0, and choose an expiry date that lies after Day 5.

Do not: Never paste tokens or secrets into chat, code, README files or Copilot prompts

Secrets live only in GitHub Actions secrets and in environment variables. Copilot Agent must never see them. If a secret is accidentally committed, revoke it immediately in GitHub and generate a new one; rewriting Git history is not sufficient.

#### Fallback: single repository with six Maven modules

If the organisation limits repository creation, use one repository ecom-platform with the six services as sibling folders (identity-service/, catalog-service/, …), each with its own pom.xml (no parent POM, so each remains independently buildable). Use one workflow per service with a paths: filter so that a change in one service builds only that service. The rest of this document applies unchanged; replace "repository" with "module folder".

#### Branching and commits

Work on main directly for Day 1–2 bootstrap tasks (small, frequent commits).

From Day 3, create a short-lived branch per task (feature/order-checkout, fix/inventory-oversell) and open a pull request; CI runs on the PR and regression tests must be green before merge.

Commit message format: <type>: <summary> where type is feat, fix, test, docs, refactor, chore, ci.

Every commit that Copilot generated must be reviewed in the Source Control diff view before staging.

### The Remote Build Pipeline (GitHub Actions)

Diagram: see Figures 1 and 14 in the Appendix – Diagrams and flows.

#### Development flow

The flow is: VS Code → GitHub Copilot Agent → Java source code → Git commit/push → GitHub Actions → Maven build → automated tests → executable JAR → integration validation → feedback. Participants use VS Code for coding, review and debugging. GitHub Actions performs builds and automated validation on a hosted Linux runner.

#### Service CI workflow (ci.yml)

Put this file at .github/workflows/ci.yml in every service repository. It fulfils every build responsibility from the specification: checks out the approved revision, prepares Java 21, uses the Maven that is preinstalled on the hosted runner, resolves approved dependencies, compiles, executes JUnit unit tests, executes integration tests, packages the executable Spring Boot JAR, publishes reports and artifacts, and returns the build status.

.github/workflows/ci.yml

The full ci.yml workflow is in step 33.

Why each part exists:

Elements of the CI workflow

| Element | Purpose |
| --- | --- |
| paths-ignore | A documentation-only commit does not consume runner minutes. |
| concurrency with cancel-in-progress | Pushing twice in a row cancels the superseded run (prevents redundant concurrent runs). |
| permissions: contents: read | Least privilege; the workflow never writes to the repository. |
| timeout-minutes: 15 | A hung build cannot burn minutes. |
| cache: maven | Dependencies are downloaded once per pom.xml change, then restored from cache (typically 2–3 minutes saved per run). |
| mvn -B -ntp -U verify | Batch mode, no transfer progress noise, refresh snapshots; verify runs unit tests (Surefire), integration tests (Failsafe, *IT classes) and packages the JAR. |
| Job summary step | A readable test summary on the run page without downloading artifacts. |
| Traceability report step | Lists which AC- and R- IDs of this service are not yet named by any test; report only, so it never fails a build. |
| retention-days: 3 | Artifacts are kept only as long as needed. |

#### Trigger a build and read the result

- Commit and push from the Source Control view.

- Open GitHub → repository → Actions → the newest run. The job list shows a green tick or a red cross; click build to expand each step.

- For a failing build, expand the step "Build, unit test, integration test and package" and search the log (Ctrl+F in the browser) for ERROR or FAIL. The first [ERROR] line usually names the file and line number (/home/runner/work/.../OrderService.java:[42,15]).

- For test failures, download test-reports from the run's Artifacts section or read the job summary.

- If the GitHub Actions or GitHub Pull Requests extension is already installed on your VS Code (do not install it), the same information is available in the VS Code sidebar. Both routes are approved.

Tip: Paste build errors into Copilot, not the whole log

Copy the first error block (10–30 lines) from the Actions log into the Copilot Chat panel with the instruction "Diagnose this remote build error; propose the minimal fix; do not change unrelated files". Attach the file named in the error with #file. This is the core move of Loop Engineering (Reference M).

#### Build frequency and cost control

To reduce unnecessary hosted-runner usage, the specification requires the practices below. The workflow templates implement the first seven; you must apply the last three by habit.

Use Maven dependency caching (cache: maven).

Avoid rebuilding unchanged services unnecessarily (one repository per service; paths-ignore).

Use targeted checks for individual service changes (ci.yml builds only the changed service).

Trigger full integration only at defined checkpoints or approved pull requests (integration.yml is workflow_dispatch only).

Prevent redundant concurrent runs (concurrency groups).

Apply workflow timeouts (timeout-minutes).

Keep artifacts only as long as needed (retention-days: 3).

Record actual runner minutes (GitHub → organisation Settings → Billing → Actions usage; note the figure in the daily evidence log, step 21).

Batch small edits into one push instead of pushing after every line.

Read the whole failure log once before pushing a fix.

Hosted-runner costs and usage limits remain subject to administrative approval.

#### Integration workflow (overview)

The trainer-prepared integration workflow lives in ecom-platform/.github/workflows/integration.yml (full text in step 27). It retrieves the six approved service revisions, builds or obtains the artifacts, prepares service-specific H2 databases, starts the services on separate ports, verifies readiness, executes authenticated API requests, performs a successful checkout, simulates payment failure, validates inventory recovery, executes duplicate-request checks, validates concurrency handling, publishes logs and results, and shuts down all temporary processes. It uses the least-privilege SERVICE_REPOS_TOKEN. You run it on Day 3 (first integration) and Day 5 (final validation); it is explained step by step in step 27. Two further ecom-platform workflows, k8s.yml (containers and a throwaway Kubernetes cluster) and portability.yml (Bitbucket and Azure DevOps pipeline files), run on the same hosted runner and are described in Reference U.

# Reference J – Copilot Agent engineering framework

GitHub Copilot Agent is the principal engineering assistant for the programme, using the GPT-5.4 mini model while it is available and approved.

### Agent operating principles

The agent should: inspect the relevant existing code; understand the requirement; identify applicable specifications; prepare an implementation plan; respect architectural constraints; modify only relevant files; reuse established patterns; generate relevant tests; explain important changes; support debugging and refactoring; request approval before sensitive operations. The developer must review its work.

### How to work with Agent mode (the standard cycle)

- Open the right workspace: the single service repository you are changing.

- Attach context: in the chat input type #file and select the specification files the task needs (for example docs/api-contracts.md, docs/business-rules.md) and the existing classes to be changed. Repository instructions (.github/copilot-instructions.md) are attached automatically.

- Ask for a plan first: end your prompt with "Produce a numbered implementation plan listing every file you will create or change and the tests you will add. Wait for my approval before changing files."

- Review the plan: check it against the contract and the layering rules. Correct it in a follow-up message if needed ("Do not add Lombok", "Use the existing ApiError record").

- Approve: reply "Approved, implement the plan."

- Approve tool calls one by one: when the agent wants to run a terminal command, read it. Allow read-only commands (ls, cat, grep, git status, git diff). Deny anything that installs, downloads or elevates privileges. Deny mvn, ./mvnw and java -jar on the VM; the build runs remotely.

- Review the diff: open the Source Control view; read every changed file. Use "Keep" or "Undo" per file in the agent's change list.

- Commit and push: one task, one commit.

- Read the remote build result (Trigger a build and read the result, above) and loop (Reference M) until green.

Watch out: The agent will try to compile locally

Copilot Agent often proposes mvn test or ./mvnw after making changes. On this VM those commands fail or try to download the wrapper, which is prohibited. The repository instructions tell the agent not to; when it still asks, click Skip or Cancel on the tool call and reply "Compilation is remote; I will push and report the build result to you."

### Agent restrictions

Repository instructions must tell Copilot Agent the restrictions from Reference B (do not install software, do not run privileged commands, do not execute local Maven Wrapper downloads, do not introduce unapproved dependencies, do not bypass tests, do not modify unrelated files, do not commit production secrets, do not disable security controls, do not execute destructive operations without approval, prefer remote build feedback when compilation is required, preserve existing API contracts unless change is explicitly authorised). These instructions are supported by normal enterprise access controls and human review: the instruction file reduces mistakes, the diff review and the CI prevent them from being merged.

### Approved dependency list

Copilot may only add dependencies from this list (all managed by the Spring Boot BOM unless a version is shown). Anything else requires trainer approval and an ADR.

Approved dependencies. Not approved: Lombok, MapStruct, Flyway/Liquibase, Resilience4j, Testcontainers, WireMock, OpenFeign, Kafka, Redis clients.

| Dependency | Use |
| --- | --- |
| spring-boot-starter-web | REST controllers |
| spring-boot-starter-validation | Bean Validation |
| spring-boot-starter-data-jpa | JPA repositories |
| spring-boot-starter-security | Spring Security |
| spring-boot-starter-actuator | Health and info endpoints |
| com.h2database:h2 (runtime) | Embedded database |
| io.jsonwebtoken:jjwt-api, jjwt-impl, jjwt-jackson version 0.12.6 | JWT creation and validation |
| spring-boot-starter-test (test) | JUnit 5, Mockito, AssertJ, MockMvc |
| org.springframework.security:spring-security-test (test) | @WithMockUser, JWT test helpers |
| maven-failsafe-plugin | Runs *IT integration tests in verify |

# Reference K – Context engineering

Diagram: see Figure 15 in the Appendix – Diagrams and flows.

Context Engineering is taught as a practical engineering discipline: you build a small set of durable, well-structured documents that give Copilot Agent exactly the information it needs for each task, and nothing more.

### Required project context

Your context must describe: business objectives; functional requirements; non-functional requirements; service boundaries; architecture decisions; API contracts; database entities; coding standards; security requirements; business rules; existing implementations; dependencies; test expectations; operational restrictions. The artefact structure below places each of these in a named file.

### Context artefact structure

Context artefacts (every service repository holds the instruction files and the docs it needs; ecom-platform holds the master copies)

| Artefact | Content (what to write) |
| --- | --- |
| .github/copilot-instructions.md | Always-on repository instructions: role, stack, constraints, prohibited actions, layering, response format (template below) |
| .github/instructions/java.instructions.md | Scoped to **/*.java: Java 21 and Spring conventions |
| .github/instructions/security.instructions.md | Scoped to security, controller and config files: authentication, authorisation, secrets, error responses |
| .github/instructions/testing.instructions.md | Scoped to **/src/test/**: test naming, structure, required negative tests, no network calls |
| docs/business-requirements.md | Reference A (business scenario and outcomes) in user-story form with acceptance criteria |
| docs/architecture.md | Reference C: services, ports, principles, layering, communication, configuration |
| docs/api-contracts.md | Reference E tables, verbatim, plus the standard error body |
| docs/data-model.md | Reference D tables plus integrity requirements |
| docs/business-rules.md | Numbered rules R-IDN-*, R-CAT-*, R-INV-*, R-CART-*, R-ORD-*, R-PAY-* (template below) |
| docs/engineering-standards.md | Reference C conventions, approved dependencies, approved AI model, commit format |
| docs/acceptance-criteria.md | Reference E acceptance criteria and Reference O scenarios as a checklist |
| docs/openapi/<service>.yaml | Machine-readable OpenAPI 3.0.3 contract generated in step 9 from docs/api-contracts.md and checked with /spec-check |
| docs/traceability-matrix.md | Story → AC → rule → endpoint → test mapping, maintained with /traceability (ecom-platform only) |
| docs/architecture-decisions/ADR-00x-*.md | One decision per file: context, decision, consequences |

The instruction files use supported Copilot conventions: .github/copilot-instructions.md is plain Markdown applied to every chat request in the repository; files in .github/instructions/ carry a YAML front matter with applyTo globs so that scoped instructions apply only to the intended files.

### Context management across services

Participants must learn to:

Identify relevant repositories (which services does this change touch?).

Find the correct service owners (the README.md of each repository names its owner; in the workshop, you).

Retrieve the necessary specifications (the docs/ file for the affected service, not all of them).

Identify cross-service contracts (docs/api-contracts.md section of the service you call).

Exclude irrelevant files (close other folders; do not attach whole directories).

Supply concise, task-specific context (one task, one prompt, the three to five files it needs).

Preserve architectural consistency (attach docs/architecture.md when a change touches boundaries).

Update context following approved changes (when a contract or rule changes, update docs/ in the same pull request).

### Enterprise multi-repository simulation (30+ repositories)

Diagram: see Figure 16 in the Appendix – Diagrams and flows.

A prepared enterprise repository landscape with at least 30 repository descriptions is used for a focused exercise (catalogue in Reference T). Participants analyse a business change and identify which repositories are affected, and learn why indiscriminately placing 30 repositories into the model context is inefficient and potentially harmful. The exercise does not require 30 applications to be built or executed.

Exercise steps (run on Day 1 and repeated with a different change on Day 4):

- Trainer presents the business change: "Customers with loyalty points can redeem points as a discount at checkout."

- Each participant reads only the one-line descriptions in repo-landscape/catalog.md (Reference T) and lists: repositories that change, repositories whose contract must be read, repositories to ignore.

- Compare with the reference answer: change ecom-cart-service (new discount type), ecom-loyalty-service (points balance API), ecom-shared-contracts (new fields), ecom-platform (docs, ADR); read only the contract of ecom-order-service and ecom-test-data-generator; ignore the remaining 24+.

- Discuss: loading all repositories would consume the model's context window with irrelevant code, dilute attention, slow every response, raise the risk of changes in the wrong place, and disclose unrelated source code to the AI service unnecessarily.

# Reference L – Prompt engineering and token optimisation

### Before-and-after development

Diagram: see Figure 17 in the Appendix – Diagrams and flows.

The same engineering task is performed twice: first with an ad hoc prompt, then with specification-driven Context Engineering. Participants compare implementation quality and the number of corrections required.

Before (ad hoc). In the inventory repository, with no files attached, send: Create an Inventory Service with reservation functionality. Observe the output and record what is missing: business rules, concurrency protection, idempotent confirm/release, standard error handling, negative tests, contract compliance.

After (specification-driven). Attach docs/api-contracts.md, docs/data-model.md, docs/business-rules.md, docs/acceptance-criteria.md, docs/engineering-standards.md and send the /service-logic prompt of step 20 (rules R-INV-01 to R-INV-07). Compare: the number of refinement iterations, the number of files changed outside the task, contract deviations, and the tests generated. Record both in the productivity log (Reference P).

### The reusable prompt structure

Every engineering prompt in this programme has the same six parts. Learn to construct prompts this way rather than copying fixed text.

The six-part prompt structure

| Part | Content |
| --- | --- |
| Goal | One sentence: what must exist when the task is done. |
| Context | The #file attachments (specification sections and existing classes), and which service this is. |
| Constraints | Layering, approved dependencies, "do not change", contract preservation, no local Maven. |
| Acceptance criteria | Observable behaviours, with HTTP status codes and error codes. |
| Tests required | The exact test classes and scenarios (happy, validation, auth, state). |
| Process | "Plan first, wait for approval; then implement; then list changed files." |

### Token optimisation

Token efficiency is considered together with correctness, never independently. Apply these techniques:

Token optimisation techniques

| Technique | How |
| --- | --- |
| Select relevant files only | Attach three to five files with #file; never #codebase for a bounded task. |
| Keep stable instructions reusable | Constraints and conventions live in copilot-instructions.md and .github/instructions/; prompts do not repeat them. |
| Use concise architectural summaries | docs/architecture.md is two pages; it summarises, it does not duplicate code. |
| Divide complex work into bounded tasks | "Implement reservation create" and "implement confirm/release" are two tasks, two prompts, two commits. |
| Avoid unnecessary repeated context | In a follow-up message, do not re-attach files already in the conversation. |
| Prevent repeated code regeneration | Ask for a change to a specific method, not for the whole class again. |
| Minimise redundant agent tool calls | Tell the agent which files to read; deny exploratory commands that scan the whole workspace. |
| Review model output before initiating additional work | Read the plan and the diff before the next prompt; one correction message is cheaper than a new generation. |

# Reference M – Loop engineering

Diagram: see Figure 18 in the Appendix – Diagrams and flows.

Participants must experience the controlled engineering loop: Specify → Plan → Generate → Build → Test → Diagnose → Correct → Revalidate → Review.

### The development loop (step by step)

- Choose a requirement (one endpoint, one rule, one defect).

- Define acceptance criteria (write them into the prompt; include HTTP status codes).

- Identify relevant context (the three to five files to attach).

- Ask Copilot Agent for a plan.

- Review the plan against the contract and the architecture.

- Generate or update the implementation (approve the plan).

- Inspect the code diff (every file, every hunk).

- Commit and trigger a remote build (push).

- Examine test and compiler output (Actions log and job summary).

- Diagnose issues (root cause first; paste the error block into the debugging prompt).

- Apply corrective changes (minimal, targeted).

- Execute regression checks (the full verify run on the next push; integration workflow at checkpoints).

- Approve or reject the implementation (merge the pull request, or revert).

### Loop control

The trainer demonstrates, and participants apply:

Small, reviewable changes.

Clear stopping conditions ("done when InventoryReservationIT passes and the build is green").

Root-cause analysis before any fix.

Regression prevention (a test for every fixed defect).

Change rollback (git revert of the commit, or "Undo" in the agent's change list, when a fix does not verify).

Human approval of every diff.

Evidence-based completion (a green run URL, not an AI explanation).

Do not: Repeated speculative fixes are not Loop Engineering

If the agent proposes a second fix for the same failure without new evidence, stop. Improve the diagnosis (more log lines, the exact test assertion, the relevant class) and the context before attempting another correction. Three failed attempts on one defect means the diagnosis is wrong, not the fix.

### Practical loop exercise (Day 4)

- The trainer introduces an Inventory Service concurrency defect (the atomic update is replaced by a read-modify-write without @Version, see step 28).

- Copilot Agent analyses the existing implementation and proposes a correction.

- The concurrent purchase test runs remotely (InventoryConcurrencyIT and the integration script's concurrency step).

- Inspect the actual outcome in the Actions log.

- If the defect persists, improve the diagnosis and the context before attempting another correction.

Participants learn to distinguish an AI-generated explanation ("this fix prevents overselling") from a verified fix (the concurrency test asserts exactly one success and passes on the runner).

# Reference N – Testing and validation

Automated developer-side testing is mandatory. Tests execute on the approved remote Maven environment (GitHub Actions) because local Maven is unavailable; results are inspected through the Actions run page and the downloaded reports (Reference I – Trigger a build and read the result).

### Unit testing matrix

Each row is a test class that must exist, with the behaviours it covers. Names follow testing.instructions.md.

Unit testing matrix (covers user validation, product creation, price calculation, discount rules, inventory reservation, order-state transitions, payment outcomes, idempotency handling)

| Service | Test class | Behaviours (one test method each) |
| --- | --- | --- |
| Identity | UserServiceTest | user validation: duplicate email rejected; email lower-cased; password hashed (never equal to input); CUSTOMER role assigned; wrong password → INVALID_CREDENTIALS; unknown email → same INVALID_CREDENTIALS |
| Identity | JwtServiceTest | token contains sub, email, roles; expired token throws; tampered token throws; secret shorter than 32 chars fails fast |
| Catalog | ProductServiceTest | product creation: invalid price (0, negative, 3 decimals) rejected; duplicate SKU rejected; SKU upper-cased; SKU immutable on update; sort whitelist |
| Inventory | ReservationServiceTest | inventory reservation: insufficient stock → INSUFFICIENT_STOCK; duplicate orderRef returns existing; confirm idempotent; release idempotent; release after confirm → 409; confirm after release → 409; expiry job releases PENDING past expiresAt; release of an EXPIRED reservation returns 200 without changing stock; repeated adjustment reference applied once |
| Cart | PricingServiceTest | price calculation: line totals; subtotal; PERCENT rounding (10% of 999.99 = 100.00); FIXED capped at subtotal; minimum total not met → not applicable; inactive/expired rule; total never negative; BULK5 (Day 4) per-line and combined |
| Cart | CartServiceTest | quantity 0 and 101 rejected; inactive product rejected; adding existing product increases quantity; ownership |
| Order | OrderStatusTest | every legal transition allowed; CREATED→CONFIRMED, CANCELLED→anything, CONFIRMED→PAYMENT_PENDING rejected |
| Order | CheckoutOrchestratorTest | success → CONFIRMED (confirm called once); declined → CANCELLED (release once, confirm never); release failure → COMPENSATION_PENDING; insufficient stock → STOCK_UNAVAILABLE (payment never called); payment timeout → PAYMENT_PENDING, create not retried; recover from PAYMENT_PENDING with SUCCEEDED → CONFIRMED; same key → same order; same key different body → IDEMPOTENCY_CONFLICT; inventory down → CANCELLED (INVENTORY_UNAVAILABLE); confirm rejected after payment → refund + CANCELLED; cart checked-out failure → still CONFIRMED |
| Payment | PaymentServiceTest | payment outcomes: SUCCESS; .99 declined with reason; TIMEOUT recorded SUCCEEDED after delay; idempotency: same key same hash → existing; same key different hash → 422; refund from SUCCEEDED; refund from DECLINED → 409; repeat refund returns existing; INITIATED row committed before the simulated delay; concurrent same-key requests → one transaction |
| All | GlobalExceptionHandlerTest | every mapped exception → status, code; 500 body has no stack trace; correlationId present |

### Integration testing matrix

Spring Boot integration tests (*IT, H2 in-memory, outbound clients mocked) in each service, plus the cross-service integration workflow.

Integration testing matrix

| Area | Test |
| --- | --- |
| Service communication | CatalogClientTest / InventoryClientTest / PaymentClientTest with MockRestServiceServer: correct URL, headers (Authorization, X-Correlation-Id, Idempotency-Key), 4xx mapped to domain exceptions, timeout mapped to DependencyUnavailableException |
| API contract compatibility | Each *ControllerIT asserts the exact JSON field names of docs/api-contracts.md (use jsonPath), so a renamed field fails the build |
| Authenticated checkout | OrderControllerIT: 401 without token; 201 with CUSTOMER token and mocked clients |
| Inventory and order interaction | Integration workflow: stock before/after a successful checkout and after cancellation |
| Payment integration | Integration workflow: one payment transaction per order; declined outcome handled |
| Failure compensation | Integration workflow: declined checkout → reservation RELEASED → stock restored |
| End-to-end order confirmation | Integration workflow: GET /api/orders/{id} shows CONFIRMED with full history |

### Regression testing

Re-validate existing behaviour after every enhancement, refactoring or requirement change:

Re-execution of unit and integration test suites on every pull request (ci.yml on pull_request).

Previously passing checkout, payment and compensation workflows (integration workflow at Day 3, Day 4 end, Day 5).

API contract stability for dependent services (contract ITs with exact jsonPath assertions; additive changes only, ADR-007).

Pricing and discount calculations after rule changes (PricingServiceTest kept unchanged when BULK5 is added).

Inventory reservation and release behaviour (ReservationServiceTest, InventoryConcurrencyIT).

Authentication and role-based authorisation rules (SecurityIT in every service).

Previously fixed defects, each protected by a dedicated test (the Day 4 oversell defect → InventoryConcurrencyIT with the defect reference in a comment; the corrected design rules → the matching orchestrator, reservation and payment tests).

AI-generated code changes before merge (pull request with green CI and human review).

Automated execution through GitHub Actions (no manual test runs count as regression evidence).

### Negative testing

Negative testing

| Negative case | Where it is tested and the expected response |
| --- | --- |
| Invalid inputs | Every *ControllerIT: 400 VALIDATION_ERROR with the field in details |
| Duplicate users | AuthControllerIT: 409 EMAIL_ALREADY_EXISTS |
| Duplicate SKUs | ProductControllerIT: 409 SKU_ALREADY_EXISTS |
| Insufficient stock | ReservationServiceTest, smoke test: 409 INSUFFICIENT_STOCK |
| Invalid discount codes | CartControllerIT: 404 DISCOUNT_NOT_FOUND, 422 DISCOUNT_NOT_APPLICABLE |
| Expired JWTs | SecurityIT in every service: 401 UNAUTHENTICATED |
| Unauthorised operations | SecurityIT, smoke test: 403 FORBIDDEN |
| Duplicate checkout | CheckoutOrchestratorTest, smoke test: 200 same order; 422 on conflicting body |
| Payment failure | PaymentServiceTest, CheckoutOrchestratorTest, smoke test: CANCELLED with reason |
| Service unavailability | CheckoutOrchestratorTest (client throws), integration workflow timeout scenario: 503 DEPENDENCY_UNAVAILABLE, order not confirmed |

### Remote validation

Tests must execute using the approved remote Maven environment when local Maven is unavailable. Results are inspected through the existing approved VS Code workflow (the pre-installed GitHub extension where present) or the GitHub Actions web page. A test that has only "passed in Copilot's reasoning" has not passed.

# Reference O – End-to-end business scenarios

The final application must demonstrate every scenario below. The smoke script (step 27), the concurrency script (step 28) and the timeout step of the integration workflow automate the first eleven plus cancellation and payment-timeout reconciliation. The curl forms are for reproducing a scenario by hand, which is possible only where local JAR execution is permitted (step 35): the services inside the GitHub runner are not reachable from your VM.

End-to-end business scenarios

| Scenario | Action | Expected result |
| --- | --- | --- |
| Customer registration | POST /api/users/register {email, password, fullName} | 201; valid customer account created with role CUSTOMER |
| Customer authentication | POST /api/auth/login with valid credentials | 200; JWT issued (accessToken, expiresInSeconds) |
| Catalog management | ADMIN POST /api/categories, POST /api/products | 201; product created and retrievable with GET /api/products/{id} |
| Product search | GET /api/products/search?q=book&minPrice=1000 | 200; only matching products, consistent paging |
| Successful checkout | add item, POST /api/orders with Idempotency-Key | 201; status: CONFIRMED; stock available reduced by the quantity; one payment SUCCEEDED |
| Insufficient stock | add quantity larger than available, POST /api/orders | 409 INSUFFICIENT_STOCK; order STOCK_UNAVAILABLE; no payment |
| Concurrent checkout | 10 customers checkout the last unit in parallel | exactly one CONFIRMED; the others 409; stock ends at 0 available, 0 reserved |
| Payment failure | POST /api/orders with {simulatedPaymentOutcome: "DECLINED"} | 201 with status: CANCELLED, failureReason: CARD_DECLINED; reservation RELEASED; stock restored |
| Duplicate request | repeat the checkout with the same Idempotency-Key | 200; same order id; no second reservation or payment |
| Payment timeout reconciliation | POST /api/orders with {simulatedPaymentOutcome: "TIMEOUT"}; then ADMIN POST /api/orders/{id}/recover | 503 DEPENDENCY_UNAVAILABLE first; after recover: CONFIRMED, exactly one payment, stock consistent |
| Service timeout | Inventory stopped; POST /api/orders | 503 DEPENDENCY_UNAVAILABLE; order CANCELLED (INVENTORY_UNAVAILABLE), never CONFIRMED; no payment created |
| Unauthorised access | CUSTOMER POST /api/inventory/{productId}/adjustments | 403 FORBIDDEN |
| Order cancellation | POST /api/orders/{id}/cancel on a CONFIRMED order | 200 CANCELLED; refund COMPLETED; stock restored via adjustment; consistent order and stock state |
| Business enhancement | add the BULK5 discount rule (Day 4) | change implemented; all previous tests green; integration green |
| Operational failure | inspect the payment_down integration run | cause identified through logs and tests (RCA document) |

Example of the successful checkout in curl form (the smoke script does exactly this):

Manual successful checkout

The demonstration commands are in step 35.

# Reference P – Engineering productivity and measurement

The programme compares conventional or ad hoc AI-assisted development against structured AI engineering practices. Metrics are captured on comparable tasks (the Day 2 inventory reservation task, before and after; the Day 4 BULK5 enhancement with full context) and explained clearly. The objective is to demonstrate observable engineering improvements and limitations, not to claim that AI always produces better results.

Productivity metrics

| Metric | Measurement | How to capture |
| --- | --- | --- |
| Implementation speed | Time to complete a representative feature | Start/end time from first prompt to green build |
| Prompt effectiveness | Number of refinement iterations | Count of follow-up messages before approval |
| Context effectiveness | Correctness and relevance of generated changes | Files changed outside the task; contract deviations found in review |
| Build reliability | Compilation and validation results | Red runs before the first green run |
| Code quality | Review findings | Findings by severity from the /code-review prompt and human review |
| Debugging efficiency | Time and iterations to resolve defects | Loop log: iterations and minutes per defect |
| Testing effectiveness | Relevant test coverage and defect detection | Tests generated per feature; defects caught by tests versus by review |
| Rework | Changes required after initial generation | Lines changed in correction commits ÷ lines in the generation commit |
| Architecture consistency | Compliance with established design | Layering or boundary violations found |
| Delivery readiness | Successful integrated execution | Integration workflow green or not, and after how many runs |

Capture sheet (fill one row per task; template in step 15):

Productivity capture sheet

| Task | Ad hoc: iterations / minutes / red builds | Structured: iterations / minutes / red builds | Review findings (ad hoc / structured) | Observations and limitations |
| --- | --- | --- | --- | --- |
| Inventory reservation (Day 2) |  |  |  |  |
| BULK5 enhancement (Day 4) | n/a |  |  |  |
| Concurrency defect loop (Day 4) | n/a |  |  |  |

# Reference Q – Deliverables, final acceptance and AI governance

### Deliverables, Participant Experience and Final Acceptance

#### Individual participant-based hands-on delivery

The project is developed non-collaboratively, by each participant end to end. Every participant implements every service independently and must meaningfully experience: requirement interpretation; Copilot Agent planning; context preparation; Java code generation and modification; review of generated changes; remote build feedback; debugging; relevant testing; an integrated business scenario. Teams exist only for discussion and peer review.

#### Enterprise multi-repository engineering

The primary application uses independently managed service repositories (seven per participant). The separate 30+ repository context catalogue (Reference T) demonstrates repository discovery, dependency identification, contract ownership, context selection, change-impact analysis, avoiding unnecessary context loading, and maintaining consistency across services, without requiring a 30-application deployment.

#### Expected project deliverables

☐  Enterprise E-Commerce Backend: six interconnected Spring Boot services (six green CI runs, one green integration run).

☐  Business Requirements: functional and non-functional requirements (docs/business-requirements.md).

☐  Acceptance Criteria: successful, failure and security scenarios (docs/acceptance-criteria.md).

☐  Architecture Specification: service boundaries and integration design (docs/architecture.md, ADR-001 to ADR-007).

☐  Data Model: entities, relationships, constraints and transaction rules (docs/data-model.md).

☐  API Contracts: service endpoints and expected request/response behaviour (docs/api-contracts.md).

☐  Machine-readable API Specification: one OpenAPI 3.0.3 file per service with a CONSISTENT /spec-check verdict (docs/openapi/*.yaml).

☐  Requirements Traceability: every acceptance criterion and business rule mapped to a passing test or a recorded gap (docs/traceability-matrix.md, CI traceability report).

☐  Context Engineering Framework: reusable repository instructions and documents (.github/ files in every repository).

☐  AI Prompt and Workflow Library: reusable Java engineering task structures (prompts/, .github/prompts/).

☐  Application Source Code: participant-developed and reviewed Java implementation (commit history with reviewed pull requests).

☐  Automated Tests: unit, integration and regression checks (Reference N matrices).

☐  Reliability Implementation: idempotency, concurrency protection and compensation (tests and integration evidence).

☐  Security Implementation: authentication, authorisation and validation (Day 4 checklist).

☐  CI/CD Configuration: approved remote Java 21/Maven workflows (ci.yml × 6, integration.yml, k8s.yml, portability.yml), plus bitbucket-pipelines.yml and azure-pipelines.yml in every service repository (Reference U).

☐  Deployment Evidence: integrated remote execution and functional validation (integration artifacts, and a green k8s run with Dockerfiles and k8s/ manifests).

☐  Operational Diagnostics: health checks, logs and failure analysis (service-logs, RCA document, k8s operations report, docs/exercises/day5-aiops.md and reviewed monitor definitions).

☐  Enterprise Enhancement Exercise: change applied to existing functionality (BULK5 pull request).

☐  Productivity Assessment: measured AI-assisted engineering outcomes (capture sheet).

☐  Participant Evidence: commits, implementation diffs, tests and reviews (evidence log, step 21).

☐  Technical Handover: repository structure, operating instructions and recovery procedures (ecom-platform/README.md).

#### Final acceptance criteria

The project is considered successfully demonstrated when every statement below is true and evidenced.

☐  All development is performed in VS Code on the approved participant VMs.

☐  GitHub Copilot Agent is used as the primary AI engineering interface.

☐  The requested GPT-5.4 mini model is used while available and approved (or the approved replacement, documented).

☐  No unauthorised local installation occurs.

☐  All six service domains are represented in the integrated application.

☐  Core business workflows execute successfully.

☐  Authentication and authorisation are demonstrated.

☐  Concurrent inventory requests do not oversell stock.

☐  Duplicate checkout requests do not create duplicate logical transactions.

☐  Failed payments trigger appropriate compensation.

☐  Order states remain consistent.

☐  Automated builds and tests execute in the approved environment.

☐  Participants demonstrate Context Engineering.

☐  Participants demonstrate a controlled AI development and debugging loop.

☐  Generated code undergoes developer review.

☐  An existing business feature is successfully enhanced.

☐  Integration validation produces inspectable evidence.

☐  Operational diagnostics are demonstrated.

☐  Engineering productivity observations are captured.

☐  All participants gain practical experience in their assigned development work.

### Mandatory Security and AI Governance

Participants must comply with organisational AI and information-security policies throughout:

The programme uses synthetic business data and approved repositories only.

No production secrets, customer data, unauthorised source code or personal credentials may be disclosed to AI services. (Attach only the project's own files; never paste content from other corporate systems into Copilot.)

Copilot Agent must not execute unapproved privileged operations (deny such tool calls; the instruction files forbid them).

All significant code changes require developer review (pull request review before merge).

Security and quality validation must not be bypassed to obtain a successful demonstration (no disabled tests, no relaxed security rules, no skipped checks).

Generated code remains the responsibility of the engineering team.

### Out-of-Scope Items

To preserve the intended programme and comply with infrastructure restrictions, the following are excluded from mandatory implementation. These exclusions do not remove the required engineering complexity of the backend application.

A customer-facing frontend application.

Real payment gateways.

Real customer or financial data.

Docker and Kubernetes on the VM (they run only inside GitHub Actions jobs; see Reference U).

Kafka, RabbitMQ and Redis installations.

Local Maven installation.

Local database-server installation.

Production cloud infrastructure.

Production-grade distributed observability platforms as a requirement (the programme uses a GitHub-native operations report; Datadog and Grafana Cloud are optional, see Reference U).

Building an AI agent from scratch.

A separate QA automation training stream.

Permanent application hosting on a cloud.

### Final Project Outcome

The Happiest Minds programme delivers an enterprise-oriented, AI-assisted Java engineering experience built around a moderately complex e-commerce microservices application. Participants learn how to use GitHub Copilot Agent inside VS Code to convert business requirements into architecture, code, tests, operational workflows and validated software changes. They experience Context Engineering, Prompt Engineering, Token Optimisation, Loop Engineering, specification-driven development, distributed transaction handling, secure coding, automated validation, debugging and delivery practices.

The project operates under the confirmed Ubuntu/Linux environment using Java 21, existing Git integration, remote Maven builds through approved GitHub Actions infrastructure, and no participant-side software installation.

The final success criterion is the ability of participants to transfer these AI-assisted engineering methods to their actual enterprise Java backend development and maintenance work. The intended result is not simply a working e-commerce application, but a repeatable engineering methodology that improves how developers design, build, debug, secure, integrate and deliver software with AI assistance.

# Reference R – Troubleshooting: hiccups and how to overcome them

Find your symptom, apply the fix, and continue. Every fix respects the zero-installation rule. When a fix changes a rule Copilot keeps getting wrong, add the rule to copilot-instructions.md so it does not recur.

### VS Code, Copilot and the model

Copilot and model issues

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Copilot Chat shows "No model available" or the model picker is empty | Not signed in with the corporate account, or the Copilot policy disables models | Accounts icon → sign out → sign in with the corporate GitHub account → reload window. If it persists, administrator enables the model in the organisation's Copilot policy. |
| GPT-5.4 mini is missing from the picker | Model retired (19 October 2026) or not enabled | Use the approved replacement recorded in docs/engineering-standards.md. Do not pick an unapproved model. |
| Agent mode missing; only Ask/Edit | Older extension or policy | Report to trainer (administrator action). Continue in Edit mode with the same prompts meanwhile. |
| "You've reached your premium request limit" | Copilot quota exhausted | Switch to a model marked as included (0× multiplier) if approved, reduce regeneration, or wait for the quota reset. Record in the evidence log. |
| Copilot keeps proposing mvn test, ./mvnw, brew, apt, npm | Instructions file missing or ignored | Confirm .github/copilot-instructions.md exists at the repository root of the open folder; confirm the setting useInstructionFiles is on; click Skip on the tool call and reply "builds are remote". |
| Copilot edits files outside the task | Prompt without scope; whole workspace attached | Attach specific files with #file; add "modify only the files listed" to the prompt; use Undo for the unrelated files in the change list. |
| Copilot invents endpoints or field names | docs/api-contracts.md not attached | Attach the contract; ask it to "quote the contract row for each endpoint before implementing". |
| Responses are slow or truncated | Context too large | Start a new chat for the next task; attach fewer files; split the task. |
| The agent "fixed" a failing test by deleting or @Disabled | Shortcut behaviour | Reject; restore the test; add the testing rule "never disable a failing test" to the instructions if missing. |
| Copilot cannot see a file you mention | Wrong folder open (multi-root confusion) | Open the single service repository as the workspace root; refer to files by #file. |

### Git and GitHub

Git and GitHub issues

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Permission denied (publickey) | SSH remote without keys | git remote set-url origin https://github.com/<owner>/<repo>.git; push from the Source Control view. |
| Authentication failed on push | Expired VS Code GitHub session | Accounts icon → sign out → sign in again. |
| Updates were rejected because the remote contains work | README created on GitHub after a local init | git pull --rebase origin main then push. |
| fatal: refusing to merge unrelated histories | Local repository initialised separately | Clone fresh from GitHub into a new folder and copy your files in. |
| Secret committed by mistake | Pasted a token into a file | Revoke the token on GitHub immediately; create a new one; remove the file content and commit; tell the trainer. |
| Pull request cannot be merged: "Required status check pending" | CI not finished or not triggered | Wait for ci; if it never started, check on.pull_request in ci.yml. |
| .gitignore not ignoring data/ or target/ | Files were committed before the rule | git rm -r --cached data target then commit. |

### GitHub Actions and build (Maven)

Build and Actions issues

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Workflow does not appear under Actions | File not at .github/workflows/ci.yml or YAML indentation error | Check the path and indentation (two spaces); the Actions tab shows "Invalid workflow file" with the line number. |
| "Workflow run is waiting for approval" / disabled Actions | Organisation policy or fork protections | Trainer/administrator enables Actions for the repository (Settings → Actions → General). |
| Run queued for a long time | Runner-minute allowance exhausted or concurrency limit | Check Billing → Actions usage; wait; avoid pushing documentation-only changes (already ignored). |
| Could not resolve dependencies / spring-boot-starter-parent … not found | Wrong version number or blocked Maven Central | Use 3.5.16 (verify on Maven Central, search.maven.org); start.spring.io no longer lists 3.5.x; for an internal mirror commit the trainer-provided .mvn/settings.xml and add -s .mvn/settings.xml to the mvn command. |
| Fatal error compiling: invalid target release: 21 | java.version or setup-java mismatch | java-version: '21' in the workflow and <java.version>21</java.version> in the POM. |
| package io.jsonwebtoken does not exist | jjwt-api missing or runtime scope | Make jjwt-api compile scope; keep jjwt-impl and jjwt-jackson runtime. |
| cannot find symbol … Lombok / @Getter | Copilot used Lombok | Replace with explicit getters or records; Lombok is not approved. |
| No tests were executed and build still green | Tests in the wrong folder or wrong naming | Tests under src/test/java, classes *Test (Surefire) or *IT (Failsafe). |
| *IT tests never run | Failsafe plugin missing | Add the maven-failsafe-plugin with integration-test and verify goals (Day 2 POM). |
| Build is green but the JAR artifact is missing | Packaging failed silently or wrong path | Check spring-boot-maven-plugin is present; artifact path target/*.jar. |
| concurrency cancelled my run | A newer push superseded it | Expected; look at the newest run. |
| Job hit timeout-minutes | Hanging test (usually a network call or an infinite wait) | Find the last test name in the log; add timeouts to the test; never increase the job timeout as the fix. |
| Error: Process completed with exit code 137 | Runner out of memory (rare, large concurrency tests) | Reduce thread count only if above 20; make sure the executor is shut down in tests. |

### Spring Boot runtime, JPA and H2

Runtime issues

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Web server failed to start. Port 8081 was already in use | Two services configured on the same port, or a previous process still running | Correct server.port; in the integration workflow the cleanup step kills previous JARs. |
| JWT_SECRET must be at least 32 characters on startup | Secret missing in the environment | Set JWT_SECRET in the workflow env: from the repository secret; locally a dev default exists in application.yml. |
| Table "USERS" not found | ddl-auto not update, or wrong profile | Set spring.jpa.hibernate.ddl-auto: update (runtime) / create-drop (test). |
| Database may be already in use: Locked by another process | Two services pointing at the same H2 file name | Use different database names (identitydb, catalogdb, …) and separate data/ names. |
| Timeout trying to lock table in the concurrency test | H2 lock timeout shorter than contention | Add ;LOCK_TIMEOUT=10000 to the test JDBC URL; treat lock-timeout as a retryable conflict. |
| LazyInitializationException when serialising an order | Entity returned from controller | Map to a DTO record inside the service transaction; never return entities. |
| could not execute statement; constraint violation on seeding | Seeder re-inserting existing rows | Make the seeder idempotent (existsBy… before insert). |
| Money shows 55000.0 or rounding is wrong | double used or scale not set | BigDecimal with setScale(2, RoundingMode.HALF_UP); column precision=12, scale=2. |
| No qualifying bean of type RestClient.Builder | Two builders or none | One @Bean RestClient.Builder in RestClientConfig only. |
| Scheduled job never runs | @EnableScheduling missing | Add it to the application class. |

### Security and JWT

Security issues

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| 403 instead of 401 for missing token | No AuthenticationEntryPoint configured | Configure exceptionHandling().authenticationEntryPoint(...) returning the JSON ApiError. |
| 401 with a valid token from Identity on another service | Different JWT_SECRET between services, or token sent without Bearer prefix | Same secret in every service's environment; header Authorization: Bearer <token>. |
| JWT signature does not match | Secret changed after the token was issued | Log in again. |
| ADMIN gets 403 on admin endpoints | Roles mapped without ROLE_ prefix or @EnableMethodSecurity missing | Authorities must be ROLE_ADMIN; add @EnableMethodSecurity. |
| Public GET products returns 401 | permitAll pattern wrong | Use requestMatchers(HttpMethod.GET, "/api/products/**", "/api/categories/**").permitAll(). |
| Order → Inventory call returns 401 during recovery job | No request context, so no token propagated | Use JwtService.issueServiceToken("order-service") for background calls; Inventory accepts ROLE_SERVICE. |
| passwordHash appears in JSON | Entity serialised | Return DTO records only. |
| Order → Inventory or Payment call returns 403 | Customer token forwarded instead of a service token | Inventory reservations and Payment writes are SERVICE/ADMIN only (v1.1). Send JwtService.issueServiceToken("order-service") from InventoryClient and PaymentClient. |

### Inter-service integration

Integration issues

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Readiness loop times out for a service | Startup error | Read logs/<service>.log; fix the first ERROR; typical: port, secret, database name. |
| Checkout returns 503 DEPENDENCY_UNAVAILABLE for everything | *_URL environment variables not set in the workflow | Set CART_URL, INVENTORY_URL, PAYMENT_URL, CATALOG_URL for Order and Cart in the start step. |
| Checkout returns 404 from Cart | Cart's Catalog call failed or wrong path | Check CATALOG_URL on the Cart service and the /api/products/{id} path. |
| Payment "succeeds" but the order is PAYMENT_PENDING | Timeout shorter than the payment simulation delay (this is the designed scenario) | Call POST /api/orders/{id}/recover or wait for the job; verify exactly one payment exists. |
| Stock not restored after a declined payment | Release not called, or called with the wrong reservation id | Check order-service.log for the correlation ID; ensure reservationRef is stored before payment. |
| Two CONFIRMED orders for the last unit | Non-atomic reservation (Day 4 defect) | Restore the atomic conditional update; run InventoryConcurrencyIT. |
| Smoke test cannot parse JSON | A service returned HTML (error page) | The standard ApiError handler is missing a mapping; check the status code printed and the service log. |
| jq: command not found in a script | Running the script somewhere other than the Ubuntu runner | The scripts are meant for the runner, where jq, curl and uuidgen are preinstalled. Do not install them on the VM. |
| Order stuck in COMPENSATION_PENDING; release returns 409 | Reservation EXPIRED before the release (version 1.0 rule) | Apply R-INV-04 (v1.1): release of an EXPIRED reservation returns 200 unchanged; the next recover cancels the order. |
| Recover after a payment timeout returns 500 "duplicate key" | INITIATED payment not committed before the simulated delay | Use the v1.1 PaymentService reference: commit INITIATED in its own transaction, sleep outside any transaction. |
| Cancellation of a CONFIRMED order fails with 403 | Adjustments endpoint still ADMIN-only | Allow ADMIN and SERVICE on POST /api/inventory/{productId}/adjustments and send the reference cancel-<orderId>-<productId>. |
| Order CONFIRMED but the response is 503 | Cart checked-out call failed and was not caught | Make markCheckedOut best effort (R-ORD-09); the recovery job re-sends it. |

### Process and cost

Process issues

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Runner minutes running out mid-week | Too many pushes, cold caches, integration runs | Batch commits; keep cache: maven; run integration only at checkpoints; report usage daily. |
| Participant far behind schedule | Lost time in loops without evidence | Follow the critical path per day; finish completion items between sessions; ask the trainer for the reference diff of the exact step (reading it is allowed; copying it without review is not). |
| Three fixes, same failure | Diagnosis wrong | Stop; collect the exact assertion, the current code, and the log lines; re-diagnose with the /root-cause-analysis prompt. |
| Review finds unrelated changes in a pull request | Prompt scope too wide | Split: revert unrelated files; one task per pull request. |

# Reference S – Error code catalogue and glossary

### Error Code Catalogue

Error codes

| Code | HTTP | Meaning |
| --- | --- | --- |
| VALIDATION_ERROR | 400 | Request body or parameter failed validation; details lists fields |
| MISSING_IDEMPOTENCY_KEY | 400 | Idempotency-Key header absent on order or payment creation |
| INVALID_QUANTITY | 400 | Cart quantity outside 1..100 |
| INVALID_PRICE | 400 | Price not positive or more than two decimals |
| UNAUTHENTICATED | 401 | Missing, expired or invalid token |
| INVALID_CREDENTIALS | 401 | Login failed (no detail on which part) |
| FORBIDDEN | 403 | Wrong role or not the owner |
| USER_NOT_FOUND, PRODUCT_NOT_FOUND, STOCK_NOT_FOUND, ORDER_NOT_FOUND, PAYMENT_NOT_FOUND, DISCOUNT_NOT_FOUND, RESERVATION_NOT_FOUND | 404 | Resource absent |
| EMAIL_ALREADY_EXISTS, SKU_ALREADY_EXISTS, CATEGORY_ALREADY_EXISTS | 409 | Unique constraint |
| INSUFFICIENT_STOCK | 409 | Reservation exceeds available stock |
| NEGATIVE_STOCK | 409 | Adjustment would make stock negative |
| INVALID_RESERVATION_STATE, INVALID_ORDER_STATE, INVALID_PAYMENT_STATE | 409 | Illegal state transition |
| EMPTY_CART | 422 | Checkout with no items |
| DISCOUNT_NOT_APPLICABLE | 422 | Rule inactive, expired or minimum not met |
| IDEMPOTENCY_CONFLICT | 422 | Same key, different request |
| INTERNAL_ERROR | 500 | Unexpected error; no internals disclosed |
| DEPENDENCY_UNAVAILABLE | 503 | A downstream service timed out or failed |

### Glossary

Glossary

| Term | Meaning |
| --- | --- |
| Agent mode | The Copilot Chat mode in which the model plans, edits multiple files and proposes terminal commands that you approve or deny |
| Agentic specification generation | Using Copilot Agent mode to generate the specification artefacts (stories, architecture, ADRs, data model, contracts, OpenAPI) and checking each against the authoritative References before building on it |
| AIOps | Using AI to detect, correlate and explain operational problems from logs, metrics and events. In this programme Copilot analyses the k8s operations report and writes Datadog-format monitors (step 34). |
| Compensation | An action that undoes a completed step of a distributed workflow (release stock, refund) |
| Context Engineering | Building durable, structured artefacts (instructions, specifications, contracts) that give the AI exactly the information a task needs |
| Correlation ID | A request identifier carried in X-Correlation-Id across services and logs |
| Idempotency key | A client-generated unique key that makes a retried request return the original result |
| kind (Kubernetes in Docker) | A tool that runs a complete Kubernetes cluster inside Docker containers. k8s.yml downloads it inside the GitHub Actions job, deploys the six services and deletes the cluster at the end; nothing is installed on the VM (Reference U). |
| Loop Engineering | The controlled cycle Specify → Plan → Generate → Build → Test → Diagnose → Correct → Revalidate → Review with evidence at each step |
| OpenAPI specification | A machine-readable REST contract (docs/openapi/<service>.yaml) generated from docs/api-contracts.md; a specification document only, no runtime dependency |
| Operations report | The table k8s.yml writes after every run: ERROR and WARN counts, compensations, pod restarts and a signal per service, plus the correlation IDs that produced errors. It is the input to the AIOps analysis in step 34 (Reference U). |
| Optimistic locking | Detecting concurrent updates through a version column (or a conditional update) instead of holding database locks |
| Prompt Engineering | Writing bounded, specification-driven prompts with goal, context, constraints, acceptance criteria, tests and process |
| Saga (orchestrated) | A distributed transaction implemented as a sequence of local transactions coordinated by one service, with compensation on failure |
| Service token | A short-lived JWT with role SERVICE used for background inter-service calls without a customer context |
| Token Optimisation | Supplying only the context a task needs so that AI responses are faster, cheaper and more accurate |
| Traceability matrix | A table linking each story and acceptance criterion (US-/AC- IDs) to its business rules, endpoint and the passing test that proves it (docs/traceability-matrix.md) |
| Hosted runner | A GitHub-managed Ubuntu virtual machine where GitHub Actions jobs execute (temporary, not hosting) |

# Reference T – Enterprise repository landscape (30+ repositories)

Store as ecom-platform/repo-landscape/catalog.md. Only the six service repositories and ecom-platform are built in this programme; the rest are descriptions used for the discovery and change-impact exercises.

Repository landscape catalogue (32 repositories)

| Repository | Description | Owns / depends on |
| --- | --- | --- |
| ecom-identity-service | Registration, login, JWT, profiles, roles | Owns user identity; depended on by all |
| ecom-catalog-service | Products, categories, prices, search | Owns product and price truth |
| ecom-inventory-service | Stock, reservations, adjustments | Owns stock truth; called by Order |
| ecom-cart-service | Carts, discount rules, checkout summary | Depends on Catalog |
| ecom-order-service | Checkout orchestration, order states, cancellation | Depends on Cart, Inventory, Payment |
| ecom-payment-service | Simulated payments, idempotency, refunds | Owns payment truth |
| ecom-platform | Shared docs, contracts, ADRs, integration workflow | Depended on by all for context |
| ecom-shared-contracts | Versioned JSON schemas of all public DTOs | Changed whenever a contract changes |
| ecom-notification-service | Order and payment notifications (email/SMS simulation) | Depends on Order events |
| ecom-loyalty-service | Loyalty points balance, earn and redeem rules | Would be called by Cart for point discounts |
| ecom-search-indexer | Builds a search index from Catalog changes | Depends on Catalog |
| ecom-reporting-etl | Nightly extraction of orders and payments for reports | Reads Order and Payment APIs |
| ecom-admin-portal-bff | Backend-for-frontend for the administration portal | Depends on Catalog, Inventory, Order |
| ecom-mobile-bff | Backend-for-frontend for the mobile app | Depends on Catalog, Cart, Order |
| ecom-api-gateway-config | Routes, rate limits and auth policies of the gateway | Depends on every public API |
| ecom-test-data-generator | Synthetic customers, products and orders for test environments | Depends on contracts |
| ecom-perf-tests | Load test scripts and thresholds | Depends on public APIs |
| ecom-infra-iac | Infrastructure as code for cloud environments (not used in the workshop) | Platform team |
| ecom-observability-config | Dashboards, alert rules, log parsers | Platform team |
| ecom-returns-service | Return requests and return approvals | Depends on Order, Payment |
| ecom-shipping-adapter | Integration with carrier APIs (simulated) | Depends on Order |
| ecom-tax-calculator | Tax rules by region | Called by Cart for tax lines |
| ecom-fraud-screening | Risk scoring of orders before payment | Would be called by Order |
| ecom-price-feed-importer | Imports supplier price files into Catalog | Writes to Catalog |
| ecom-legacy-order-sync | Synchronises orders with the legacy ERP | Reads Order |
| ecom-feature-flags | Feature flag definitions and SDK config | Used by all services |
| ecom-customer-support-tools | Internal tools for support agents | Depends on Identity, Order, Payment |
| ecom-recommendations | Product recommendation model and API | Depends on Catalog, Order history |
| ecom-warehouse-adapter | Warehouse management system integration | Depends on Inventory |
| ecom-docs-portal | Developer documentation site generated from all repositories | Reads docs of all |
| ecom-gift-cards | Gift card issuance and redemption | Would be called by Payment |
| ecom-subscriptions | Recurring order subscriptions | Depends on Order, Payment |

Exercise answers (trainer reference):

Reference answers for the change-impact exercise

| Business change | Affected (change) / contract-only (read) / ignore |
| --- | --- |
| Loyalty points redeemable as discount at checkout (Day 1) | Change: cart, loyalty, shared-contracts, platform. Read: order, test-data-generator. Ignore: the rest. |
| BULK5 quantity discount (Day 4) | Change: cart, platform (rules, contracts, ADR-007). Read: order (summary shape additive), shared-contracts. Ignore: the rest. |
| New gift-card payment method | Change: payment, gift-cards, shared-contracts, platform. Read: order, mobile-bff, admin-portal-bff. Ignore: the rest. |

# Reference U – Enterprise toolchain without VM installation

The specification names Docker, Kubernetes, Bitbucket, Azure DevOps and Datadog as enterprise tools. Nothing can be installed on the Ubuntu VM, so the programme exercises each one where it already runs at no extra cost: inside GitHub Actions jobs on the GitHub-hosted Ubuntu runner, which provides Docker and kubectl. The required path below needs no new accounts, sign-ups, approvals or VM changes. Optional free tools are listed at the end; none of them is needed for final acceptance.

### Tool mapping

| Enterprise tool | What you do in this programme | Where it runs | Step |
| --- | --- | --- | --- |
| Docker | Copilot writes one Dockerfile per service; images are built from the JAR that ci.yml has already tested. | GitHub Actions runner (ecom-platform k8s.yml) | 33 |
| Kubernetes | Copilot writes a ConfigMap and a Deployment/Service template with health probes. k8s.yml creates a throwaway kind cluster, deploys all six services, runs the checkout smoke test and deletes the cluster. | GitHub Actions runner (k8s.yml) | 33, 34, 35 |
| Bitbucket Pipelines | Copilot converts ci.yml into bitbucket-pipelines.yml. portability.yml runs its script steps inside the same container image Bitbucket would use. | GitHub Actions runner (portability.yml) | 33 |
| Azure DevOps (Azure Pipelines) | Copilot converts ci.yml into azure-pipelines.yml. portability.yml checks its structure; the file is reviewed but not executed, because hosted Azure agents need an Azure subscription. | GitHub (review and structural check) | 33 |
| Datadog and AIOps | k8s.yml produces an operations report (errors, warnings, compensations, pod restarts, failing correlation IDs). Copilot analyses it, names the cause and writes Datadog-format monitor definitions that are reviewed as files. | GitHub Actions job summary and artifacts; Copilot in VS Code | 34 |

### Rules that keep this within the constraints

Nothing is installed or run on the VM. You only write files in VS Code, push, and trigger workflows on GitHub.

Every service still builds, tests and runs as a plain JAR (Reference B, Reference C). The Dockerfile and the k8s/ files are packaging only.

k8s.yml and portability.yml are workflow_dispatch only. Run them at the Day 5 checkpoints (steps 33 and 34); a k8s run takes roughly 10–15 runner minutes. Record actual minutes as described in Reference I.

No third-party marketplace action is needed: kind is downloaded inside the job by a script step and pinned to a version, so organisation action allow-lists are not affected.

Only synthetic data is used and nothing leaves GitHub. The JWT secret and the seed administrator password are generated afresh inside each run and never stored.

### Container and Kubernetes files

Copilot creates these in step 33 from the templates below. Check every port and environment variable against Reference C and the README template in step 35.

File: Dockerfile (root of each of the six service repositories)

# Packaging only: ci.yml (mvn verify) builds and tests the JAR first. FROM eclipse-temurin:21-jre WORKDIR /app RUN useradd --system --uid 10001 app COPY target/*-0.1.0-SNAPSHOT.jar app.jar USER 10001 ENV JAVA_TOOL_OPTIONS="-XX:MaxRAMPercentage=75" # SERVER_PORT and the other variables come from the Kubernetes manifest. ENTRYPOINT ["java", "-jar", "/app/app.jar"]

File: ecom-platform/k8s/config.yaml

apiVersion: v1 kind: ConfigMap metadata: name: ecom-config data: # In-cluster service names replace localhost (Reference C ports). CATALOG_URL: http://catalog:8082 INVENTORY_URL: http://inventory:8083 CART_URL: http://cart:8084 PAYMENT_URL: http://payment:8086 CLIENT_CONNECT_TIMEOUT_MS: "1000" CLIENT_READ_TIMEOUT_MS: "2000" JWT_EXPIRY_MINUTES: "30"

File: ecom-platform/k8s/service-template.yaml

# Rendered once per service by k8s.yml with NAME and PORT (envsubst). apiVersion: apps/v1 kind: Deployment metadata: name: ${NAME} labels: { app: ${NAME} } spec: replicas: 1 selector: matchLabels: { app: ${NAME} } template: metadata: labels: { app: ${NAME} } spec: containers: - name: ${NAME} image: ecom/${NAME}:ci imagePullPolicy: Never # image is loaded into kind, no registry ports: [ { containerPort: ${PORT} } ] env: - { name: SERVER_PORT, value: "${PORT}" } - name: JWT_SECRET valueFrom: { secretKeyRef: { name: ecom-secrets, key: JWT_SECRET } } - name: SEED_ADMIN_PASSWORD # used by identity only valueFrom: { secretKeyRef: { name: ecom-secrets, key: SEED_ADMIN_PASSWORD } } envFrom: [ { configMapRef: { name: ecom-config } } ] resources: requests: { cpu: 100m, memory: 256Mi } limits: { memory: 512Mi } readinessProbe: httpGet: { path: /actuator/health, port: ${PORT} } initialDelaySeconds: 20 periodSeconds: 5 livenessProbe: httpGet: { path: /actuator/health, port: ${PORT} } initialDelaySeconds: 60 periodSeconds: 10 --- apiVersion: v1 kind: Service metadata: name: ${NAME} spec: selector: { app: ${NAME} } ports: [ { port: ${PORT}, targetPort: ${PORT} } ]

### The Kubernetes workflow (k8s.yml)

Lives in ecom-platform next to integration.yml and uses the same least-privilege SERVICE_REPOS_TOKEN. It packages the six services, builds their images, starts a single-node kind cluster on the runner, deploys everything, runs one authenticated checkout through the cluster, writes the operations report and deletes the cluster. With chaos = payment_down it stops the Payment Service just before checkout so that step 34 has a real incident to analyse.

File: ecom-platform/.github/workflows/k8s.yml

name: k8s on: workflow_dispatch: inputs: chaos: description: "none, or payment_down to stop the Payment Service before checkout" type: choice default: none options: [ none, payment_down ] permissions: contents: read concurrency: group: k8s-${{ github.ref }} cancel-in-progress: true jobs: deploy-and-test: runs-on: ubuntu-latest timeout-minutes: 30 env: KIND_VERSION: v0.31.0 # pin; update deliberately SERVICES: "identity:8081 catalog:8082 inventory:8083 cart:8084 order:8085 payment:8086" steps: - name: Check out ecom-platform (k8s/ templates) uses: actions/checkout@v4 - name: Check out the six service repositories env: GH_TOKEN: ${{ secrets.SERVICE_REPOS_TOKEN }} run: ¦ for s in $SERVICES; do n=${s%%:*} git clone --depth 1 "https://x-access-token:${GH_TOKEN}@github.com/${{ github.repository_owner }}/ecom-${n}-service.git" "services/${n}" done - name: Set up Java 21 (Temurin) with Maven dependency cache uses: actions/setup-java@v4 with: distribution: temurin java-version: '21' cache: maven - name: Package the six JARs (tests already ran in each service ci.yml) run: ¦ for s in $SERVICES; do n=${s%%:*}; (cd "services/$n" && mvn -B -ntp -DskipTests package); done - name: Build the container images (Docker on the runner, never on the VM) run: ¦ for s in $SERVICES; do n=${s%%:*}; docker build -t "ecom/$n:ci" "services/$n"; done - name: Create a throwaway kind cluster (downloaded inside the job) run: ¦ curl -sSLo ./kind "https://kind.sigs.k8s.io/dl/${KIND_VERSION}/kind-linux-amd64" chmod +x ./kind ./kind create cluster --name ecom --wait 120s for s in $SERVICES; do ./kind load docker-image "ecom/${s%%:*}:ci" --name ecom; done kubectl get nodes - name: Deploy the six services run: ¦ kubectl create secret generic ecom-secrets \ --from-literal=JWT_SECRET="$(openssl rand -hex 32)" \ --from-literal=SEED_ADMIN_PASSWORD="$(openssl rand -hex 12)" kubectl apply -f k8s/config.yaml for s in $SERVICES; do export NAME=${s%%:*} PORT=${s##*:} envsubst < k8s/service-template.yaml ¦ kubectl apply -f - done kubectl wait --for=condition=available deployment --all --timeout=300s - name: Smoke test – checkout through the cluster run: ¦ kubectl port-forward svc/identity 8081:8081 >/dev/null 2>&1 & kubectl port-forward svc/cart 8084:8084 >/dev/null 2>&1 & kubectl port-forward svc/order 8085:8085 >/dev/null 2>&1 & sleep 5 curl -sf -X POST http://localhost:8081/api/users/register -H 'Content-Type: application/json' \ -d '{"email":"asha@ecom.test","password":"Asha#12345","fullName":"Asha Demo"}' > /dev/null TOKEN=$(curl -sf -X POST http://localhost:8081/api/auth/login -H 'Content-Type: application/json' \ -d '{"email":"asha@ecom.test","password":"Asha#12345"}' ¦ jq -r .accessToken) curl -sf -X POST http://localhost:8084/api/carts/items -H "Authorization: Bearer $TOKEN" \ -H 'Content-Type: application/json' \ -d '{"productId":"11111111-0000-0000-0000-000000000001","quantity":1}' > /dev/null if [ "${{ inputs.chaos }}" = "payment_down" ]; then kubectl scale deployment payment --replicas=0 kubectl wait --for=delete pod -l app=payment --timeout=60s ¦¦ true fi STATUS=$(curl -s -X POST http://localhost:8085/api/orders -H "Authorization: Bearer $TOKEN" \ -H "Idempotency-Key: $(cat /proc/sys/kernel/random/uuid)" -H "X-Correlation-Id: k8s-smoke-1" \ -H 'Content-Type: application/json' -d '{}' ¦ jq -r '.status // .code') echo "Order status: $STATUS (chaos: ${{ inputs.chaos }})" ¦ tee -a "$GITHUB_STEP_SUMMARY" if [ "${{ inputs.chaos }}" = "none" ]; then [ "$STATUS" = "CONFIRMED" ]; fi - name: Collect logs and pod state if: always() run: ¦ mkdir -p ops/logs for s in $SERVICES; do n=${s%%:*}; kubectl logs "deployment/$n" --all-containers > "ops/logs/$n.log" 2>&1 ¦¦ true; done kubectl get pods -o wide > ops/pods.txt kubectl get events --sort-by=.lastTimestamp > ops/events.txt kubectl get pods -o jsonpath='{range .items[*]}{.metadata.labels.app}{" "}{.status.containerStatuses[0].restartCount}{"\n"}{end}' > ops/restarts.txt - name: Operations report (AIOps signals) if: always() run: ¦ { echo "## Operations report" echo "¦ Service ¦ ERROR ¦ WARN ¦ Compensation ¦ Restarts ¦ Signal ¦" echo "¦---¦---¦---¦---¦---¦---¦" for s in $SERVICES; do n=${s%%:*}; f="ops/logs/$n.log" e=$(grep -c " ERROR " "$f" 2>/dev/null ¦¦ true); w=$(grep -c " WARN " "$f" 2>/dev/null ¦¦ true) c=$(grep -ci "compensat" "$f" 2>/dev/null ¦¦ true); r=$(awk -v a="$n" '$1==a{print $2}' ops/restarts.txt) sig=OK; if [ "${e:-0}" -gt 0 ] ¦¦ [ "${r:-0}" -gt 0 ]; then sig=INVESTIGATE; fi grep -q "^$n " ops/restarts.txt ¦¦ sig="NO POD" echo "¦ $n ¦ ${e:-0} ¦ ${w:-0} ¦ ${c:-0} ¦ ${r:-0} ¦ $sig ¦" done echo; echo "Correlation IDs with ERROR lines (count, id):" grep -ho " ERROR \[[^]]*\] \[[^]]*\]" ops/logs/*.log ¦ awk '{print $3}' ¦ sort ¦ uniq -c ¦ sort -rn ¦ head -10 ¦¦ true } ¦ tee ops/ops-report.md >> "$GITHUB_STEP_SUMMARY" - name: Upload operations artefacts if: always() uses: actions/upload-artifact@v4 with: name: ops-report path: ops/ retention-days: 3 - name: Delete the cluster if: always() run: ./kind delete cluster --name ecom ¦¦ true

### Bitbucket and Azure DevOps pipeline files

Copilot converts ci.yml into the two files below in step 33 and commits them to the root of each service repository. Bitbucket Pipelines runs each step's script inside the declared container image, so portability.yml reproduces exactly that on the GitHub runner: it reads the image and the script lines from bitbucket-pipelines.yml and runs them in that image. azure-pipelines.yml cannot be executed without an Azure subscription, so portability.yml checks its structure and the file is reviewed like an ADR.

File: bitbucket-pipelines.yml (root of each service repository)

# Same build as .github/workflows/ci.yml, in Bitbucket Pipelines syntax. image: maven:3.9-eclipse-temurin-21 pipelines: default: - step: name: Build, unit test, integration test and package caches: - maven script: - java -version - mvn -version - mvn -B -ntp -U verify artifacts: - target/*.jar

File: azure-pipelines.yml (root of each service repository)

# Same build as .github/workflows/ci.yml, in Azure Pipelines syntax. # Reviewed and structure-checked only: hosted Azure agents need an Azure subscription. trigger: branches: include: [ main ] pool: vmImage: ubuntu-latest steps: - task: JavaToolInstaller@0 inputs: versionSpec: '21' jdkArchitectureOption: x64 jdkSourceOption: PreInstalled - task: Maven@4 inputs: mavenPomFile: pom.xml goals: verify options: -B -ntp -U publishJUnitResults: true testResultsFiles: '**/TEST-*.xml' - task: CopyFiles@2 inputs: contents: target/*.jar targetFolder: $(Build.ArtifactStagingDirectory) - task: PublishPipelineArtifact@1 inputs: targetPath: $(Build.ArtifactStagingDirectory) artifact: service-jar

File: ecom-platform/.github/workflows/portability.yml

name: portability on: workflow_dispatch: inputs: service: description: Service repository to check type: choice default: catalog options: [ identity, catalog, inventory, cart, order, payment ] permissions: contents: read jobs: portability: runs-on: ubuntu-latest timeout-minutes: 20 steps: - name: Check out the service env: GH_TOKEN: ${{ secrets.SERVICE_REPOS_TOKEN }} run: ¦ git clone --depth 1 "https://x-access-token:${GH_TOKEN}@github.com/${{ github.repository_owner }}/ecom-${{ inputs.service }}-service.git" svc - name: Run bitbucket-pipelines.yml the way Bitbucket does (script steps inside the declared image) working-directory: svc run: ¦ IMAGE=$(yq -r '.image' bitbucket-pipelines.yml) yq -r '.pipelines.default[].step.script[]' bitbucket-pipelines.yml > ../bb-script.sh echo "Image: $IMAGE"; cat ../bb-script.sh docker run --rm -v "$PWD":/build -v "$PWD/../bb-script.sh":/bb-script.sh -w /build "$IMAGE" bash -euo pipefail /bb-script.sh echo "Bitbucket-style run PASSED in $IMAGE" >> "$GITHUB_STEP_SUMMARY" - name: Structural check of azure-pipelines.yml (not executed) working-directory: svc run: ¦ yq -e '.trigger' azure-pipelines.yml > /dev/null yq -e '.pool.vmImage == "ubuntu-latest"' azure-pipelines.yml > /dev/null yq -e '[.steps[] ¦ select(.task == "Maven@4")] ¦ length == 1' azure-pipelines.yml > /dev/null yq -e '.steps[] ¦ select(.task == "Maven@4") ¦ .inputs.goals == "verify"' azure-pipelines.yml > /dev/null echo "azure-pipelines.yml structure OK (trigger, ubuntu-latest pool, Maven@4 verify); not executed" >> "$GITHUB_STEP_SUMMARY"

### Operations report, AIOps analysis and monitors

The operations report is the programme's agent-free replacement for a monitoring platform. Every k8s run writes it to the job summary and to the ops-report artifact: one row per service with ERROR and WARN counts, compensation events, pod restarts and a signal (OK, INVESTIGATE or NO POD), followed by the correlation IDs that produced errors. Copilot then does the AIOps work: it correlates the signals, names the cause and writes the monitors that a Datadog account would run. The monitor files are reviewed as code; nothing is sent to Datadog.

Prompt to send (AIOps analysis, step 34)

Act as a site reliability engineer. From the attached ops/ops-report.md, ops/pods.txt, ops/events.txt and the log lines for correlation ID k8s-smoke-1, classify the incident: symptom, affected services, probable cause and the evidence lines that prove it. Say whether it is a code defect, a dependency outage or a capacity problem. Then propose two Datadog-format log monitors that would have detected it within ten minutes, and a runbook of at most five steps. Do not change any code. Write the analysis into docs/exercises/day5-aiops.md and each monitor into ecom-platform/ops/monitors/<name>.json. Process: plan, wait for approval, write the files.

File: ecom-platform/ops/monitors/orders-payment-pending.json (example; Datadog monitor definition, review only)

{ "name": "[ecom] Orders stuck in PAYMENT_PENDING", "type": "log alert", "query": "logs(\"service:order status:warn PAYMENT_PENDING\").index(\"*\").rollup(\"count\").last(\"10m\") > 5", "message": "More than 5 orders entered PAYMENT_PENDING in 10 minutes. Check Payment Service health and the recovery job. Runbook: docs/exercises/day5-aiops.md", "tags": [ "team:ecom", "service:order" ], "options": { "thresholds": { "critical": 5 }, "notify_no_data": false } }

### If a workflow fails

| Symptom | Likely cause | What to do |
| --- | --- | --- |
| git clone fails with 403 or 404 | SERVICE_REPOS_TOKEN missing or a repository named differently from ecom-<service>-service | Check the secret in ecom-platform and the repository names (Reference I). |
| kind create cluster times out | Slow runner start or a temporary image pull problem | Re-run the job once; if it repeats, raise --wait to 180s. |
| Pod in CrashLoopBackOff | Missing or short JWT_SECRET, wrong SERVER_PORT, or an application start-up error | Open ops/logs/<service>.log from the artifact and paste the first exception into /debugging. |
| ErrImageNeverPull | Image not loaded into kind or tag mismatch | Check that the image is ecom/<service>:ci in both the build step and the template. |
| Order status is not CONFIRMED with chaos = none | A service URL in config.yaml is wrong or a dependency is not ready | Compare config.yaml with Reference C; check the operations report for the service marked INVESTIGATE. |
| Bitbucket-style run fails but ci.yml passes | The script in bitbucket-pipelines.yml differs from ci.yml | Ask /ci-cd to re-align the script lines with ci.yml. |
| azure-pipelines.yml structural check fails | Task name, pool or goals changed | Restore Maven@4 with goals: verify and pool vmImage ubuntu-latest. |

### Optional free tools (not required for acceptance)

These need each person to sign up and may be restricted by your organisation's policy or network. Use synthetic data only. Nothing is installed on the VM in any case.

Killercoda: free Kubernetes and Docker playgrounds in the browser; sign in with GitHub, Google or email. Free sessions last about an hour; use one to practise kubectl with k8s/service-template.yaml.

Grafana Cloud free tier (no credit card): logs can be pushed from k8s.yml over HTTPS with a token stored as a GitHub secret.

Datadog: the free plan covers infrastructure metrics only; log analysis needs the 14-day trial, so start it on Day 0. Logs can be sent from k8s.yml to the HTTP logs intake with DD_API_KEY stored as a GitHub secret – no agent.

Bitbucket Cloud free plan (5 users, 50 build minutes a month): mirror one service repository and run bitbucket-pipelines.yml there once.

Azure DevOps free Basic plan (first 5 users): use Boards for the user stories; Azure Pipelines can only execute with an Azure subscription or a self-hosted agent.

Expected result

Dockerfiles, k8s/config.yaml, k8s/service-template.yaml, bitbucket-pipelines.yml and azure-pipelines.yml committed; a green portability run; a k8s run with Order status: CONFIRMED; a k8s run with chaos = payment_down, its operations report, docs/exercises/day5-aiops.md and at least one reviewed monitor definition.

# Appendix – Diagrams and flows

This appendix collects every diagram used in the workbook. Each figure has a short explanation of what it shows and a 'Related' line naming the Reference and steps where the same content is specified in full. The diagrams illustrate; where a diagram and a Reference table differ, the Reference table is authoritative.

### Figure 1 – Development and remote build flow

Figure 1: Development and remote build flow: code on the VM, compile and test on GitHub-hosted runners.

All participant-led source-code development and AI interaction happens in VS Code on the corporate Ubuntu VM. Maven is not installed on the VM, so the code is pushed to GitHub and compiled and tested remotely by GitHub Actions. The green or red build on the runner, not Copilot's own statement, decides whether a task is done.

Related: Reference B (golden rules), Reference I (remote build pipeline); steps 5 and 21.

### Figure 2 – AI across the full software development lifecycle

Figure 2: AI across the full software development lifecycle. Copilot Agent assists at every stage; the developer reviews at every stage.

The programme moves beyond basic AI code generation: Copilot Agent is used for requirements, architecture, context files, implementation, testing, debugging, review and CI/CD. At every stage the developer reviews and approves the output before it is kept.

Related: Reference A (vision and outcomes); Parts 3–7.

### Figure 3 – The central challenge: two customers, one laptop

Figure 3: The central challenge: two customers, one laptop. Optimistic locking guarantees exactly one reservation.

A customer wants to buy the last available laptop while another customer tries to buy the same product at the same moment. Only one may receive a valid reservation. This drives three design decisions you implement: optimistic locking with an atomic update in the Inventory Service so concurrent reservations cannot oversell; compensation in the Order Service so a failed payment releases the reservation and the order never reaches CONFIRMED; and idempotent checkout so a retried request cannot create a second order or payment.

Related: Reference A (the central engineering challenge), Reference G (reliability and concurrency); steps 20 and 28.

### Figure 4 – Inside every service: layered structure

Figure 4: Inside every service: the same layered structure, so Copilot can reuse the pattern across all six.

Every service uses the same layers – controller, service, repository, domain, DTOs, exception handling, security and clients – with the same package layout and conventions. Because the pattern is identical, Copilot can generate one service and replicate the structure to the other five.

Related: Reference C (architectural principles and standard conventions); steps 16 and 17.

### Figure 5 – Logical architecture

Figure 5: Logical architecture. The Order Management Service coordinates the checkout workflow over REST.

Customers and administrators authenticate through the Identity and User Profile Service, browse through the Product Catalog Service and build a basket in the Cart and Pricing Service. The Order Management Service coordinates checkout, calling the Inventory Service and the Payment Simulation Service. Services talk only over REST using Spring RestClient; no service reads another service's database.

Related: Reference C (core microservices, logical architecture, ports); step 8.

### Figure 6 – Domain and data model

Figure 6: Domain and data model: one H2 database per service.

Each service owns its data in its own H2 database. There are no foreign keys between services: an ID from another service is stored as a plain value (a logical reference) and validated by calling that service's API.

Related: Reference D (entity tables and data integrity); step 9.

### Figure 7 – Successful checkout sequence

Figure 7: Successful checkout as a sequence of REST calls with persisted state after every step.

The Order Service runs an orchestrated saga: a sequence of local transactions in different services, each committed on its own, with the order's state persisted after every step. It validates the customer, reads the cart summary, creates the order, reserves stock, takes the simulated payment, confirms the reservation, marks the order CONFIRMED, tells the Cart service the cart is checked out (best effort) and exposes the final status through GET /api/orders/{id}.

Related: Reference F (successful checkout, transaction design concepts); step 26.

### Figure 8 – Failed payment: compensation path

Figure 8: Failed payment: compensation path.

The order is created and stock is reserved, then the payment is DECLINED. The orchestrator compensates: it releases the reservation so the stock is restored and moves the order to CANCELLED with the failure reason. If the release itself fails (timeout or 5xx), the order is left in COMPENSATION_PENDING – a recoverable state – and the recovery job retries; recovery is never treated as complete when it is not.

Related: Reference F (failed payment), Reference O (end-to-end scenarios); steps 26 and 29.

### Figure 9 – Payment succeeded but order confirmation failed

Figure 9: Payment succeeded but order confirmation failed: reconcile, never pay twice.

A payment can succeed while the order confirmation is delayed or fails, for example when the Order Service times out waiting for the Payment Service or crashes after the payment is recorded. The order must be reconciled against the recorded payment using the same idempotency key, never charged a second time. If reconciliation takes longer than the 15-minute reservation TTL, the reservation may have EXPIRED and confirm returns 409 INVALID_RESERVATION_STATE; the order must then not be marked CONFIRMED.

Related: Reference F (payment success with order failure); steps 26 and 27.

### Figure 10 – Order state machine

Figure 10: Order state machine. Only these transitions are legal; anything else returns 409.

An order moves only along the transitions shown. Every transition is checked in one place (the OrderStatus enum or a transition service) and persisted; an illegal transition is rejected with 409. The full list of From/To transitions and their triggers is in the order state transitions table in Reference F.

Related: Reference F (order state machine); step 25.

### Figure 11 – Stock reservation and payment transaction states

Figure 11: Stock reservation and payment transaction states.

A stock reservation is created as PENDING and ends as CONFIRMED, RELEASED or EXPIRED (after its TTL). A payment transaction ends as SUCCEEDED or DECLINED; a simulated timeout is recorded as SUCCEEDED after a delay so that reconciliation can be practised. Confirm and release are idempotent: repeating them in the final state has no further effect.

Related: Reference D (Inventory and Payment domains), Reference E (Inventory and Payment APIs); steps 20 and 24.

### Figure 12 – Authentication and authorisation flow

Figure 12: Authentication and authorisation flow.

The customer or administrator logs in to the Identity service and receives a signed JWT containing the subject, email and roles. Every other service validates the token with the shared secret and checks the role on each endpoint; the Order Service forwards the customer's token only to the Cart service and uses a short-lived service token (role SERVICE) for Inventory and Payment. Internal endpoints such as reservations and payments are restricted to the SERVICE or ADMIN roles, so a customer token cannot call them directly.

Related: Reference G (security engineering); steps 16, 18 and 30.

### Figure 13 – Repository layout per participant

Figure 13: Repository layout per participant.

Each participant creates seven repositories in the GitHub web UI: six service repositories (identity, catalog, inventory, cart, order, payment) and one platform repository, ecom-platform, which holds the shared docs/, the prompt library, the ADRs, the integration workflow, the test scripts and the 30-repository landscape. Prefix every repository with your name so that many participants can work in one organisation.

Related: Reference I (create your repositories); steps 10, 11 and 13.

### Figure 14 – Trainer-prepared integration workflow

Figure 14: Trainer-prepared integration workflow.

The integration workflow lives in ecom-platform/.github/workflows/integration.yml. It checks out the six approved service revisions, builds the artefacts, starts the services on the runner, waits for health checks and then runs the smoke test and the concurrency test. It needs a least-privilege token stored as an Actions secret. Hosted-runner costs and usage limits remain subject to administrative approval.

Related: Reference I (remote build pipeline); steps 27 and 28.

### Figure 15 – Context engineering: layered context

Figure 15: Context Engineering: layered, reusable, task-specific context.

Context engineering is a practical discipline: build a small set of durable, well-structured documents that give Copilot Agent exactly the information it needs for each task, and nothing more. Always-on repository instructions sit at the base, path-specific instructions and shared docs/ files above them, and the 3–5 files attached with #file for the task at the top.

Related: Reference K (required context, artefact structure, context management); steps 10, 12 and 13.

### Figure 16 – Multi-repository exercise

Figure 16: Multi-repository exercise: a business change touches four of thirty-plus repositories.

A prepared landscape of 30+ repository descriptions is used to practise scoping. Given a business change – for example 'customers with loyalty points can redeem them as a discount at checkout' – you read only the one-line descriptions and list the repositories that change, those whose contracts must be read, and those to ignore, then compare with the trainer's answer.

Related: Reference K (enterprise multi-repository simulation), Reference T (repository landscape); step 14.

### Figure 17 – Ad hoc versus specification-driven prompting

Figure 17: Ad hoc versus specification-driven prompting.

The same task is done twice. Ad hoc: with no files attached, ask Copilot to create an Inventory Service with reservation functionality and record what is missing (business rules, concurrency protection, error codes, tests). Specification-driven: attach the API contracts, data model, business rules, acceptance criteria and engineering standards and use the /service-logic prompt. Compare quality and the number of corrections needed.

Related: Reference L (before-and-after development), Reference P (productivity measurement); step 15.

### Figure 18 – The controlled AI development loop

Figure 18: The controlled AI development loop with its control rules.

Every change follows the loop Specify → Plan → Generate → Build → Test → Diagnose → Correct → Revalidate → Review. Choose one requirement, write its acceptance criteria into the prompt, approve a plan, let Copilot generate, push and let the remote build test it, diagnose a red build from the first error block, correct, and revalidate until green before review. Stop and rethink if the loop exceeds its iteration limit.

Related: Reference M (loop engineering); steps 5, 21 and 28.

### Figure 19 – Training plan

Figure 19: Training plan: 5 days × 2.5 hours, plus Day 0 readiness.

The original programme plan: Day 0 readiness, then Day 1 requirements, architecture and context engineering; Day 2 Identity, Catalog and Inventory; Day 3 Cart, Payment, Order and integration; Day 4 loop engineering, security and the enterprise change; Day 5 CI/CD, operations and the capstone. Parts 1–7 of this workbook follow the same sequence; if your programme runs in fewer sessions, keep the order and the checkpoint evidence.

Related: Parts 1–7.